Dial-It-In

AI Golf Swing Coach — Product Design Document

Revision 37  ·  September 6, 2026

Owner: Tom Richardson

Status: Draft for outside review

Referee: Claude — every reviewer comment is refereed (accept / correct / reject / defer) and the document is rebuilt per round. Reviewer feedback never edits this document directly.

# Document Control

## Revision History

| Rev | Date | Summary |
| --- | --- | --- |
| 1 | Sep 3, 2026 | Initial draft. Product definition, market scan, architecture, coaching model, pricing, roadmap, open decisions. |
| 2 | Sep 3, 2026 | Review Round 1 refereed (Section 15). Added: club selection, self-timer, retest loop, horizon auto-level, pelvic depth (tush line) metric, frame timestamping, audio-assisted impact detection, 50-swing regression set, BirdieSwing in market scan. Roadmap extended: Phase 1 +1.5 weeks, soft launch moved to Weeks 9–10. |
| 3 | Sep 3, 2026 | Review Round 2 refereed (Section 15). Product reframed around the Fix loop and measurable improvement. Added: upload-first flow with angle auto-detect, Dial-It-In Score, Did-it-work outcome capture, Swing Journey, share card, results-led paywall, new headline, launch segment. Tom's decisions on three locked items: credits lock kept for all buyers; free tier changed to 1 diagnosis + 2 retests; pack prices unchanged pending data. |
| 4 | Sep 3, 2026 | Review Round 3 refereed (Section 15) — the business round. Offers reshaped to Range Session / Month of Work / Season Bag on the same credits; human pro review and coach workspace pulled forward with measured triggers; impact freeze-frame, dual-angle prompt, guided practice timer, intent tap, and shot log added; handicap-equivalent gated behind signed (content owner; a named pro optional, Rev 32) bands; new Section 13 go-to-market with kill and scale criteria. Threat ranking corrected to GOATCode and Sportsbox. |
| 5 | Sep 3, 2026 | Review Round 4 refereed (Section 15) — technical pass on Rev 4. Ingest rewritten to stream instead of load (memory safety on iOS); rehearsal-swing rejection anchored on the strike; golfer-crop before pose; keyframes downsampled for the coaching call; over-the-top and early-extension metrics redefined to biomechanical standard; ball position by stance geometry with one-tap confirm; wedge tempo band; vector alignment guides replace ghost overlay; HackMotion added to the scan. |
| 6 | Sep 3, 2026 | Round 4.5 — the referee's own pass (Section 15). Six stale statements from earlier revisions corrected (free tier, 50¢ pricing, 'only one that coaches', angle selection, coach dashboard and Human Look status); one internal contradiction resolved (handicap at signup vs no questions before the first result); five of the referee's own unverified claims named and constrained (processing time under streamed ingest, angle auto-detect, noise thresholds, 60fps uploads, Weeks 6–8 workload). No reviewer input; no lock touched. |
| 7 | Sep 3, 2026 | Review Round 5 refereed (Section 15) — visualization and engine round. The measurements Dial-It-In already produces are now shown on the golfer's own body: annotated slow-motion playback, hand-path and hip traces, 'Swing found' auto-trim, Show Me evidence, side-by-side synced comparison, Best Swing Today. Engine formalized: rules diagnose, Claude coaches; Diagnose vs Retest modes; per-metric confidence gating. P1–P8 positions and Swing Fingerprint to v1.5. New 'The Demo' acceptance test in Section 4. Public launch moved from Week 10 to Week 12. |
| 8 | Sep 3, 2026 | Review Round 6 refereed (Section 15) — the wow round. Sensation thesis added to Section 1. Fix Receipt (the static evidence card) specified as the v1 share unit; first-guilty-frame tick; pro-edited feel cues per fault; '11:04 swing' pairing; processing theater; severity-weighted fault priority; the Saturday demo scripted as the homepage video. Sub-head softened to 'under a minute' until measured. Proof clip, coach text-back, and parent card to v1.5. Fake shaft plane rejected on the record. |
| 9 | Sep 3, 2026 | Tom's addition: the five-question assessment at sign-in (after the first retest, never before the first result). Adds usual_miss, working_on, and practice_setting to the engine input and a fault-vs-miss consistency check to the diagnosis. Section 4 step 11, Section 6.4. |
| 10 | Sep 3, 2026 | Review Round 7 refereed (Section 15) — the first pass framed from a teaching pro's perspective. Pedagogy: external-focus cues and constraint drills mandated for the voice library; the 60-second loop restructured from ten rushed swings to a five-rep sequence. Metrics: lead-arm-at-top renamed Width at Top (chicken wing moved to post-impact where it lives), hip turn given an upper bound, delivery-slot improvement gated against the reported miss. Flow: camera on the hand line, not the heel line; fat and thin treated as low-point twins. |
| 11 | Sep 3, 2026 | Tom's addition: the shot catalog (Section 6.9). Full swing split into five club families with their own bands; shot intents (stock, knockdown, draw, fade, flop, punch) as setup-band modifiers with an honest statement of what 2D can and cannot verify; pitching, chipping, greenside and long bunker shots, and putting specified as their own motions with their own engines and staged v1.5–v2. Club picker and intent tap updated in Section 4. |
| 12 | Sep 3, 2026 | Tom's addition: problem-first diagnosis (Section 6.10). An optional 'What's the ball doing?' tap during processing; a symptom-to-fault map the content owner publishes; Diagnose mode gains a Problem sub-mode that searches the causes of the stated symptom first; goals ('more distance') handled as a separate class from misses; a rule for symptoms whose causes 2D cannot see. |
| 13 | Sep 3, 2026 | Review Round 8 refereed (Section 15) — a golfer's read. Three capabilities added: Practice Session Mode (v1), My Swing DNA (personal reference bands from the golfer's own good swings, v1 data model / v1.5 display), What Changed? (cross-swing differential within a session, v1). Ball-data model moved into v1 so launch-monitor import is a schema, not a rewrite. Endorsement-grade validation set specified as v1.5, separate from the regression set. Grade further de-emphasized. Public launch Week 12 → Week 14. |
| 14 | Sep 3, 2026 | Review Round 9 refereed (Section 15) — a teacher's conditions for endorsement. Setup faults now outrank downstream faults unless setup is clean; Grade and handicap line removed from everything the golfer sees (Tom's decision, reversing Rev 3); grip-and-face paragraph on every first result; fault-family exception to one-fault; voice signed by named teachers with veto; short-game positioning rule in marketing; Practice Session governor; reference and validation filming expanded; distance and ball numbers rules tightened; junior sharing is a parent choice every time. |
| 15 | Sep 3, 2026 | Review Round 10 refereed (Section 15) — vision engineering and commercial. Camera-angle normalization replaces the shoulder-ratio heuristic (method open pending reviewer's geometry); audio-anchored spline interpolation for sub-frame impact adopted; setup-first lock upheld with the reviewer's own 'because' sentence as the framing; Range Pass subscription rejected under the lock; Fix Receipt gains a deep link / QR into the free first fix for adults, opt-in. |
| 16 | Sep 3, 2026 | Round 10 follow-up: the reviewer supplied the camera-angle geometry. Adopted as Section 5.1 with two corrections — the upload-only method is a classifier, not a corrector, and the sensor method needs three lines, not two. Test-set filming now includes known camera yaw offsets so the correction constants are calibrated, not assumed. Open item closed. |
| 17 | Sep 3, 2026 | Round 10 second follow-up: lead-wrist occlusion at impact (face-on) solved by kinematic reconstruction plus PCHIP spline and audio anchoring — adopted as Section 5.2 with two corrections: 2D segment lengths foreshorten and must be rescaled per frame, and lead-arm structure at impact cannot be read from a reconstruction that assumes a straight arm. Audio/video clock offset added to the calibration day. |
| 18 | Sep 3, 2026 | Tom's decision: high-frame-rate capture is a first-class path. Section 5.3 defines two capture paths — in-app (sensor, 30/60fps, Practice Session) and native slo-mo upload (120/240fps, no sensor, the accuracy path) — and what each may claim. Setup guidance tells the golfer to shoot Slo-mo for the upload path. Test set filmed at 30, 60, 120, and 240. |
| 19 | Sep 3, 2026 | Review Round 11 refereed (Section 15) — an instruction-model review. Observation → interpretation → diagnosis separated throughout the engine; 'Don't Fix It' added as a legitimate diagnosis; reference ranges redefined as functional ranges plus individual ranges with per-player tolerance (no skill-level ideal swings); My Swing DNA split into Mechanical and Performance DNA; fault → intervention protocol replaces fault → drill (data model v1, full protocols v1.5); fat/thin language softened. Setup-first lock held with its mechanics clarified; the disagreement between two teaching-side reviewers is recorded for Tom. |
| 20 | Sep 3, 2026 | Review Round 12 refereed (Section 15) — a teacher-engineer who read the log and resolved the Round 9 / Round 11 setup disagreement. Setup lock rewritten as three signed bullets; face-on rotation stored as projected rotation and never printed as degrees; early-extension family (thrust / stand-up / both); trail-knee, head sway vs lift, and sequence proxy added as stored metrics; delivery-slot and ball-position gates tightened; tempo and weight-transfer honesty rules; Section 5.4 'what Dial-It-In may claim'; second early-extension protocol; endorsement conditions recorded as the bar. |
| 21 | Sep 3, 2026 | Tom's addition: What Changed Since? — a saved good-swing baseline per club and a cross-session diff against it, with camera-angle and same-club guards. Extends Round 8's What Changed? from within a session to between sessions. Section 4 and 6.13. |
| 22 | Sep 3, 2026 | Tom's addition: the surfaces. New Section 4b names the four — landing (merged into the app entry), member app, coach workspace, and the admin/ops surface the document had assumed without designing: the bands-and-voice editor the Phase 0a content owner and labeler uses, the pro review queue, the metrics dashboard, and ops. Phase 0c added so the editor exists before the pro needs it. |
| 23 | Sep 3, 2026 | Competitor added: SwingIQ (swingiq.app), a coach-first platform — students free, coaches $60–100/month, AI swing score, 'five zones', coach reviews the AI draft. Verified from its site. Section 3 row and a note on what it validates and what it gets wrong. |
| 24 | Sep 3, 2026 | Tom's addition: the Post-Round Check-in — a conversational coach that reads the golfer's file and connects a round to the swings the engine already measured. Section 6.14 with the Golfer Record and the rule that the model may only say what the file contains. Rounds become outcome data. v1.5. |
| 25 | Sep 5, 2026 | Renamed: SwingRead → Dial-It-In throughout. Domain dialitin.ai acquired. Mac written into 6.14 with the three conditions (invented name; says once what it is; speaks only from the signed library). The former name is retired, not kept as a product line. |
| 26 | Sep 5, 2026 | Mac lives in Season Bag. Tom asked whether Mac plus memory should be an upgrade subscription; refereed against the credits lock (Rounds 2, 3, 10) and the Round 9 January objection. Decision: Mac, the Post-Round Check-in and full history are what Season Bag includes; memory is stored for every account and never the paid part. No lock reopened. Sections 6.14, 7, 12. |
| 27 | Sep 5, 2026 | Tom: the mental game. Added 6.14b — Mac coaches routine and attention from a signed (content owner; a named pro optional, Rev 32) mental-game section of the voice library and the golfer's file; never diagnoses a mind; two taps added to Log a Round. Knowledge is fenced, not taught: the model already knows the canon, the pros decide what it may say. v1.5, Season Bag. |
| 28 | Sep 5, 2026 | Tom: 'this is you, this is the fixed you' — as a still, not a swing. Added the Target Position: the golfer's own impact (or address) frame beside the same frame with only the fault joint family moved into the band; skeleton lines, labeled Target, never a rendered body, never a generated swing; replaced by the real retest frame the moment one exists. Section 4 result screen, Phase 2b. |
| 29 | Sep 5, 2026 | Tom: 'the best product we can produce, and tell me where it costs.' New Section 5.5, the measurement ceiling and four levels above it, each priced in weeks, dollars, and launch delay: the model bake-off (Phase 1, Prompt 1-6, free), club detection (v1.5, 3–4 weeks + labeling), two-phone 3D for coaches (v1.5, 3–4 weeks), a golf-specific pose model (v2, gated on scorer numbers). Roadmap rows moved accordingly. Public launch stays Week 14. Section 12 gains the one decision that is Tom's: club detection in v1 at the cost of three weeks, or v1.5. |
| 30 | Sep 5, 2026 | Tom: no pro filming day. 'I can get YouTube videos.' Phase 0a and 0b rewritten: band edges seeded from public footage filtered by the 1-2 angle gate; the answer-key test set from public amateur clips plus Tom's own; the pro's role shrinks to about two hours, remote (label fifty clips, edit the drafted voice, sign); calibration and noise thresholds filmed by Tom himself at a range with tape marks. Section 6.3 rewritten to match. The endorsement-grade validation set (v1.5) is unchanged and still requires two pros. |
| 31 | Sep 5, 2026 | Tom: the product is written Dial-It-In in prose from here on. Global rename in this document; the domain dialitin.ai, the code, and table names are unchanged. |
| 32 | Sep 6, 2026 | Tom: two changes. (1) Tagline is now 'One swing. One fix at a time. Dialing you in.' The old line read as if a golfer had one problem; the new one says priority and makes the name a verb. (2) The named-pro signature is no longer a v1 gate. Tom challenged it: the pro was the Round 9 and Round 12 reviewers' endorsement condition, not a technical need. Technically one person must label the answer-key clips; that is a paid, unnamed instructor. Bands come from harvested swings and the scorer; the voice is drafted by Tom and the referee from the instruction canon and held inside by the validator. 'Pro-signed' leaves golfer-facing and partner copy. The endorsement-grade validation set (v1.5) and a named pro remain available later if one wants in after seeing it work. This reopens a Round 9 lock at Tom's direction. Sections 6.3, 6.4, 9 (0a), 11, 13. |
| 33 | Sep 6, 2026 | Tom: two changes. (1) Coach Mac becomes a $29.99 a month add-on on top of any bag (reverses Rev 26; reopens the no-subscription lock for Mac only, at Tom's direction). Section 7, 11, 6.14. (2) 'What diagnostic tools are we not using? I will always push this thing.' New Section 5.6, six additions with a design analysis each and an order: ball detection and strike-sound analysis are built now as Phase 2e; mesh recovery and frame interpolation follow the bake-off; segmentation lands with club detection; OpenCap two-phone 3D lands with the coach loop. Section 9 gains the 2e row. |
| 34 | Sep 6, 2026 | Round 13 refereed (Section 15): a measurement-stack review. Verdict adopted: ahead on how coaching is decided, behind on what the camera can name, and that is the chosen ceiling. Accepted: the bake-off becomes real (MediaPipe lite/full/heavy plus RTMPose-class models on ONNX Runtime Web with WebGPU, plus a clip-level temporal smoother; lite does not ship if a heavier model clears the scorer on tush line and delivery slot); club detection as a v1.5 research track from CADDIE-shaped five-keypoint labels (Jung et al., CVPR 2026 sports workshop), labeling starting the day after 0b; 'the engine takes keypoints, not a vendor' stated as a principle; the published two-labeler agreement table as the only accuracy story. Corrected: the labelers are paid and unnamed (Rev 32), not named pros. Two reviewer claims logged unverified. Sections 5, 5.5, 9, 15. |
| 35 | Sep 6, 2026 | Round 14 refereed (Section 15): a landscape scan that confirmed Rev 34 and found three implementation gaps, all accepted: WebGPU thermal fallback on iOS (5.3), an IoU-anchored golfer track from the address box (5.5), and a rise-time echo gate on the strike classifier (5.6). OpenCap Monocular, deferred in Round 13, is now verified (Stanford and Utah, 2026, open source, 4.8° mean joint-angle error from one phone video, built on WHAM) and becomes the Level 3 path, with one gate: it is validated on a 45° view and must prove itself on our angles. Unverified competitor names deferred to Section 3. The reviewer's closing line, 'fully optimized, execution is the only frontier,' is logged as a light round, not a verdict. |
| 36 | Sep 6, 2026 | Round 15 refereed (Section 15): a product-strategy review, the first to argue with the roadmap rather than the engine. Adopted: the intervention record as a first-class object with cue-versus-drill comparison (6.7b); launch-monitor and simulator attachment moved into Phase 2 as an import contract (6.12); Practice Session as a state machine (2c); three validation questions kept separate with an evidence card per fault (6.8); coach workspace built around approve, edit, reject, with a three-coach concierge gate before 3D (4b.3); positioning reframed as the evidence-led post-swing Fix loop and the bridge (Section 3); a Trust and Safety section (8b); launch by gate, not date (Section 9). Corrected: launch segment and the review loop already existed. Deferred to Tom: Mac as a retention experiment. Rejected: dropping 2e. The Radar is added to 4b.4. |
| 37 | Sep 6, 2026 | Round 16 refereed (Section 15): the learning-system and trust-contract review. Adopted: the Trust Contract card and four read-quality labels on every result (4c); the causal evidence ladder, movement changed / shot felt better / performance held, with language rules (6.6); the intervention learning system: stable ids, context-matched comparison, a bounded exploration policy, and a stopped-working trigger (6.7b); the misdiagnosis recovery flow with four structured reasons (4c); the analysis manifest per result (8b); failure paths for the range environment (5.7); a data lifecycle (Section 8); the launch scorecard with thresholds ahead of the roadmap (Section 9); five hero faults for the proof slice; accessibility acceptance criteria (4c); the Radar budget (4b.4); the subscription line resolved: no subscription required for swing analysis, Coach Mac optional; the Journey leads with proof of change, not the score; residual named-pro phrasing swept. |

## How Review Works

This document goes to outside reviewers in rounds. Each round, every comment is refereed before anything changes. The referee's job is to protect the document from confident-sounding but wrong feedback as much as to improve it from good feedback.

| Verdict | Meaning |
| --- | --- |
| ACCEPT (green) | Reviewer is right; change made in the next revision. |
| CORRECT (amber) | Reviewer identified a real issue but the proposed fix is wrong or incomplete; a different change is made. |
| DEFER (blue) | Valid but not for this revision or this phase; logged in Section 12. |
| REJECT (red) | Wrong on the facts, contradicts a locked decision, or out of scope. Reason stated. |

Reviewer claims about the market, competitors, or technical capabilities are logged as reviewer-reported unless independently verified. Locked decisions (Section 11) are not reopened by review comments; only Tom reopens them.

# 1. Product Summary

Dial-It-In is a web app (PWA) that turns a phone video of a golf swing into coaching a teaching professional would give: what is wrong, which one thing to fix first, and the drill to fix it. There is no app store, no download, and no subscription required for swing analysis; Coach Mac (6.14) is an optional monthly add-on. The first diagnosis and two retests are free; after that a golfer buys a Range Session for $9, or a month or a season of work.

The product is measurable improvement. The measurement identifies the problem. The AI explains it. The drill fixes it. The retest proves it. The history demonstrates it. That loop — swing, diagnosis, drill, swing again, improvement — is the product, and everything else in this document exists to make it fast, repeatable, and worth paying for.

Competitors have already won on 3D measurement (Sportsbox) and on bundling basic AI analysis into apps golfers already own (18Birdies). What none of them do, per their own users, is close the loop: their feedback is inconsistent, generic, does not prioritize, and never tells the golfer whether the fix worked. Dial-It-In uses an open-source pose model for measurement and a large language model, constrained by a real teaching framework and reference swings, for the coaching — and then asks the golfer to swing again.

Headline: One Swing. One Fix at a Time. Dialing You In.

The sensation thesis (Round 6): the product is the moment a golfer sees their own hip cross a line, then sees it not cross. Everything in the stack exists to make that moment reliable on a bright Saturday, on a $400 phone, in under a minute, with a stranger watching. When two things compete for engineering time, the one that protects that moment wins.

Sub-head: Upload your golf swing and Dial-It-In tells you the #1 thing holding you back — and exactly how to fix it. No app. No subscription required. Under a minute, on your phone. ('Results in seconds' returns only when the test set proves 8–15s on a mid-range iPhone in sun — a lie about speed is how the first demo is lost.)

Call to action: Analyze My Swing Free

The finished product, as a golfer described it (Round 8): I put my phone down. I hit some balls. It finds the swings. It tells me why I'm slicing it and shows me the frame where it starts. I tap Show Me and see it happen. It gives me one drill, not six tips. I hit more balls. It says YOU CHANGED IT and shows before | after. Eventually: and your ball flight changed too. Over weeks: this is becoming your normal swing. There isn't one perfect golf swing; there is a better version of yours. And the sentence Round 11 put above everything else: Dial-It-In does not teach the golfer the perfect swing — it learns what produces the golfer's best shots and helps them reproduce it.

# 2. Target User and Positioning

Target: every golfer. The decision was made not to segment by handicap for v1. The product must therefore work for a first-year beginner and a single-digit handicap without either feeling talked down to or lost. This is a real design constraint, not a slogan, and it drives three requirements:

- The coaching output always leads with one fault in plain language, then offers depth (numbers, comparison) for those who want it. Depth is never the headline.

- Reference ranges are per skill level. A 20-handicap with a short projected turn is not flagged the way a scratch golfer would be. The first diagnosis uses intermediate bands and neutral vocabulary because nothing is asked before the first result (Section 4); the golfer's handicap is asked once, at sign-in after the first retest, and every review from then on uses their level.

- Fault priority follows teaching order (setup → backswing → downswing → impact), which is the same order regardless of skill. Beginners get setup faults; better players have earned their way to downswing faults.

Launch audience (marketing, not product): the frustrated recreational golfer — "I know something is wrong with my swing but I don't know what." The product serves every golfer; the first advertising dollar goes to this segment. Scratch players are more skeptical, often already have a coach or launch monitor, and are the hardest to satisfy with 2D pose. They are welcome; they are not the launch message.

Positioning against the field: cheaper to try than anything else (free, no install), cheaper per use than anything else ($9 for a session vs $5–25 every month whether you play or not), and the only one that closes the loop — diagnosis, drill, retest, did it work. We do not claim to be more accurate than Sportsbox. We claim to be more useful to a golfer standing on the range without a coach.

# 3. Market and Competition

Scan performed September 2026. Prices are published App Store or website prices at the time of the scan and should be re-verified before any pricing page goes live.

| Product | Price | What it does | Weakness (per its users / reviewers) |
| --- | --- | --- | --- |
| Sportsbox 3D Golf | $15.99/mo · $110/yr · Pro $800/yr · $169.99/yr bundle w/ GPOD tripod | True 3D body model from phone video; 4.9★ on 3,600+ ratings; AI assistant (SAMI); swing score | Requires golf knowledge; not for beginners without a coach; post-session only |
| 18Birdies | $19.99/mo · $99.99/yr (bundled w/ GPS) | AI swing analyzer inside a mass-market GPS/scoring app; human pro reviews $14.99–19.99 each, days of turnaround | Analysis shallower than dedicated apps; human review takes days; Dial-It-In's AI loop is instant and its Human Look (v1.5) is priced the same |
| BirdieSwing AI | $9.99/mo · $59.99/yr · limited free tier | Closest concept match: 8 key frames sent to Claude vision, scores 5 phases, one feel-and-fix callout and one drill. No pose model — the LLM eyeballs frames | iOS only; subscription; 3 ratings (3.7★) — unproven; no measured metrics, so consistency depends entirely on the vision model |
| GolfFix | $14.99/mo · $99.99/yr | Detects 45+ swing issues, drill per fault; 4.8★ on 789 ratings | Inconsistent scoring (pro swings scored below amateurs); flags modern technique as faults; popup nagging |
| Golf AI | $4.99/mo · $49.99/yr | Pose estimation, swing score, ranked action plan | iOS only; small |
| DeepSwing | Subscription required | On-device pose, 30 metrics, 3D ghost overlay | iOS only; no free analysis |
| GOATCode / GOATY | $25/mo | Live voice coaching at the range from server-side pose | Range only, no post-session review; data overwhelms beginners |
| V1 Golf | $9.99–19.99/mo | Classic video annotation; the tool coaches already use | Little autonomous AI |
| Skillest | $50–200/mo | Human coaching marketplace, no AI | Hours-to-days turnaround; quality varies by coach |
| SwingIQ (swingiq.app) | Coaches $59.99–99.99/mo by student count; students free when invited; 3-day trial | Coach-first: students film, AI produces a 100-point 'swing score' and a 'five-zone' breakdown, drafts feedback 'in the coach's voice', coach reviews and sends. Coach dashboard of students with scores and deltas. Verified Sep 2026; no method, accuracy, or validation stated | Sells a score — the exact thing Rounds 9, 11, and 12 removed; five zones is a metric dump; every golfer needs a coach to onboard, so no free first fix, no retest loop, no self-serve; subscription. Validates two things Dial-It-In already has: the coach gate as a product, and the student-list-with-deltas dashboard (4b.3). Not on the web; not visible in the app stores' top results |
| HackMotion | $275–915 hardware (scan); reviewer-reported up to $995 | Wrist sensor; measures lead-wrist flexion/extension and clubface control — the fault most amateurs actually have at impact | Measures wrists only; reports what happened rather than coaching; a strap to buy and charge. Dial-It-In does not compete on wrist angle (2D cannot measure it honestly) — it competes on the faults upstream of the wrist |
| Long tail (SwingX, SwingAi, SWEE, AIGolf, Swing Profile) | $5–7/week or freemium | Thin App Store pose apps | Few ratings, subscription-gated results, no coaching depth |

Positioning (Round 15). The scan is organized by jobs, not by who owns a feature. GOATY owns live practice voice in a browser and markets root-cause diagnosis and drills; Sportsbox owns monocular 3D measurement; Onform owns the coach's video workflow and now places Garmin launch-monitor numbers beside captured video; the launch monitors own ball and club data. Dial-It-In does not claim that they measure while it coaches. The claim is narrower and holds: Dial-It-In is the evidence-led, post-swing Fix loop that tells the golfer exactly what changed, why it mattered, and whether the change held, and it is the bridge among the others rather than a replacement for any of them. Every sentence in Section 13 is written from that claim.

## What the scan says

- Nobody sells AI coaching per use. Every AI product is a $5–25/month subscription. The only per-use pricing in the market is human, at $15–20 with days of turnaround. A $9 instant session occupies an empty slot. Drill prescriptions in particular are locked behind auto-renewing subscriptions everywhere in the field.

- BirdieSwing validates the premise and defines the contrast. It proves golfers want plain-English, one-drill coaching over metric dumps — the same bet Dial-It-In makes. The difference is under the hood: BirdieSwing has the LLM look at frames and guess; Dial-It-In measures first and has the LLM coach from numbers. That is what makes Dial-It-In's verdicts repeatable and its progress tracking real. Plus PWA reach and credit pricing.

- Nobody is on the web. Every competitor is a native app, most iOS-only. A PWA reaches Android golfers and removes the install step from the funnel entirely.

- The open gap is coaching quality, not measurement. Complaints across every AI app converge: inconsistent verdicts, generic advice, no prioritization, doesn't teach like a pro. That is the layer this product is built around.

- SwingIQ is the coach-gate model sold the wrong way round (Rev 23). A coach pays $60–100 a month, students are free, the AI scores every swing and drafts feedback for the coach to send. It confirms that 'AI drafts, coach approves' is a product people will build and that a coach dashboard with deltas is the right shape. It also shows the failure the document was built to avoid: the golfer sees a number, the coach sees five numbers, and nothing on the page shows a hip crossing a line. Dial-It-In's coach workspace (4b.3) is that dashboard without the score, and its golfer never needs a coach to get the first fix.

- The real threats are GOATCode and Sportsbox, then 18Birdies. GOATCode owns live voice coaching at the range; Sportsbox owns measurement and is adding LLM coaching (SAMI). 18Birdies owns distribution and can bundle good-enough analysis. BirdieSwing is the closest concept match but not a threat — three ratings. We do not beat any of them on measurement or on live. We beat them on time-to-first-useful-sentence and the price of trying, and that is what the headline says.

# 4. Product Experience

## Core flow

- Open the URL. One screen, one button: "Upload Your Swing — get your #1 swing fix free." No sign-in, no questions. Record in-app (10-second self-timer with audio cues, microphone captured to time the strike) or upload an existing clip, 30 seconds max. Uploads are never loaded into memory whole: the clip plays in a hidden video element and frames and audio are read as it streams, so a 30-second 4K iPhone file does not crash mobile Safari. If the golfer took practice swings in the clip, the engine finds the real one — it searches backward from the ball-strike sound (Section 5).

- While pose runs in the browser, one visual question: "What did you hit?" — Driver · Wood/Hybrid · Long iron (3–6) · Short iron (7–9) · Wedge, five icons, one tap (v1.5 adds Pitch · Chip · Sand; v2 adds Putt — each a different motion, Section 6.9). Club is required (it moves the reference bands) but it is asked during processing, not before, so it costs no waiting time. A second optional tap in the same window (Rev 12): "What's the ball doing?" — Slice · Hook · Fat · Thin · Shank · Push · Pull · Topping · "I want more distance" · Not sure. It is the reason they came; it costs nothing because the clip is still processing; and it changes what the engine looks at first (Section 6.10). "Not sure" is the default and is never a wrong answer. The wait itself is not a blank screen: the incoming clip plays muted and dimmed with a thin progress bar over the strike window the engine already found — "Finding the hit…" — then the skeleton flash. Eight to fifteen seconds with a show is fine; eight seconds of spinner is where people leave. Camera angle is not asked at all: face-on vs down-the-line, and how far the camera sits off the target line and off level, are estimated from the pose itself — the feet line, hip line, and shoulder line together, plus the phone's tilt from the accelerometer when recorded in-app (uploads have no tilt data and rely on the body lines alone). Round 10 was right that a shoulder-width ratio alone fails on sloped posture and non-square stances; the method is specified in Section 5.1. Whatever the method, the rule is unchanged: correct small errors, refuse large ones with instructions, never analyze a heel-line clip. A framing guide only appears on the in-app camera, and small roll errors (±5°) are corrected in software. If the angle is unusable the golfer is told exactly why and no credit is used.

- Swing found. Before any result, the golfer sees the engine did its job: the clip trims itself to roughly two seconds before takeaway through one second after impact — practice swings, waggle, and walking off are gone — and a skeleton flashes over their body for a second or two. Not longer: it is there so they know the computer saw them, not as decoration.

- The reveal. The trimmed swing plays back in slow motion with graphics appearing at the moment each matters: spine line at address, rotation arcs at the top, hand-path trails through the downswing (backswing path and downswing path as two traces — an over-the-top move is visible as one trail crossing the other), pelvis trace and tush line at impact. Playback stops on the first guilty frame, not the worst one: early extension begins when the pelvis first ticks toward the ball, over-the-top in the first few frames after transition. A tick on a tiny timeline says "Lost posture here — 0.18s before the strike." That is a pro's finger on the glass, and it is what makes Show Me feel like vision instead of a caption; the onset is read from the pelvis and hand traces against the noise threshold in 6.6. Body lines only: no shaft, no plane, no invented club. When a golfer asks where the club is, the copy is "We measure you, not the stick — that's why this isn't guessing." This is a canvas rendering of keypoints the engine already has — not another AI step — and it is the thing that makes Dial-It-In look like it saw the swing rather than captioned it.

- Result — the Fix screen. Three blocks, in this order, in this language: YOUR #1 PROBLEM ("You're sliding instead of rotating."); WHAT IT'S DOING TO YOUR SHOTS ("Makes solid contact harder; causes pushes and weak shots."); FIX IT (one 60-second drill with a demo clip). Above the three blocks, the thing golfers screenshot: a freeze-frame of their own impact (or top, whichever shows the fault) next to the reference, with the fault drawn on their body — the tush line, an arrow on the hip slide, a circle on the head. Text is easy to dismiss; a line drawn on your own hip is not. A "Show me" button replays the annotated slow-motion moment for this fault; a "Why Dial-It-In thinks this" tap shows the evidence pair (address with the tush line vs impact with the pelvis across it) and one sentence of what moved. The product shows its work instead of asking to be trusted. Below the fold: one standing paragraph (Round 9) — "We can see your body. We can't see how you hold the club or whether the face is open. If the body looks right and the ball still curves, that's usually the hands — see a teacher." — and a "show me the numbers" expander with the metrics against the golfer's reference bands.

- Optional one tap on the Fix screen: what were you trying to hit? Stock · Draw · Fade · Knockdown · Punch · Flop (the list is filtered by club — no flop with a driver). Defaults to stock; never blocks the result. Intent changes the setup bands (ball position, alignment, weight) and the tempo band, and it changes what Dial-It-In will and will not claim: it can see the setup for a draw; it cannot see whether the ball drew (Section 6.9). Ball position and target flight change the coaching, and wrong intent is how the product looks stupid to a 6-handicap — the only golfer who evangelizes.

- Practice, not reading. The drill screen has a 60-second timer and a five-rep sequence, not ten rushed swings: reps 1–3 exaggerated slow-motion feel with no ball, rep 4 one rehearsal at speed, rep 5 a real ball — and the camera is already recording for it. Ten fast swings is block practice: the tenth looks great, the retest reads a big delta, and nothing survives to the course; it also fatigues and rushes tempo. Five structured reps is what a pro would run on the lesson tee. The next screen is the retest camera by default. The golfer can leave; the design does not make leaving the obvious path. If the drill can be read and the tab closed, Dial-It-In is content. If the next step is five reps and a camera, Dial-It-In is practice, and credits get used. The retest delta measures performance in the moment; retention is what the Swing Journey measures across sessions, and the copy never confuses the two.

- Second angle. After the first result: "Add the other angle — same fault, deeper diagnosis." Face-on finds slide, sway, and turn; down-the-line finds early extension and path. One angle is a teaser; the other angle is a new recording and costs a review. Not required in v1; prompted after the first result.

- Retest. The dominant button on the Fix screen: "Try another swing — did you fix it?" It reloads the camera with a vector alignment guide for the prior fault — two bright vertical lines at the hips for a slide, one high-contrast line at the tush line for early extension — plus a one-line cue. Not a ghost of the previous swing: a translucent skeleton over grass and moving shadows in sunlight is illegible. The retest runs in Retest mode (Section 6.4): it measures the prior fault first — and if a symptom was stated, asks whether the symptom happened on this swing and reports it first — EARLY EXTENSION, before: severe, now: moderate, improving — with the same annotated moment side by side, before | after, synced at impact. Movement is reported in normalized units the phone can defend ("hip slide: 18% of stance width → 11%"), never inches: pixel-to-inch needs a scale reference 2D video does not have. Only after the prior fault is reported does the engine say what the next biggest issue is, if any.

- Did it work? After the retest: "Did your shot improve?" Yes / No / Not sure, and optionally the ball flight (slice, hook, thin, fat, push, pull, straight). Two taps, skippable. Indoor-sim golfers can also type carry and start line — optional fields, ugly is fine. This is the seed of a shot log. This is the data no pose model can produce — whether the recommendation changed the result — and it is proprietary from day one (Section 6.7).

- Sign-in (email magic link) is asked only at the moment there is something worth keeping: after the first retest, to save the journey. Never before the first result. With it, once, the five-question assessment (Tom, Rev 9) — five taps, each of which changes the output or it would not be asked: (1) Handicap, or "I don't keep one" → beginner bands and vocabulary. (2) Your usual miss — slice / hook / thin / fat / push / pull / no pattern. The engine finds faults in the body; the golfer knows what the ball does. When the measured fault and the reported miss agree, the sentence gets specific and confidence rises; when they do not, the engine downgrades or refuses — a free consistency check. (3) What are you working on right now — nothing, or what a lesson said. Retest mode measures that first if it maps to a metric, and Dial-It-In stops contradicting a golfer's real coach in week one. (4) Where you practice — range / indoor sim / net. Sim golfers get the carry and start-line fields; net golfers cannot report ball flight, so "Did your shot improve?" becomes "Did the contact feel better?" (5) What do you think is wrong — one line, optional. It changes nothing in the coaching; it is data, and after a thousand golfers the match rate between self-diagnosis and the engine is a marketing line on its own. Not asked: age, flexibility, injuries, or any physical screen. That is health information on a consumer app, it adds friction, and the swing itself already shows what the body can and cannot do; a pro who wants a physical screen runs it inside the coach loop.

- Swing Journey. History is not a list of clips; it is Then vs Now. Score over time ("APR 62 → MAY 68 → JUN 73 → TODAY 78"), biggest improvement, what is still holding them back, next goal, and a side-by-side of the first swing and the latest synced at address, top, and impact. Comparison is three buttons — MY LAST SWING, MY BEST SWING, PRO REFERENCE — shown as side-by-side video with one shared scrubber, synced at address, top, and impact. Not two overlaid skeletons: side by side is what people can actually read. Within a session, Best Swing Today is automatic — the highest-scoring swing starred, with two lines on why it was better, and a one-tap "save as my reference swing." This is the reason to come back when nothing is broken.

- What Changed Since? (Tom, Rev 21, v1). On a day the ball is flying, one tap: 'Save this as my good swing' — per club; it freezes the swing, its metrics, and its camera angle as a baseline. On a day it isn't, after the diagnosis, a second button: 'What changed since Sept 4?' The engine diffs today's swing against the baseline metric by metric, in diagnosis order, and headlines the one thing that moved most, in the golfer's units: 'Your shoulders are open again. On Sept 4 they were square. Everything else is where it was.' Section 6.13 has the guards. This is the reason the product stores every keypoint and never throws a swing away.

- Practice Session Mode (Round 8, v1). The button that makes Dial-It-In something a golfer takes to the range instead of something they occasionally upload to: START PRACTICE SESSION. Phone propped, screen kept awake, camera running; the golfer hits balls without touching it — capped at eight before the pattern is named (Round 9's governor: ten unsupervised balls is how a man grooves a fault faster). After the pattern, the next five are the drill, not more of the same. The engine finds each swing from the strike sound and hand motion — the same detector as Swing found, run repeatedly — and analyzes progressively while they hit, so the summary is ready when they walk back. Summary: 10 SWINGS ANALYZED · your #1 pattern: early extension, 7 of 10 · best swing #6 · most consistent movement: tempo · biggest breakdown: posture at impact · your fix: the stick drill. Then DO THE DRILL → HIT 5 MORE, and the session closes with BEFORE PRACTICE 7/10 · AFTER PRACTICE 2/5. A pattern across swings is more credible than a verdict on one, and the paywall now sells a session that was literally a practice session.

- What Changed? (Round 8, v1). Within a session, the engine does not only diagnose each swing; it compares them. Swing #3 was good and #4 sliced — why? 'Your body stayed in posture 14% longer. Your hands came down 9% more inside. Your tempo returned to your normal range.' The golfer stops being corrected and starts learning what produces their own good shots. Technically a differential over metrics already computed; it needs two or more swings in a session, which Practice Session Mode supplies. Its headline is the question a coach asks standing behind you — WHY WAS THAT ONE BETTER? — followed by what stayed the same and the one thing that moved. It replaces the '11:04' pairing as the headline of Best Swing Today and feeds My Swing DNA. Its purpose is stated: teaching the golfer to understand their own swing rather than making them dependent on the analyzer.

- The Fix Receipt. Golfers do not trust AI; they trust evidence they can point at. After Show Me, Dial-It-In generates one vertical image — the thing they screenshot even when they do not share: their own impact freeze with the fault drawn on the body; one feel sentence ("Your belt buckle got to the ball before your hands"); the metric in a unit a phone can defend (hip depth: 14% of stance past the tush line); the drill name and the 60-second clock; the Dial-It-In URL. After a retest the same receipt shows the frame pair before | after with the bar filling left to right, and the pairing line: "This one kept the tush line. That one (11:04) didn't. Same move, two results." The delta is on the card; the Grade is not — "I stopped standing up" is golf, "I went from a 6 to a 7" is not. Sportsbox's wow is a 3D doll you can spin; Dial-It-In's is a Polaroid of the crime and the alibi. Every receipt carries a short link and a QR (Round 10); a friend who opens it lands on the free first fix with the camera opening immediately and, for adult accounts that opt in, the sharer's fault line as the framing guide ('see if you do this too'). It is the referral from Round 2 built into the card. Never for a junior's receipt (Section 8), never a comparison score. Static in v1 from the same canvas as the freeze-frame; it is the share unit, the ad unit, the coach handoff, and the Human Look brief in one image. The 3-second proof clip (swing, line, cut to retest, bar shrinks, "Hip slide −18%", URL) is v1.5, the week after launch, if the retest rate clears the kill line.

- Paywall — sells the result, not credits. When free reviews run out, the screen shows what changed ("Your hip slide improved 18%. Let's keep working on it.") and one button, "Continue My Swing Fix," with the Range Session offer beneath it. It never says "You have 0 credits" — the word credits does not appear on any consumer screen.

- Unusable capture is a marketing screen, not a dead end: one photo of a correct phone setup, distance in club-lengths, camera waist-high, and — the one amateurs get wrong most — lined up through the hands to the target, not behind the heels. A camera on the heel line makes a neutral swing look violently over the top; one forward of the ball line makes an over-the-top swing look inside-out. The framing guide on the in-app camera shows the hand line; the engine checks feet-vs-hands alignment in frame and refuses a heel-line clip before it can misdiagnose. Then a "try again" button. No credit burned. Every refused clip is a golfer who wanted the product badly enough to film.

## The Demo — v1 acceptance test

Seven steps, standing at a range with a stranger. If these work reliably, v1 is done regardless of what else is or is not built; if any one fails, v1 is not done regardless of what else is.

- Record one swing. "Swing found." The video trims itself.

- A skeleton flashes over their body for a second.

- Playback jumps to impact; lines animate onto their body. YOUR #1 PROBLEM: You're losing posture through impact.

- Tap Show Me. Slow motion plays; the tush line stays fixed; their hips visibly cross it.

- One drill. Sixty seconds, five reps: three slow, one rehearsal, one for real.

- They swing again. Same metric, immediately: EARLY EXTENSION — before ████████, now █████ — improved.

- Before | After, side by side, synced at impact.

The reaction this is engineered for: it saw what I was doing, and it showed me that I changed it.

## What the golfer sees on the result screen

The headline is always a sentence a coach would say, never a metric. A golfer who reads only the first line has been coached. A golfer who taps only one button has retested. The Dial-It-In Score sits below the fault, never above it — the score measures progress, the sentence tells them what to do.

The Target Position (Tom, Rev 28). Under the freeze-frame, two stills side by side: the golfer's own impact (or address, when setup is the headline) frame with the skeleton and the fault drawn, and the same frame with one change — the fault's joint family moved into the band. Pelvis back on the tush line; head where it was at address; hands in the slot. Everything else identical, because it is his frame, his proportions, his other joints. Lines and dots over his own picture, labeled 'Target', never a rendered body and never a generated swing: the engine draws only what it measured and the band it measured against. One joint family moves; a whole 'ideal' pose is never drawn, for the reason the ghost overlay was rejected in Rev 5. The moment a retest exists, the real after-frame replaces the Target on every surface, so the golfer's own body is always the after. Cheap — stored keypoints and the band, no video — and it is the clearest 'this much, this direction' a golfer will get. Phase 2b, under Show Me; the Fix Receipt may carry the Target as its right-hand image only until a real after exists.

## 4c. The Trust Contract, read quality, and recovery (Round 16)

The Trust Contract card. Beneath every diagnosis, three rows in the same words every time. What we saw: 'Your hips moved 18% of stance width toward the target through impact.' What that suggests: 'That pattern can make solid contact harder.' What we could not see: 'We cannot see clubface angle or strike location from this video.' The engine already holds every fact in it (metric validity, confidence, capture path, angle suitability, symptom consistency); the card makes the product's restraint visible instead of leaving it below the fold, and it pre-empts the golfer who hit a push-slice and was told over-the-top.

Read quality, four labels, never a grade. Clear read: a suitable angle, sufficient frame rate, confident tracking; a single-frame claim is allowed. Useful pattern: valid across several swings but not precise enough for a single-frame claim; the headline speaks in patterns. Limited read: only a setup or broad movement observation is offered. Please re-film: no charge, the exact problem named, a visual correction shown. The label is computed from the same gates as the diagnosis and printed on the result, the receipt, and the Journey.

Misdiagnosis recovery. One button under every result: 'This doesn't sound right.' Four structured reasons, no free text required: the video angle was wrong; that is not what my shots are doing; I was trying to hit a fade, draw, or punch; a coach has told me something different. The response is structured too: re-run the consistency checks against the declared symptom and intent; offer the other camera angle when it would resolve the ambiguity; send the review to the queue (4b.4) with the reason attached; never charge again when the cause was capture guidance or the system's own mismatch. Every event is stored as a hard negative for bands, priority rules, and prompt validation. The reviewer's dispositions already exist (wrong fault, bad sentence, should have refused, should have been Don't Fix It); this is the golfer-facing door into them.

Accessibility acceptance criteria. Captions on every drill demo; no critical information conveyed only by color or by a thin skeleton line (the guilty frame carries a label and a tick, not only a red dot); controls sized for a thumb in bright sun; screen-reader labels for every result state; reduced-motion behavior for the reveal. A range in sun is the core environment, not an edge case.

## Not in v1

- Live real-time overlay at the range (v2, see Section 9).

- Human Look pro reviews (v1.5, on the scale criterion — Section 9, 13).

- Challenge-a-friend referral and any leaderboard (v2 and deferred respectively — Section 15, Round 2).

- Full coach dashboard. The smallest coach loop (URL, student list, digest) is in v1, Phase 3; anything richer is v2.

- Club tracking and club-face data — and no clubface, dynamic-loft, or wrist-flexion claims from 2D video, ever. When Dial-It-In cannot measure something reliably it says so; it does not fabricate precision. Club tracking is a separate object/line detector in v2, not an inference from the wrists.

- P1–P8 swipeable positions and the Swing Fingerprint (v1.5, Section 9).

- Native app store apps.

# 4b. Surfaces

Four things get built. Three were implied across Sections 4, 9, and 13 and one was assumed without being designed. Named here so each has a phase.

## 4b.1 Landing

The landing page is the upload button (Section 13). dialitin.ai opens directly into the member app's first screen: one line of headline, one line of sub-head, the button. No hero, no feature grid, no pricing above the fold; the Saturday demo video sits below the button for the visitor who scrolls. Drill pages — /slice, /early-extension, /over-the-top — are the only separate marketing pages: one drill, filmed once, ending in the same upload button ('Upload a swing — we'll tell you if this is actually your problem'). A /coach page exists only when the coach workspace ships. Nothing on the landing surface says 'your golf swing'; it says 'your full swing' until the short game ships (Round 9).

Built in: Phase 3 (the offer page) and Phase 5 (drill pages, demo video). It is the same Next.js app as the member surface, not a separate site.

## 4b.2 Member app

The PWA specified in Section 4: upload/record, reveal, Fix screen, retest, Practice Session, What Changed? and What Changed Since?, Journey, DNA, receipt, assessment, offers. One app, one URL, no install.

## 4b.3 Coach workspace

dialitin.ai/coach/[name], Phase 3 in v1 (Round 3). Minimal by design:

- Student list: name, last swing, current headline fault, delta since the coach's last look, 'did it work' rate, sessions this week.

- Open a student: their Fix screen exactly as they saw it, their Journey, their DNA, their receipts. Read-only in v1 — the coach coaches in person; the workspace tells them where to look.

- Approve, edit, reject (Round 15): every diagnosis for the coach's students lands in an exception queue, worst-first, with 'students who regressed' on top. The coach taps approve, edits the sentence in his own words (the edit is stored against his name and his students see his version), or rejects with a reason that feeds 6.8. This loop is the coach product; a richer read-only dashboard is not. Reused from the 2d review queue, not built twice.

- Lesson brief: for each student, what they were told, what they practiced, whether it held, what to address next. One screen, printable.

- Concierge gate (Round 15): before any coach-only measurement work (two-phone 3D, Section 5.6 item 5), three coaches use the workspace for three weeks and it changes a lesson decision for each of them. If it does not, 3D will not rescue the coach product.

- Credits: the coach's Season Bags assigned to students, or students on their own.

- Weekly digest email: '12 swings, 4 students still sliding.'

- 'Powered by Dial-It-In' on every student screen the coach shares.

Not in v1: coach annotations, messaging, lesson booking, video upload by the coach. Human Look (v1.5) is a separate flow that reuses this surface's student view.

## 4b.4 Admin and ops — the surface the document assumed

Three tools and a dashboard. The first is the one the Phase 0a content owner and labeler sits in front of in Week 1, so it cannot wait for the member app.

| Tool | What it does | Who uses it · when |
| --- | --- | --- |
| Bands & voice editor | Edits every piece of coaching data the engine reads: functional ranges per metric/club/angle (6.2); per-level tolerances; severity weights and the setup-priority bullets (6.4); the symptom-to-cause map with weights (6.10); fault families; the fifteen-fault voice — feel_cue, ball_flight_cost, explanation lines (6.4); intervention protocols (feel, constraint, reps, speed, ball/no-ball, progression, success criterion); shot-catalog intent modifiers (6.9). Every field versioned with who changed it and when; a change is a new version, never an overwrite; the engine reads a published version, so the pro can draft without breaking live. A 'what would this have diagnosed' preview runs the current draft against the test set and shows which swings change headline — the pro sees the consequence of a band edit before publishing. | The content owner (or an optional named pro), from Week 1 (Phase 0c). Tom as approver. Named teachers with veto (Round 9) get editor access to the voice. |
| Pro review queue | Every published review, newest first, with the evidence pair, the reveal, the metrics with confidence, the headline, and the golfer's 'did it work'. The pro marks: right / wrong fault / right fault, bad sentence / should have refused / should have been Don't Fix It, with a one-line note. Marks feed 6.8 (worked examples for the prompt, band adjustments) and, in v1.5, the validation set's labeling tool — same screen, two-pro blind mode, agreement reported. | Phase 0a content owner and labelers: every review during soft launch, then a weekly sample. Reviewers never see account identity (Section 8). |
| Metrics dashboard | The numbers the document says decide things: retest rate (kill criterion), 'did it work' yes-rate and its correlation with measured deltas (scale criterion), refusal rate by reason (angle, occlusion, no strike, memory), Don't Fix It rate, frame-rate mix by capture path, time-to-first-result by device, pro agreement rate with the engine, free→paid conversion, sessions per golfer, credits consumed per session. Per day, per week, per cohort. | Tom, daily during soft launch. The pros see agreement rate and refusal reasons. |
| Ops | Accounts and credits (grants, refunds, comp), Stripe events, coach accounts and their students, junior accounts and parent links, flagged content (receipt text is fixed copy, but names and the 'what do you think is wrong' field are free text — the four-layer moderation from MAAT), storage and Mux usage, engine version pinned per review so a later band change never rewrites history. | Tom. Built on the same admin patterns as Strike Fit's /admin. |

Build order. The editor first, as a form over Supabase tables — not a spreadsheet the engine imports, because the versioning and the preview are what make the pro's edits safe. The queue second, before soft launch, because the pros review every output for two weeks. The dashboard third, before soft launch, because the kill criterion is measured there. Ops last, and mostly borrowed.

The Radar (Tom, Rev 36). A weekly scanner in the admin so the product is never bypassed: arXiv and the CVF sports-workshop proceedings, GitHub releases for every model and runtime the product depends on or plans to (5.5, 5.6), competitor pages and app-store listings, and a web search. Each hit gets one model call that scores it against Sections 3, 5.5 and 5.6: what it is, which level or competitor it touches, whether it changes a build decision, one line why. Cards land in an inbox; Dismiss, Watch, or Send to referee, which drafts a paragraph in the review-round format. Monday digest to info@. The Radar proposes, the referee decides, Tom approves; it never edits a lock. Budget (Round 16): one 30-minute triage a week, at most one referee candidate a month, and no roadmap change without a measured launch-gate benefit.

# 5. Technical Architecture

Same stack as Tom's existing products so nothing new has to be learned: Next.js on Vercel, Supabase (auth, database, storage), Stripe (credit packs), Mux (video storage and playback), Claude API (coaching). Pose estimation runs in the browser.

| Layer | What it does | Technology / notes |
| --- | --- | --- |
| Capture | Two paths (5.3): in-app camera (30/60fps, sensor) or native Slo-mo upload (120/240fps); club selection (angle auto-detected), self-timer, 30s cap, microphone | PWA, getUserMedia, MediaRecorder. Every frame is timestamped from the camera stream (requestVideoFrameCallback mediaTime), never inferred from frame count — Safari records variable frame rate and drops frames in fast motion. iOS 30fps on some devices accepted for v1 |
| Ingest | Stream the clip; never hold it in memory | Frames via requestVideoFrameCallback from a playing video element; audio via an AnalyserNode on the same element — both stream, neither needs the file decoded whole (OfflineAudioContext.decodeAudioData on a 200MB file is what kills a Safari tab). Optional scrub to mark the swing window (start/end times only, no re-encode). Referee's own caveat: streaming means processing runs at playback speed — a 30-second clip at 1× takes 30 seconds, which is not 'results in seconds.' Mitigation: the audio track is scanned first at high playback rate to find the strike, then only a window around it (~6–8s) is played for pose at 2× or so. Expected time to first result on a phone: 8–15 seconds, and the sub-head is amended to 'results in seconds' only if the test set confirms it; otherwise 'results in under a minute.' This is unbuilt and untested. If audio capture fails under memory pressure, the engine proceeds on the two visual impact signals and says nothing |
| Golfer isolation | Find the one person who is swinging | Before pose, a single-person crop: the largest, most central person at address, tracked through the clip. Strips neighboring bays, ball baskets, and the guy behind. The crop box is spatial; audio cannot anchor it (a sound has no x,y), so it is anchored on the person, not the strike |
| Pose | 33 body keypoints per frame on the cropped golfer, in-browser | MediaPipe Pose (WASM). Free, private, no server cost. Direct sun washing out limbs and loose clothing remain the known weak spots (test set, Phase 0b). Swap for RTMPose server-side later if accuracy demands it |
| Swing engine | Phase detection + metrics from timestamped keypoints | Our code. Address/takeaway/top from hand and shoulder motion. Impact is fused from three signals: the strike impulse in the audio track (AudioContext, sub-frame precision — works for uploads too, since clips carry audio), the hands' lowest/most-forward point, and lead-arm deceleration. Any single signal alone fails at 30fps; the fusion is what makes 30fps usable. Round 10 sharpened it: at 30fps a downswing is roughly eight frames and impact is almost never on one of them, so the engine fits a spline to the lead wrist and elbow across the frames either side of impact and places the audio transient on that curve to sub-frame precision — a virtual impact frame, not the nearest blurry one. Metrics read at impact (tush line, spine tilt, hand position) are read from the interpolated pose at that instant. Impact is also the temporal anchor: the engine locates the strike first, then walks backward to find that swing's top and takeaway, discarding rehearsal swings and waggles that came before it. Computes the metrics in Section 6 |
| Coaching | Metrics + 3 key frames → headline fault, cause, drill, numbers | Claude API with the coaching system prompt (Section 6). Keyframes are cropped to the golfer and downsampled client-side (longest side ~768px, JPEG) before upload — under 400KB for all three instead of ~12MB of raw 4K frames. That is the difference between 'results in seconds' on range cellular and an 8-second spinner. Returns structured JSON, never free prose |
| Storage | Clip, keypoints, metrics, coaching result, session, shot record (ball data), personal bands, credits | Mux for video; Supabase for everything else. Keypoints stored so re-coaching never re-runs pose. Sessions group swings (Practice Session Mode); shot records hold nullable ball data by source (6.12); personal bands per golfer per club (6.11) |
| Billing | Credit packs, decrement per completed review | Stripe Checkout + webhook. Credits column on user, reviews table. Credit only burned on a valid completed analysis |

## 5.1 Camera-angle estimation and normalization (Round 10 follow-up)

Replaces the shoulder-ratio heuristic. The reviewer's formulation is adopted with the corrections noted; it is the first part of the engine specified to the equation, and the first with a calibration plan.

Frame. The Golfer Reference Frame at address: Z is plumb, X is the stance line toward the target, Y is the normal away from the heels. Camera orientation is roll, pitch, and yaw about those axes; yaw off the target line is the number that matters, because it is what makes an inside path look over-the-top and hip rotation look like early extension. Intrinsics are assumed: principal point at image center, focal length from a typical 65–72° phone horizontal field of view.

Case A — recorded in-app (sensor available). DeviceOrientation gives roll and pitch. Keypoints are warped by the rotation-only homography K·R·K⁻¹ so image vertical equals gravity — valid because it is pure rotation, no translation needed. Yaw then comes from a vanishing point: the ankle line and the hip line are parallel in the world at a square address, so their image intersection gives the target vanishing point and tan(yaw) = (u_vp − c_x)/f. Correction: two short, nearly parallel segments (a 40 cm stance and a 30 cm pelvis) give an ill-conditioned intersection — a few pixels of keypoint noise moves the vanishing point by a lot, and near DTL the segments nearly overlap in u. The engine uses three lines (ankles, hips, shoulders) in a least-squares vanishing point, carries a confidence from the residual, and falls back to Case B's classifier when the residual is large.

Case B — uploaded clip (no sensor). Roll from background verticals (a light Hough pass on the address frame for bay dividers, poles, door frames) with confidence; the reviewer's mid-hip-to-mid-ankle plumb proxy is rejected for DTL — at address the hips sit behind the ankles, so that vector is not vertical from down the line. Yaw from the torso aspect ratio Λ = shoulder width ÷ hip-to-shoulder length, which collapses from ~0.95 face-on toward ~0.20 down the line. Correction, and the important one: the reviewer's own stated individual range for Λ at true DTL (0.15–0.30) is wider than the change Λ undergoes between 0° and 12° of yaw (~0.16), so this method cannot tell a heel-line clip from a hand-line clip across golfers. In Case B, Λ is a classifier only — face-on engine, DTL engine, or refuse — and no parallax correction is applied to metrics. The refuse-with-setup-guide path does the work.

Normalization (Case A only). With yaw known to a few degrees, hand-path and pelvic-depth metrics are corrected for parallax: the delivery-slot offset is adjusted by a term in tan(Δψ) scaled by the vertical extent of the downswing, and pelvic depth is separated from pelvic rotation using cos and tan of the yaw. The forms are adopted; the constants (k_parallax, effective pelvis radius) are not assumed — they are fit on the test set. Outside ±12° of DTL or ±15° of face-on the clip is refused, in both cases, at no charge.

Calibration (Phase 0b amended). On the filming day, the reference and test sets are shot at marked camera yaw offsets — 0°, ±5°, ±10°, ±15° from the hand line, and the same off face-on — with the phone's tilt logged. That gives ground truth for both estimators, the residual thresholds, and the correction constants. Without it every equation above is a hypothesis; with it the angle layer is the best-validated part of the engine. Runtime is the reviewer's claim (under 15 ms on-device) and is checked, not assumed.

## 5.2 Impact reconstruction under occlusion (Round 10, second follow-up)

Face-on, right-handed: from shaft-parallel to strike the trail forearm crosses in front of the lead wrist, and the pose model's lead-wrist point either loses confidence, snaps onto the trail wrist, or freezes — in exactly the two frames the impact spline needs. The reviewer's reconstruction is adopted with the corrections noted.

Occlusion gate. A frame's lead wrist is treated as missing when its visibility is below 0.55 or when it sits within ~5% of shoulder width of the trail wrist (the snap case). Missing frames are never interpolated from the corrupted point; they are reconstructed.

Rigid-segment priors — with the foreshortening correction. Lead forearm and whole-arm lengths are measured in the unoccluded frames from the top of the backswing to mid-downswing. The reviewer treated those pixel lengths as fixed for the rest of the swing; they are not — the arm swings toward the camera through delivery and its projected length shrinks. Because the lead arm is nearly straight from P6 to P7, the visible shoulder-to-elbow segment foreshortens by the same factor as the whole arm, so the arm radius is rescaled each frame by the ratio of the current shoulder–elbow pixel length to its pre-occlusion value. Without this, Vector A places the wrist too far from the shoulder on every swing.

Two independent estimates, fused. Vector A projects from the lead shoulder along the visible shoulder–elbow ray by the rescaled arm radius. Vector B offsets from the fully visible trail wrist along the grip vector — direction carried forward from the last unoccluded frames, magnitude a grip separation of ~8 cm scaled by shoulder width. The two are blended by inverse variance from the elbow and trail-wrist confidences.

What the reconstruction may and may not be used for. Vector A assumes a straight lead arm at delivery. That is true for most golfers and false for exactly the ones with lead-arm breakdown at impact — a fault the engine is supposed to catch. So a reconstructed wrist may feed hand position, hand path, delivery slot, and the low-point proxy; it may never feed the lead-arm-structure-at-impact metric, which is read from Vector B alone when the trail wrist is confident and otherwise marked invalid. The reviewer's closing claim that the method yields 'lead-arm structure at impact' is rejected on that ground. Likewise 'low point' here means the hands' low point; the club's low point is not measured.

Spline. PCHIP on u(t) and v(t) separately over nodes t−4 … t+2 with the two reconstructed frames included — monotone, no overshoot, no cubic-spline whip through the strike. The noisy impact frame itself is not a node.

Audio anchor — with the clock caveat. The strike transient from the AnalyserNode gives a sub-millisecond time; the fractional position between the two frames' requestVideoFrameCallback timestamps gives the spline parameter; the spline evaluated there is the virtual impact pose. Added: audio and video clocks are not guaranteed aligned — MediaRecorder on iOS and decoded uploads can carry an offset of tens of milliseconds, which is a whole frame at 30fps. The filming day records a clap-board style event to measure the offset per device path, and the offset is applied before anchoring.

## 5.3 Two capture paths (Tom, Rev 18)

Most phones record far above 30 frames per second — iPhones since the 6s do 60 in the Camera app, and 120 or 240 in Slo-mo; Android flagships match. The PWA's own camera cannot reach that: Safari's getUserMedia gives 30, sometimes 60, never 120. So frame rate is not a setting; it is a choice between two capture paths with different strengths, and the document now treats both as first-class.

|  | In-app recording | Native Slo-mo upload |
| --- | --- | --- |
| Frame rate | 30fps; 60 on newer devices when the browser grants it | 120 (all recent phones) or 240 (most) |
| What it has | Device tilt (5.1 Case A — the corrected angle path), self-timer, 'Swing found' live, Practice Session Mode, the demo flow | Four to eight times the frames: a ~30-frame downswing instead of 8; impact within ~4 ms of a real frame; hands move ~3 in per frame instead of a foot; the occlusion window (5.2) has data on both sides; far less blur |
| What it lacks | Temporal resolution — every 5.2 reconstruction is doing real work here | Tilt sensor (5.1 Case B: classify and gate, no parallax correction); no live session; the golfer must open the Camera app, shoot, then upload |
| Metric confidence | Lower on impact-instant metrics; pattern across swings is its strength | Highest the product can reach; single-swing precision is its strength |
| Best for | Practice Session Mode, retest loops, the Saturday demo | The first diagnosis, anything the golfer wants to be sure of, reference and validation filming |

What changes in the product. The setup screen for uploads says, in one line with a picture: 'Shoot in Slo-mo (120). Settings → Camera → Record Slo-mo.' The engine reads the true frame rate from the file and its timestamps, and every metric's confidence is computed with the frame rate in it, so a 30fps upload and a 240fps upload of the same swing do not claim the same certainty. Practice Session Mode is designed knowing it is the lower-fidelity capture: it finds patterns across eight swings, and it does not promise single-swing precision. The retest, when it matters, can be an upload.

Two cautions. iOS stores Slo-mo with variable-frame-rate metadata and some share paths re-export at 30fps unless the golfer sends the original; the ingest detects the effective rate and tells the golfer when a 'slo-mo' arrived at 30. And 240fps files are large — the streamed ingest (Sec 5) is what makes them safe, and the scrub-to-window step matters more here than anywhere.

Test set. Every reference and test swing is filmed at 30, 60, 120, and 240 from the same position, so the engine's accuracy at each rate is measured, the confidence model is calibrated per rate, and the claim 'higher frame rate improves the diagnosis' is a number rather than a belief.

Thermal fallback (Round 14). On iOS, WebGPU throttles after several consecutive high-frame-rate clips. The pose path already falls back Worker GPU → Worker CPU → main thread; the ONNX path inherits the same chain, WebGPU → WASM SIMD → CPU, triggered by rising per-frame time rather than an error, and the status line says which path ran. A Practice Session that drops a tier keeps going at lower confidence rather than stopping.

## 5.4 What Dial-It-In may claim (Round 12)

On a mid-range phone, in sun, in a baggy polo. The left column is the product; the right column is the lawsuit. Marketing must not blur the capture paths of 5.3 either: pattern-across-eight is the honest 30fps product, slo-mo upload is the precision path.

| Allowed | Not allowed until the endorsement set says so |
| --- | --- |
| Tush-line cross / no-cross (DTL, on the hand line; 60fps+ preferred) | Absolute degrees of hip or shoulder turn |
| Lateral hip slide as % of stance width (face-on) | 'Attack angle' |
| Head lift vs quiet head; head sway separately | 'You shallowed 9%' spoken as a face-on number |
| Hand path relative to that swing's backswing path (DTL, after the heel-line refuse) | Lead wrist, face, loft, path-to-face — anything |
| Tempo ratio and session variance | Single-swing 30fps impact-instant metrics spoken as facts |
| Setup geometry: open/closed shoulders and feet; inferred ball position with confirm | Yards, mph, or any ball number not typed from a device and labeled as its |
| Pattern across eight swings in a Practice Session | A drawn shaft plane, ever |

## 5.5 The measurement ceiling and the levels above it (Tom, Rev 29)

The input is one phone and a general-purpose pose model, and everything strong in this document (functional bands, confidence gating, Don't Fix It, the claims table in 5.4) is strong because it accepts that ceiling instead of pretending. The measurement layer itself is ordinary: Pose Landmarker 'lite' is the weakest of the three MediaPipe models and it is what Phase 0 shipped. The first true-speed clips showed it: a tour swing read at low confidence on the tush line. The gates did their job. This section is the bill for raising the floor, so the choice is made with the price attached and the honesty rules untouched. One principle governs every level (Round 13): the engine takes keypoints, not a vendor. Phases, metrics, bands, and the rules read a keypoint stream with confidences; which model produced it, on which path, is a deployment choice the scorer decides, never a rewrite. No level below changes the rule that a low-confidence read never headlines and the model never speaks past the evidence; each level lets the engine claim more because it can see more, never what it cannot.

| Level | What it is | Cost | Where it lands |
| --- | --- | --- | --- |
| 1. Model bake-off | MediaPipe lite vs full vs heavy, MediaPipe world (3D) landmarks, and an RTMPose-class model (rtmlib family, s and m) on ONNX Runtime Web with WebGPU, all with and without a clip-level temporal smoother over the keypoint stream (Round 13: the smoother likely beats a skeleton swap on top and impact). Scored on the 0b set with the scorer (1-5). Rule: lite does not ship if heavy or RTMPose clears the scorer on tush line and delivery slot. Likely outcome: the heavier model on the upload path, lite or RTMPose-s for live capture; same keypoint schema either way. Whatever model wins, the golfer track is anchored to the address-frame box with an IoU threshold (Round 14) so a golfer stepping back between swings never hands the skeleton to the next bay. | About one week of build. No money. Small phone cost (download, battery). No launch delay if run the week after filming day. | Phase 1, Prompt 1-6. The cheapest accuracy gain available; it is not optional. |
| 2. Club detection | A separate shaft-and-head detector, never inferred from wrists (Section 4, Not in v1). Unlocks shaft plane, club position at top, shallowing, release: what coaches argue about and what golfers ask for first. Round 13: the architecture exists. CADDIE (Jung et al., CVPR 2026 sports workshop) detects five club keypoints in real time; the reviewer cites 88.5% PCK@5px on 72k labeled frames, unverified here. We do not invent a detector; we label frames in that shape (0b and the harvested clips, click tool in the preview) and train a small two-stage detector. Runs as a research track from the day after 0b; plane is drawn only when the detector is confident. | Three to four weeks of build. Labeling: about a week of a labeler, roughly $2–5k, or the founder and the pro over evenings. In v1 it costs three weeks of public launch; in v1.5 it costs nothing at launch. | v1.5, right after soft launch, with the landing page saying so. Tom's decision to pull it into v1 is logged in Section 12. |
| 3. Two-phone 3D (coach mode) | Down-the-line and face-on filmed at once on two phones, synced by the strike sound (5.2), triangulated into real 3D, not inferred. The step change: it is what makes a coach put a 3D product down for a lesson. A calibration step a coach tolerates and a consumer never will. | Three to four weeks of build. Two phones and two tripods per bay. Sold with the coach URL; never required of the consumer. | v1.5 with the coach loop (Phase 3). A coach-workspace feature. |
| 4. A golf-specific pose model | Fine-tuned on filming-day and validation-set footage. Fixes the poses the general model is worst at: top of backswing, hands crossing the body. Real gain; real risk of a quarter spent on a model 8% better. | Two to three months. $10–20k in labeling and training compute. Cannot start until the endorsement-grade validation set exists (Section 9, v1.5). | v2. Decided on scorer numbers after Level 1, not before. |

The schedule cost of all four, in this order: nothing. Public launch stays Week 14. Coaches get 3D and club tracking in the weeks after soft launch, which is also when the data to label exists. Pulling any item forward costs about a month of launch per item.

What wows a coach was settled in Rounds 8, 9, and 12 and it is not the numbers: Sportsbox 3D, GEARS, and a $20k launch monitor own measurement and a coach compares in the first minute. It is that the app says 'I can't see that' instead of inventing a wrist angle; the student arriving with a Fix Receipt showing the fix held; the coach URL naming the four students still sliding without forty videos watched; and the validation set with two independent pros' agreement published per fault. The Round 12 reviewer would sign 'a second pair of eyes on a lesson tee.' No one-phone product gets 'replaces a lesson' signed, and chasing it is how this document gets dishonest. The moat stays where Section 6.7 put it, in outcome data and the loop; the levels above raise the floor under it.

## 5.6 Diagnostic additions: what else the phone can measure (Tom, Rev 33)

Tom's standing instruction: name every diagnostic tool the product is not using, and push. Six candidates survive the test of adding a measurement rather than a narration. Each gets a design analysis and a place in the order. The order is sequence, not merit: the first two are cheap and each adds a measurement the engine does not have; the rest need numbers, data, or a customer that does not exist yet.

1. Ball detection (build now, Phase 2e). Problem: ball position is inferred from stance and hand hang (6.1), and the engine has no outcome measurement at all beyond what the golfer types. Design: a small object detector for the ball at address and for the first 10 to 15 frames after impact. In the browser: a YOLO-class nano model (a few MB, ONNX Runtime Web or TF.js) trained on golf balls on turf, mats, and tees, seeded from public footage and the harvested clips, labeled with a click tool in the admin preview. Fallback for v1: a color-and-size blob search in a window below the hands at address, which works on most range mats and fails gracefully. Outputs, all {value, confidence, valid, reason}: ball_position_seen (fraction of stance, replaces the inference when confident); start_line (left / straight / right relative to the camera axis, from the ball centroid track over the first frames, with the 5.1 yaw correction in Case A, classified only, never in degrees); launch_direction_confidence (drops fast on face-on clips where the ball leaves along the camera axis). Claims (5.4): "we saw where it started" is allowed; curvature, spin, carry, and face are not, and the copy says so. Uses: the ball-position setup fault becomes a seen measurement; the start line feeds 6.10 (a stated slice with a left start is pull-slice, a right start is push-slice: different causes) and 6.12 as the first outcome the engine measures itself. Risk: white balls on bright mats and yellow balls; the detector must report not-found rather than guess. Cost: about a week plus labeling from clips we already have.

2. Strike-sound analysis (build now, Phase 2e). Problem: the doc says the engine cannot see fat, thin, heel, or toe (6.1, low-point twins). It can hear them. The impact transient is already captured for 5.2; its spectrum differs by strike location: a centered strike is a short broadband click, heel and toe strikes ring the shaft with a longer decay and shifted spectral centroid, thin strikes are sharper and higher, fat strikes are muffled by turf with a longer low-frequency tail. Design: a 20 ms window around the audio transient; features are spectral centroid, roll-off, decay time, band energies, and the ratio of the second 10 ms to the first; a small classifier (gradient boosting or a tiny CNN on the mel spectrogram) trained on labeled strikes. Labels come from a filming session where the golfer calls the strike and impact tape confirms it, and from the answer-key clips where the poster names the miss. Echo gate (Round 14): covered ranges and simulator bays reverberate, so the window opens on the first rise-time transient above an energy threshold and closes before any reflected energy; a second transient inside 40 ms marks the sample as reverberant and lowers confidence. Output: strike_quality in {center, heel, toe, thin, fat, unknown} with confidence, valid only when the transient was found, the capture path is known (phone mic vs re-encoded upload, which changes the spectrum), and the club family is known (a wedge and a driver do not sound alike). Until labels exist the feature ships as capture only: features stored, classifier off, the preview shows the spectrogram so the labeler can mark strikes. Claims: "that one sounded thin" is allowed once the classifier clears the scorer; it never overrides a body metric, it corroborates. Cost: a week of build, one labeled session of about 200 strikes.

3. Body mesh recovery (after the bake-off). Verified in Round 14: OpenCap Monocular (Stanford and Utah, 2026, open source) refines WHAM's 3D pose with a biomechanically constrained skeleton and physics optimization, reporting 4.8° mean joint-angle error against marker-based capture from one phone video. It is the adapt-not-build path for this level, with one gate: it is validated on a 45° camera view, not our down-the-line or face-on views, so it must clear the scorer on our angles before it earns a confidence channel. Models such as 4D-Humans and WHAM fit a full 3D body to a single video rather than 33 points: real pelvis rotation, 3D spine tilt, hip depth without the DTL guesswork of 5.1, and a defensible answer to the projected-rotation problem in 6.1. Why not now: it runs on a GPU server, which breaks "pose runs in the browser", adds a per-swing cloud cost and seconds of wait, and has to prove on the scorer that it beats the skeleton before we pay for either. Design when it comes: server-side on the upload path only, skeleton stays for live capture; metrics get a second source with its own confidence; the scorer runs both. Sits between Level 1 and Level 4 of 5.5 (Round 13 calls it Level 3.5: after the bake-off, upload path only, a second confidence channel, never a source of printed degrees).

4. Frame interpolation (after 1 and 2). Models such as RIFE synthesize the in-between frames, turning a 30 fps upload into a plausible 120. It adds no information, so it sharpens impact localization and the guilty frame, never a metric. Why not now: it invents frames, and a metric that reads an invented frame without knowing it is a lie. Design when it comes: interpolated frames carry a flag through the pipeline; phases may use them, metrics may not; the preview shows them dimmed. Two weeks, after 1 and 2 so the flag plumbing exists.

5. OpenCap two-phone 3D (with the coach loop, Phase 3). Stanford's open-source two-camera biomechanics pipeline is the two-phone coach mode of 5.5 already built and validated. Adapt it rather than write it: two phones on tripods, synced by the strike sound (5.2), a calibration board, a server pipeline. Why not now: it is the coach product and the coach product ships in Phase 3; building it before a coach is on board is building for nobody.

6. Segmentation (with club detection, v1.5). SAM-class models isolate the golfer and the club from the background. It closes the bystander problem for good and is the foundation club detection needs. Why not now: tracking (Phase 2b) handles the common case, and segmentation without club detection is cost without a customer-visible gain.

Excluded, and why. iPhone LiDAR and Apple's native body pose: native app only, and this is a web app. Wrist sensors: hardware to sell, not a phone feature. Vision language models looking at the swing: they narrate, they do not measure, and the rules-diagnose principle in 6.4 exists because of that.

## 5.7 Failure paths at the range (Round 16)

The core moment happens outdoors, on a phone, near bad connectivity, and the product's credibility is decided by the failure path more often than by the best-path inference. Each case below has a defined behavior; 'analysis failed' is never the message when the truth is 'your upload did not finish'.

- Upload drops after a good swing: the clip, keypoints, and phase marks are kept locally (IndexedDB, 24 hours), the review resumes from the keypoints without re-filming, and the golfer sees 'Your upload didn't finish. Retry without losing this swing.'

- Browser suspends or the screen locks mid-processing: processing checkpoints per stage (ingest, pose, phases, metrics); on resume it continues from the last checkpoint; a Practice Session resumes its state machine with the last completed rep.

- Permission changes mid-session (camera, microphone, motion): the stage that needs it pauses with a one-line ask; nothing already computed is lost; audio-anchored impact degrades to motion-only with reason.

- Model unavailable, coach call times out, video upload incomplete, payment confirmation delayed: the diagnosis renders from the rules with the voice-library fallback (Phase 2 already does this); the video is retried in the background; a credit is reserved at analysis start, charged only when a valid result renders, and released automatically on refusal or failure. Analysis jobs and payment webhooks are idempotent by swing id and event id.

- Partial Practice Session, golfer returns later: the session is a durable record; returning within the day resumes it, later opens a new one with the prior summary shown.

- Every message names the cause and the next tap. The status line already says which pose path ran; the failure screens follow the same rule.

## Why pose runs in the browser

Free per review, no video leaves the phone until the golfer chooses to save it, and results are instant. The cost is lower accuracy than a server-side model on fast rotation and unusual angles. For golf — one person, one plane, one repeatable motion — MediaPipe is sufficient to detect the faults that matter to most golfers. This is a reversible decision: the swing engine takes keypoints, not a specific model, so the pose layer can move to a server without touching anything above it.

## Cost per review

Pose: $0. Claude call with metrics plus three frames: roughly 3–6¢. Mux storage and playback for a saved 30s clip: 1–2¢ per month while retained. Target all-in cost under 8¢ per review. Range Session is $9 for 4 credits ($2.25 per review); Month of Work $0.95; Season Bag $0.61. Gross margin 87–96% before Stripe's fee on the purchase.

# 6. Coaching Model

This is the product. Everything in Section 5 exists to feed this section. Three components, none of which require training a neural network.

## 6.1 Metrics the swing engine produces

| Metric | Angle | Why a coach cares |
| --- | --- | --- |
| Spine tilt at address | DTL | Posture; sets up everything downstream |
| Pelvis vs. tush line (early extension — thrust) | DTL | A vertical line is set at the glutes at address; the pelvis as a whole crossing it toward the ball before impact is early extension. Round 12 makes the family explicit: thrust (pelvis to ball), stand-up (spine and head rise with the pelvis quiet), or both — different constraints for each; the engine names which. More reliable in 2D than spine-angle math under rotation — the primary early-extension signal |
| Lead hip depth at impact (clearance) | DTL | The lead hip should hold or exceed the tush line depth at impact — that is what confirms the hips rotated rather than merely stayed back. A low-confidence clearance value never vetoes a clean tush-line read (Round 12). Read only when MediaPipe's visibility score for the lead hip is high; in DTL the lead hip is the far one and is often occluded |
| Spine tilt change, address → impact | DTL | Standing up / loss of posture; secondary signal alongside tush line |
| Shoulder rotation at top (projected) | Face-on | Power source; under-turn causes arm swing. Stored as normalized projected rotation — the change in shoulder-line orientation in image space scaled by the address aspect — not as degrees of thoracic turn. A 2D face-on view cannot measure 3D turn: at ~90° of real turn the projected angle collapses, and compact, deep, or side-bent players read 'restricted' when they are not. Banded empirically from the reference film; never printed to the golfer as '° of turn' (Round 12). The coach sentence says 'you're not turning enough' from a low projected value plus a short arm swing, never from a number |
| Hip rotation at top (projected) | Face-on | Rotation vs restriction — and over-rotation. Same projected-rotation rule as shoulders; the textbook 35–50° pelvis / 85–100° shoulders are 3D reference points for the pro, not values the engine measures or prints. Gated by trail-knee flexion change (below): a pelvis that 'turns' a lot while the trail knee straightens and the head drifts away from the target is a sway wearing a rotation costume; a beginner told to 'turn the hips as much as possible' goes past 55–60°, collapses the trail knee, and sways. The band has an upper bound, and exceeding it is flagged as its own fault, often more destructive than restriction |
| Hip lateral movement (sway / slide) | Face-on | Sway going back, slide coming down — both kill contact |
| Head sway (lateral) | Face-on | Consistency of low point; a sway signature with the trail knee. Separate metric from lift — the rules never treat them as one 'head movement' fault |
| Head lift (vertical) | Face-on / DTL | Stand-up; the early-extension family's second member (below) |
| Trail-knee flexion change, address → top | Face-on | Gate on hip rotation and sway: a straightening trail knee with a big projected hip turn is sway, not rotation. Stored v1; rarely a headline |
| Sequence proxy (hip-line peak vs shoulder-line peak timing) | Face-on | From timestamps already stored: does the pelvis lead the shoulders into the downswing. Never a headline; feeds the distance-goal map, What Changed?, and Performance DNA |
| Width at top (lead arm structure) | Face-on | Lead-arm breakdown / narrow structure at the top. Not 'chicken wing' — that term means lead-elbow retraction after impact, and mislabeling it here pushes compact-backswing golfers to stiffen the arm and kill their turn. Tolerance widened for short, compact backswings |
| Lead elbow separation, early follow-through | Face-on | The actual chicken wing: lead elbow pulling away from the torso between impact and lead-arm-parallel after. Face-on, visibility-gated (arms are moving fast; 30fps may not hold it) |
| Downswing hand path vs. backswing hand path (delivery slot) | DTL | Over-the-top — as an observation. Three hard gates before it is a diagnosis: declared fade + out-to-in is not OTT; reported slice/block/shank + shallower path is not an improvement (face unseen); and a steep backswing that drops is not a fault — OTT is never diagnosed from a single DTL clip without the face-on rotation/sequence context, which is how 2D apps lecture two-plane players (Round 12). Between transition and hands-at-hip-height, downswing hands above/outside the backswing path = over the top; under/inside = shallowing. Comparing to the shoulder plane alone false-flags golfers who go back steep and drop inside. Gated against the reported miss (6.4): a shallowed path with a reported slice, block, or shank is not reported as an improvement — the face is not squaring and 2D cannot see the face. Also the most camera-sensitive metric in the table: heel-line or elevated cameras distort it, which is why camera placement is refused rather than corrected |
| Weight transfer proxy (hip center vs feet) | Face-on | Reverse pivot, hanging back — crude, and it cannot see pressure. Whenever it headlines a fat/thin/slide story the copy says so: many 'hanging back' looks are lead-side pressure with a quiet pelvis (Round 12) |
| Tempo ratio (backswing : downswing) | Either | Rhythm band, not a law: tour players live from ~2.2:1 to ~3.5:1, and a smooth 2.6:1 is not a fault. 'Rushed transition' is never diagnosed from the ratio alone; tempo variance across a Practice Session is the consistency metric (Round 12). Full swings cluster near 3:1; wedges, punch, and flop compress to roughly 2:1–2.7:1, so the band widens when the golfer taps Wedge or a non-stock intent. Computed from frame timestamps, not frame counts |
| Ball position vs. lead heel | Face-on | Club-dependent: forward for driver, centered for wedge. 2D pose cannot find a white ball on turf; position is inferred from stance width and hand hang — and when alignment is already a setup candidate (open or closed stance), the inference is not trusted until the golfer taps (Round 12) at address, and the golfer can confirm or move it with one tap on the freeze-frame. The first result uses the inferred position; a correction re-runs coaching from stored keypoints at no charge. Never claimed as 'seen' |

## 6.2 Reference ranges

Rewritten in Rev 19. There are no beginner, intermediate, and advanced ideal swings. There is one set of functional ranges per metric, per club, per camera angle — the range within which good golf is played by many different bodies, from published biomechanics and the reference reps — and there is the golfer's own range (6.11) once it exists. What changes with the golfer's level is the tolerance applied before a deviation is called a fault, and the vocabulary; what never changes is the functional range itself. 'This isn't ideal, but you're a 20-handicap, so it's acceptable' is not a sentence the product produces. Ranges are stored as data, not code, so a teaching pro can tune them without an engineer, and they are the first thing a reviewing pro should challenge.

## 6.3 Reference swings

What reference swings are for, stated once so it is never misread: not a template. The engine never compares the shape of a golfer's swing to a model swing. It needs the edges of normal, how far a working swing's pelvis, head, and hips move, so it can tell when a golfer's move too far. Good swings set the edges; the ranges are wide; Furyk and Wolff sit inside them. That is the only thing this footage is for.

Sourcing (Rev 30). Public footage first. Hundreds of tour and elite-amateur swings exist on YouTube in slow motion from both views. They are run through the pipeline; the angle classifier and refuse gate from 5.1 keep only clips inside ±12° of the app's own views and discard the rest, which answers the Round 9 objection that broadcast angles do not match a phone on a tripod. The slow-motion re-export flag invalidates timing on them, so they seed position bands only (pelvis, head, hips, width), never tempo. The scatter of where those swings land gives the first band edges; the scorer (1-5) tells us whether the edges hold on the answer-key set. A golfer's own best swing still joins their personal reference set (6.11). Tempo and sequence bands come from true-speed clips: Tom's own filming session (Section 9, 0b) and the first golfers on the app.

What public footage cannot supply, and where it comes from instead: camera-angle calibration at marked yaw offsets and the audio–video offset per capture path (Tom, one afternoon, 0b); five consecutive same-club swings per golfer for noise thresholds (favors, over a few range visits); an instructor's fault label on each test clip (paid, unnamed, remote, about an hour). A named pro on the bands and the voice is optional from Rev 32. The endorsement-grade validation set in v1.5 is unchanged: several hundred natural swings labeled independently by two pros, filmed to spec. Public footage seeds v1; it never stands in for the validation set.

## 6.4 Who decides what — rules diagnose, Claude coaches

Rev 7 change. Earlier revisions had the language model choose the headline fault by reasoning over the metrics in teaching order. That is now the rules engine's job, and the model never chooses a fault. Three responsibilities, three components:

- The golfer reports. From the assessment (Sec 4, step 11): usual_miss, working_on, practice_setting, and level. These never create a fault; they sharpen or weaken one. A measured fault whose known ball-flight cost matches the reported miss gains confidence; one that contradicts it loses confidence and can drop below the headline bar. working_on is measured first in Retest mode when it maps to a metric. Two mappings the content owner publishes: fat and thin often share measurable low-point-control patterns (early extension, head lift, a low point behind the ball), so either answer prioritizes tush line and head vertical movement — but they are not one fault: radius control, pressure shift, handle behavior, and turf interaction are causes Dial-It-In cannot see, and the copy says 'often' not 'always' (softened in Rev 19). And a shallowed hand path paired with a reported slice, block, or shank is not celebrated: the honest sentence is "your hands are coming down in a better place, but the ball says the face isn't matching — that's something we can't see from here," never a fabricated face angle.

- Computer vision measures. Every metric in 6.1 is produced as a record: value, confidence, valid/invalid, reason_invalid. Confidence comes from MediaPipe visibility on the joints involved, frame coverage through the phase, and angle suitability. Rev 5 applied this to lead-hip depth only; it now applies to every metric.

- Rules diagnose. The engine considers only valid, sufficiently confident metrics, compares them to the bands, and produces fault candidates with severity, confidence, and priority. Priority — the setup lock as rewritten in Rev 20 (Round 12 resolved the Round 9 / Round 11 disagreement; Tom to confirm, Section 11). A setup deviation is a fault only when confident, outside tolerance, and causally linked to the symptom or the downstream pattern. Then three bullets. (1) If the setup geometry produces the dynamic pattern — shoulders open enough to steepen the shoulders and start the hands out-to-in — the setup is the headline, stated as the cause of the symptom (Round 10's sentence). (2) If the setup is a small adaptation to a big motion — a slicer who aims left because he already comes over it — the motion is the headline and the aim is named in the same sentence as 'also keeping the miss alive' (family exception). (3) If the setup is unconventional and the Performance DNA or the stated intent is functional, it is left alone — enforced in code through the DON'T FIX IT door. Within a tier the signed (content owner; a named pro optional, Rev 32) weights are ball-flight relevance, confidence, severity, causal leverage, and changeability. The old sentence, for the record: alignment, ball position, posture, and stance width are checked before anything else, and a setup fault that clears the confidence bar is the headline regardless of what the downswing shows — a golfer standing open with the ball too far forward will slice whether the tush line is perfect or not. Round 10 argued this will bounce a slicer told his stance is narrow; the lock stands, and the framing answers the objection: the headline is the setup fault stated as the cause of the symptom they came with — 'You're coming over the top because your shoulders are aimed 20° left at address' — so the golfer hears his slice named and the setup fixed in one sentence. That is the reviewer's own example, with the setup as the headline. Only when setup is clean does the engine move to backswing, downswing, and impact, where Round 6's rule still applies: causal order among faults of comparable severity, a severe high-confidence downstream fault outranking a mild upstream one. A 22-handicap standing up through impact with the ball off the toe must not be told their shoulder turn is the problem because shoulder turn comes earlier in the textbook; the content owner publishes the severity weights along with the bands. The highest-priority confident fault is the headline. When in doubt, refuse: "couldn't read this clip" at no charge is more wow than a confident wrong call. Two modes: DIAGNOSE finds the highest-priority fault; RETEST measures the previously identified fault first, reports its delta against the noise threshold (6.6), and only then asks what the next issue is. Three stages, kept separate in the code and the data (Round 11): an observation is a metric ('downswing hand path 9% outside the backswing path'); an interpretation is a pattern candidate ('possible over-the-top'); a diagnosis is a fault, and a candidate becomes one only if it is compatible with the stated intent (an out-to-in path on a declared fade is not a fault), the reported symptom, and the other measurements. The software is never allowed to skip from observation to diagnosis, which is how golf apps turn a controlled fade into a lecture. If nothing clears the confidence bar, the engine says it could not measure reliably from this video and no credit is burned. And there is a fourth legitimate outcome: DON'T FIX IT. When every observation sits inside the functional range and the golfer's own range, the product says so — 'Your swing looks functional. We don't see a body-movement problem strong enough to recommend changing. If you're still missing right, the cause may be the face or the strike, which we can't see from this video.' Then one more line a teacher actually says — 'If the ball still misses, the next place to look is the face and the low point of the club; we can't see those here' — and then it stops. No consolation fault. It is a completed analysis, it costs a review like any other, and it builds more trust than inventing a fault because the product felt obliged to produce one.

- Claude coaches. The model receives the chosen fault, its severity and delta, the metrics, the golfer's level and club, and three key frames for qualitative context. It writes the sentence a coach would say on the lesson tee — the feel, not the joint. Bad: "Your pelvic depth exceeded the tush line prior to impact." Good: "You stood up to hit it. That's why it feels powerful and the ball goes nowhere." The cue is external, never internal. Four decades of motor-learning research (Wulf and others, reviewer-cited; consistent with what the referee knows) show that body-part focus — "keep your lead hip back," "turn your shoulders to 85°" — degrades performance and sequencing under pressure, while external, goal-directed constraints fix movement fastest. So the explanation may name the body ("your belt buckle got to the ball before your hands"); the feel cue and the drill may not. "Squash a can behind your lead heel on the way down." "Brush the turf two inches past the tee." An alignment stick behind the tush, a tee in the turf, a coin — constraints, not awareness. The library is drafted from the instruction canon by Tom and the referee, held inside by the output validator, and open to a named teacher's signature and veto if one wants in (Rev 32; the signature was a Round 9 condition and is no longer a gate)

Same swing in, same diagnosis out, testable without a model in the loop. The model cannot decide on Tuesday that sway is the problem and on Wednesday that shoulder turn is. The prompt rules that remain:

- One fault per review — with the family exception. One thought is a teaching device for the phone, not a law. When two faults are the same motion — slide and early extension, reverse pivot and hanging back — the engine may name the family in one sentence ('you're sliding and standing up — that's one move'), from a list of families the content owner (or an optional named pro) writes. Never two unrelated faults. The engine's headline is the headline. Others are listed as "also noticed" only if the golfer expands the numbers.

- Explain the cost, not the metric. "Sway" is followed by the ball flight it produces, in the golfer's language.

- One intervention, named, demonstrable. Drawn from a fixed library mapped to faults, not invented per review, so every review is consistent and every drill has a demo clip. Rev 19 widens the record from fault → drill to fault → intervention protocol: feel cue, constraint, reps, speed, ball or no ball, half-swing before full, and a success criterion the retest checks. Some faults need exaggeration, some variability, some a constraint, some ball-flight feedback; the five-rep loop is the default dose, not the only one. Data model in v1; the pro writes full protocols in v1.5. Round 12 vetoes, recorded: no 'make ten swings thinking about X'; early extension needs at least two protocols — a constraint behind the pelvis and a forward-low-point constraint ('brush the turf past the ball') — because the stick-behind alone makes some golfers freeze and flip; its retest success criterion is the tush line and the stated contact, not the line alone; 'turn more' is never prescribed to a player past the hip-rotation ceiling; no sentence names a joint as the thing to move.

- Structured output. The engine emits headline_fault, severity, confidence, priority_rank, delta (retest), metrics[] with validity; the model returns plain_explanation and ball_flight_cost against that fault. drill_id comes from the mapping. This is what makes progress tracking and consistency possible.

Consistency is enforced by the architecture, not hoped for. This is the direct answer to the top complaint about every competitor.

## 6.5 Dial-It-In Score (internal from Rev 14)

A movement score, 0–100, computed deterministically from the metrics in 6.1 against the golfer's reference bands for their club and level. It is explicitly not a measure of golf ability and is labeled that way. Three rules keep it from becoming the GolfFix problem (pros scoring below amateurs, same swing scoring differently):

- Deterministic: same keypoints in, same score out. The language model never touches the score.

- Stable: a golfer's displayed score is the rolling best-of-three, not the last swing, so one mishit does not erase a session. Single-swing scores are shown as the retest delta, never as the headline number.

- Per club: driver and wedge scores are tracked separately and never averaged together.

What it unlocks: a number that goes up, a journey that can be charted, and a next goal. Round 8 de-emphasized it further and the referee agreed: the Grade never appears in a headline, on a receipt, or in a share; the golfer who cares about it can find it. BEFORE → AFTER on the fault is what an elite golfer cares about and what the product leads with.

Golfer-facing (Tom, Rev 14): nothing. Round 9 — 'a swing is not a report card; I have seen ugly swings win majors' — asked for the Grade and the handicap-equivalent line to come off the stage, and Tom agreed, reversing his Rev 3 request. The 0–100 score stays in the shop: it defines a 'good swing' for My Swing DNA, picks Best Swing Today, and tracks the journey internally. The golfer sees the fault, the picture of it on their body, the drill, and whether it changed. The handicap-equivalent line is removed entirely, not gated. Rev 3's Swing Grade and Rev 4's launch gate are superseded.

## 6.6 What 'improvement' means

Swing-to-swing variation is large. A retest that says "improved 23%" on one swing is often noise. Improvement is therefore reported on the specific fault metric being worked on, against a per-metric noise threshold. Referee's own correction: 50 swings from 50 different golfers do not measure one golfer's swing-to-swing variation. The test set must include at least five consecutive swings from each of several golfers, same club, same setup; that is where the thresholds come from (Phase 0b amended), and the language is graded: "improved" only when the change clears the threshold, "about the same" otherwise, never a false positive to make the golfer feel good. Trust in the retest is the whole product; one inflated "you improved!" that the golfer can feel was not real costs more than ten honest "about the same."

The evidence ladder (Round 16). A movement delta is not better golf. A golfer can improve hip depth and still hit a poor shot because of face, strike, lie, fatigue, or variance, so the product keeps three levels apart and speaks to each with its own words. Movement changed: 'You changed the move we were working on.' Requires the fault metric delta to clear the golfer's noise threshold. Shot felt better: 'You reported better contact.' Requires the golfer's yes or a specific outcome, or an attached shot record (6.12). Performance held: 'This change held across your session' or 'across your last three sessions.' Requires repeated positive deltas with an outcome pattern. The words 'fixed' and 'solved' never appear after one retest; the line is 'You changed it on this swing. Now let's see whether it holds for the next five.' The Journey leads with this ladder, 'posture held on 4 of the last 5 verified retests', and the internal score stays internal.

## 6.7 Outcome data — the moat

Every review already logs inputs, metrics, and coaching output. Round 2 adds the golfer's own report: did the shot improve, and what the ball did. Individually noisy; in aggregate it answers a question no competitor can: for golfers with fault X at level Y, does drill Z work? Over time the drill library is ranked by measured and reported outcome, not by teaching tradition. This is proprietary, it compounds with usage, and it costs two taps per retest.

## 6.7b The intervention record (Round 15)

'Did it work?' was a field captured after a retest. Round 15 makes it a system. Every fix the product issues writes an intervention record, and the record, not the swing, is the unit the company learns from.

What the record holds. The condition: capture path, angle, frame rate, club family, intent, level, stated symptom, environment (range, sim, net). The diagnosis: fault, family, evidence metrics with confidence, content version. The intervention: cue id and version, drill id and version, protocol reps. Compliance: whether the golfer completed the reps (the 60-second loop reports it), and how many balls before the retest. Effect at four horizons: immediate retest delta in the fault metric; end-of-session retention (last swing of the session); next-session recurrence (does the fault headline again, and at what magnitude); and the golfer's reported result (three taps, and the shot record when attached, 6.12). Every horizon is nullable; the dashboard reports coverage, not just averages.

Cue versus drill. Where the same fault is diagnosed at high confidence, the library holds more than one signed intervention per fault (two early-extension protocols were already required by Round 12). The product alternates them across golfers, never within one golfer's loop, and the record says which one was issued. After enough records the answer to 'which intervention works for which golfer, club, symptom, and environment' is a query, not an opinion. Both arms come from the signed library; nothing unsigned is ever tested on a golfer.

Success is not one swing. A fix counts as working when the immediate delta clears the noise threshold and the end-of-session read holds it; it counts as learned when the next session does not headline the same fault. The dashboard (2d) shows all four horizons by fault and by intervention, and the kill criterion in Section 13 is read from the immediate horizon only until the later horizons have coverage.

The intervention learning system (Round 16). Every intervention carries a stable intervention_id, a version, its fault family, its intended mechanism, the club families it applies to, and an expected success criterion. Results are stored at the three ladder levels (6.6) and compared only within similar contexts: same club family, capture path, camera angle, diagnosis confidence band, and baseline severity. Exploration policy: when two signed interventions fit, the engine prefers the one with the better observed outcome for comparable golfers and keeps a small fixed share of exploration (one in five assignments while a fault has fewer than 50 records) so it never locks onto one drill early. Stopped-working trigger: if the same intervention produces no movement delta on two properly captured attempts, the engine does not repeat it; it switches to the other signed protocol, asks for the other angle, or recommends a teacher, and the Fix screen says which. Diagnosis stays with the rules; only the choice among signed interventions learns.

## 6.9 Shot catalog (Tom, Rev 11)

Golf is not one swing. Each row below is a distinct thing the engine must know: its own camera angle, phases, metrics, bands, drills, and — for the short game and putting — its own phase detector, because the motion is different in kind. What 2D pose can verify is stated per row; what it cannot is never claimed.

| Shot | Stage | What changes in the engine | What 2D cannot see (never claimed) |
| --- | --- | --- | --- |
| Driver | v1 | Ball off lead heel; spine tilt away from target at address; widest arc; shoulder tilt; tempo 3:1; upward attack inferred only from setup and low point, never stated as degrees | Attack angle, launch, spin |
| Wood / hybrid | v1 | Ball one to two balls inside driver position; sweeping low point at or just before the ball; setup bands between driver and long iron. Round 1 asked which bands — the answer is their own row | Whether it was struck off the deck or a tee unless the golfer says |
| Long iron (3–6) | v1 | Ball just forward of center; slightly more spine tilt than short irons; wider stance than short irons; same fault library as short irons with wider tolerances | Contact quality beyond the strike sound |
| Short iron (7–9) | v1 | Ball center; the reference swing for the whole system — most of the test set is 7-irons; tightest bands | — |
| Wedge (full) | v1 | Ball center to slightly back; narrower stance; tempo band widens to ~2.1–2.7:1; shorter finish acceptable | Spin, trajectory |
| Intent: draw | v1 (setup only) | Ball slightly back, feet and shoulders closed to the target line, in-to-out hand path expected — the engine checks the setup and the delivery slot against draw bands rather than stock | Face angle, curvature. A closed setup with a reported slice is reported as 'setup says draw, ball says the face didn't close — we can't see the face' |
| Intent: fade | v1 (setup only) | Mirror of draw: ball slightly forward, feet and shoulders open, out-to-in path expected and not flagged as over-the-top when intent is fade | Face angle, curvature |
| Intent: knockdown | v1 | Ball back, hands ahead, abbreviated finish (lead arm below shoulder), tempo band 2.5:1 — a shortened finish is correct here and not flagged as 'incomplete' | Trajectory |
| Intent: punch | v1 | Ball well back, weight forward at address (hip center ahead), short backswing, short finish | Trajectory |
| Intent: flop | v1 | Ball forward, face open (setup — the engine sees an open stance and a wide, low arc, not the face), weight centered, full swing on a short shot | Face, loft, spin — the shot is defined by things pose cannot see; only setup and arc are coached |
| Pitch (30–70 yds) | v1.5 | Its own motion. Partial swing: length of backswing (lead arm angle to ground as the dial), rhythm, weight forward at address, chest rotation through, no wrist flip (lead wrist held — inferred from hand-to-club-line relation, low confidence), low point ahead of ball | Distance control, spin, loft |
| Chip | v1.5 | Its own motion, face-on and DTL: narrow stance, weight forward, ball back, shaft lean at address, shoulders-driven arc, no wrist hinge, low point ahead — the classic amateur fault is the scoop (hands behind the ball at impact, weight back), which pose sees well | Roll-out, trajectory |
| Greenside sand (short) | v1.5 | Open stance and open shoulders at setup, wider base, ball forward, weight on lead side, steeper arc (hands higher relative to shoulders at the top), entry behind the ball — inferred from low point relative to ball, not from sand; full finish | Where the club entered the sand, face angle, splash |
| Long bunker (30+ yds) | v1.5 | Between a greenside sand shot and a full wedge: less open, ball more central, cleaner strike intent; the engine uses wedge bands with a bunker setup modifier | Contact — sand is opaque to the camera |
| Putt | v2 | A different engine, not a modified swing engine. Face-on and DTL from putter-height camera; stroke length back and through (ratio, not distance), tempo ~2:1, shoulder rock vs arm run, head and lower body stillness (the dominant metric — pose is excellent at this), eye position over the ball (DTL), forearm alignment at address. Small motion, so higher frame rate and a closer camera; noise thresholds re-derived | Face angle at impact, start line, speed — everything that decides whether it went in |

Why the staging: the full-swing rows share one phase detector and one fault library, so five club families and six intents are data, not engineering — bands, drills, and cues the pro writes on the same Week 1 afternoon. Pitching, chipping, and sand are a second phase detector (partial swings have no 'top' in the same sense, and the strike sound is weaker); putting is a third (tiny motion, different camera, stillness-dominated). Each detector is roughly a Phase 1 of its own. Putting them all in v1 moves public launch from Week 12 to somewhere near Week 20 and delays the demo, which is a full-swing demo. So: full swing plus intents at launch; short game as the v1.5 that follows the kill criterion; putting when there is revenue to pay for its own engine.

What the reference filming must add (Phase 0a/0b): the pro hits every row above at both angles — including draw, fade, knockdown, punch, and flop on purpose — so the intent bands come from measured setups, not book descriptions; plus ten pitches, ten chips, ten greenside bunker shots, ten long bunker shots, and twenty putts, filmed once even though their engines ship later. One afternoon becomes a long one; it is still one afternoon.

The honesty line for intents: Dial-It-In can coach the setup and the delivery for a draw. It cannot tell the golfer the ball drew. The reported miss (assessment) plus 'did it work?' after the retest is how the loop closes on shape; the copy always says 'your setup and path say draw' and never 'you hit a draw.'

## 6.10 Problem-first diagnosis (Tom, Rev 12)

A golfer rarely arrives saying 'analyze my swing.' They arrive saying 'I'm shanking it' or 'I want twenty more yards.' Rev 11 only heard that at sign-in, after the first retest. Now it is one optional tap during the first processing wait, and it changes the order in which the rules engine looks.

How it works. Diagnose mode gains a Problem sub-mode. Given a symptom, the engine checks that symptom's known causes first — each mapped to metrics in 6.1 with a weight the content owner publishes — and if one clears the confidence bar it is the headline, phrased as an answer to the symptom: 'Here's why you're shanking it.' If none of the mapped causes is present, the engine says so ('your body isn't doing the usual shank things — this may be the face or the club, which we can't see') and falls back to normal Diagnose order. The symptom never invents a fault; it re-orders the search and sharpens the sentence.

Misses vs goals. A miss (slice, shank, fat) is a symptom with causes. A goal ('more distance', 'more consistent contact') is a target with contributors. Goals are handled the same way in the engine — a weighted list of metrics to check first — but the copy is different: not 'here's what's wrong' but 'here's the biggest thing between you and it.'

| Symptom | Causes the engine can see (checked first, in this order — content owner publishes) | What it cannot see, and says so |
| --- | --- | --- |
| Shank | Early extension / pelvis toward the ball (tush line); weight toward the toes at address and impact (hip center vs feet, face-on); hands moving away from the body in the downswing (hand path outside the backswing path at hip height, DTL); standing too close (hand hang at address) | Hosel contact itself; face angle. Copy: 'your body is moving toward the ball — that's the most common shank cause we can measure' |
| Slice | Over-the-top delivery slot (DTL); open shoulders at address (alignment); reverse pivot / weight back at impact; hip slide instead of turn | Face-to-path — the actual cause of curvature. A slice with a neutral path is reported as 'your path looks fine; this is face, which we can't see — a pro or a launch monitor can' |
| Hook | In-to-out path with a stalled pivot (hips stop, arms flip — hip rotation at impact low, hands high and fast); closed shoulders at address; weight hanging back | Face closure. Same honesty rule as slice |
| Fat | Low point behind the ball: early extension; head/torso dipping then lifting (head vertical); hip slide back on the downswing; hanging back (weight) | Turf interaction; only the low-point proxies |
| Thin | Low-point twins with fat: the same list, plus standing up (spine tilt change) and arms pulling in; often the same golfer on alternate swings | Same as fat |
| Push | In-to-out path with insufficient rotation; ball too far back; aim | Face |
| Pull | Out-to-in path (OTT); ball too far forward; aim | Face |
| Topping | Standing up (spine tilt change, head lift); reverse pivot; chicken wing / arm collapse in follow-through (lead elbow separation) | Contact point |
| Goal: more distance | Shoulder rotation (projected, weakest item on this list); width at top; tempo (rushing the transition — ratio below 2.5:1); hip–shoulder separation at the start of the downswing (face-on); weight transfer proxy; lead-arm structure at impact | Club speed, ball speed, smash, launch — every number a launch monitor gives. Copy: 'the biggest measurable thing between you and more distance is X'; never a yards claim |
| Goal: more consistent contact | Head movement (lateral and vertical); tush line; tempo variance across the session's swings; setup variance (ball position, stance) across swings | — |

Two rules. First, the symptom map is data the content owner publishes, like the bands — it is the most coaching-opinionated thing in the product and it must not be the referee's guess. Second, when the golfer's stated symptom and the engine's measured fault disagree with the assessment's usual_miss (answered later), Retest mode trusts the stated symptom for this session and flags the mismatch for the coach loop. The 'what do you think is wrong' question at sign-in stays separate: it is the golfer's theory; this tap is the golfer's evidence.

Where it shows. The Fix screen's headline becomes an answer: YOUR #1 PROBLEM → WHY YOU'RE SHANKING IT. The Fix Receipt carries the symptom ('Shank · early extension · 14% → 5%'). The Journey tracks the symptom's frequency in 'did it work?' answers, which is the first place Dial-It-In can say 'you haven't reported a shank in three sessions.'

## 6.11 My Swing DNA (Round 8)

Rev 6.3 already let a golfer's best swing join their personal reference set. Round 8 made the point the referee had under-weighted: after enough swings, the standard should stop being a generic ideal and become the golfer's own good swing. 'Your hip turn should be 42°' is a textbook talking; 'your best swings: 43–47°, today: 36°' is a coach who knows you. Great players are not trying to look like anyone else.

- How a 'good swing' is defined. Score in the golfer's top third for that club, and 'did it work?' answered yes (or, once ball data exists, a good ball result). Never the LLM's opinion.

- When it switches on. Population bands (6.2) until the golfer has at least ten good swings for a club; then personal bands are built from those swings' metric ranges and used first, with population bands as a floor so a golfer whose 'good' is still early-extending is not told it is fine. Below ten, the product says 'we're still learning your swing — N more good ones.'

- What it changes. Diagnose and Retest compare to the golfer's DNA; the Fix screen says 'today vs your best'; the Journey shows the DNA tightening over time; and 'this is becoming your normal swing' becomes a sentence the product can say and mean.

- Two DNAs (Round 11). Mechanical DNA is what the golfer's body tends to do — bands from all their confident swings. Performance DNA is what the body does when the shot is good — bands from swings with a good outcome ('did it work' yes, or a good ball record when one exists). They are not the same, and the difference is the lesson: 'your best drives don't have your biggest hip turn; they happen when your tempo is 2.9–3.1 and your pelvis stays in your range.' Performance DNA is the standard the product coaches toward once it exists; Mechanical DNA is the baseline it measures change against.

- What it is not. Not a new model. A per-golfer, per-club band table computed from stored metrics. Schema and computation in v1; the display and the switch-on in v1.5, because it needs sessions of data first.

## 6.12 Body to ball (Round 8)

The document refuses to claim face, attack angle, launch, spin, or speed. That stays. But the schema for ball data ships in v1 so that when a number arrives — typed from a pocket radar, imported from a Garmin or Rapsodo CSV, or later via API from TrackMan, GCQuad, FlightScope, or Uneekor — it lands next to the swing it belongs to. Shot record: source, club speed, ball speed, launch, spin, carry, start line, curve, face, path; every field nullable; source recorded. Then the retest can say 'early extension improved 18% — and your radar says ball speed +4.1 mph' — body change → ball change, with the ball numbers always labeled as the device's, never Dial-It-In's, never on a share card, and never as a promise (Round 9: one '+7 yards' on a card from a typed number is enough to fool a golfer and interest a lawyer) — which is the sentence every launch-monitor owner wants and no launch monitor can produce alone. Integrations are v2; the table is v1; the typed fields from Round 3's shot log are the first source. Relative hand speed within a session (same golfer, same camera — scale cancels) is the only speed Dial-It-In measures itself, and only ever as 'faster/slower than your last,' never mph.

## 6.13 What Changed Since? (Tom, Rev 21)

Round 8's What Changed? compares two swings inside one session. Tom's ask extends it across sessions: I hit it great, it was analyzed and stored; a week later I hit it terribly — what moved? Everything the answer needs is already stored (keypoints, metrics with confidence, camera-angle estimate, fault, outcome). The feature is the door plus three guards that keep the answer true.

- Baseline. 'Save this as my good swing' on any diagnosis, per club. Stores the swing and its metric vector as the baseline. Once My Swing DNA has ten good swings for that club, the baseline becomes the Performance DNA window rather than the single saved swing — one good swing is one sample, and a diff against a window says 'outside your good range' instead of 'different from one Tuesday.'

- Diff. Metric by metric, in diagnosis order (setup first), each delta expressed in the metric's own normalized unit and compared to that metric's noise threshold (6.6). The headline is the largest confident delta outside the noise band; 'everything else is where it was' is said only when it is true. If nothing clears the band, the answer is 'your body is doing what it did on Sept 4 — the difference may be the face, the strike, or the day,' which is Don't Fix It in a different doorway.

- Guard 1 — same camera. The diff runs only when today's camera-angle estimate (5.1) is within tolerance of the baseline's; a phone ten degrees further round the target line changes the hand path on its own. Otherwise: 'Film from the same spot as Sept 4 to compare' — with the baseline's framing shown as the guide.

- Guard 2 — same club and intent. A 7-iron is not compared to a driver, and a stock shot is not compared to a knockdown.

- Guard 3 — same capture path where it matters. A 30fps in-app swing diffed against a 120fps baseline carries the lower confidence of the two on impact-instant metrics; setup and tempo metrics are unaffected. The copy says which.

Where it shows. The button on every Fix screen once a baseline exists; the Journey's timeline; and the receipt when the answer is the headline ('Aim drifted open again since Sept 4 · fixed in one session'). It is also the honest version of the feature every golfer asks a coach for on a bad day — 'what happened?' — answered from the golfer's own good swing rather than a textbook.

## 6.14 The Post-Round Check-in (Tom, Rev 24)

Rounds 8 and 11 said the next breakthrough is a product that remembers the golfer. What Changed Since?, Swing DNA, and the outcome log are the memory; this is the door. On the drive home: 'How'd it go?' — '86, two fairways, seven pars, rest bogeys.' Dial-It-In answers like a coach with the file open, because it has one.

Example. 'Two fairways with the driver fits what we saw: your last three sessions the aim was open on 5 of 8 drivers, and it's the one club where the fix hasn't stuck. Irons are holding — the 7-iron stand-up has been gone since Sept 4, and seven pars says so. Next range trip, film the driver first. Same two-stick setup.' Every sentence in that answer points at a stored record.

The rule. The model may say only what the Golfer Record contains, and says 'we haven't seen that — film it' for anything else. A conversation is not a measurement: 'two fairways' never becomes a new fault, a drill that is not already in the golfer's protocol record is never prescribed, yards are never claimed, and the tone comes from the signed (content owner; a named pro optional, Rev 32) voice library, not the model's default. This is the rules-diagnose / Claude-explains split (6.4) applied to a conversation. The same guard against agreeableness applies: on a bad round the coach says what the file says, not 'you're so close.'

The Golfer Record (what the model reads, all already stored or one table away): Mechanical and Performance DNA per club; the last five diagnoses with deltas and 'did it work'; the current fault, its protocol, and retest history; symptom history from the taps and the assessment; What Changed Since? baselines; and — new — rounds: date, course (optional), score, fairways, greens, putts, and the misses the golfer names in their own words. Rounds are outcome data (6.7, 6.12): the on-course version of body change → ball change, and the first outcome the engine sees that was not self-reported at a range.

Where it fits. Text first, in the app, after any session and from a 'How'd you play?' prompt the evening of a logged round; voice is a wrapper later. v1.5 — it is worthless until there is a file to read, and after a few sessions it is the reason a golfer opens the app on a Tuesday when nothing is broken. It has a name — Mac (Tom, Rev 25) — under three conditions: an invented name, never a real pro's, so a wrong sentence is not a person's reputation; it says once, in the first conversation, 'I'm Mac, Dial-It-In's coach. I only talk about what we've measured — anything else, I'll send you to the camera,' and never pretends otherwise if asked; and it speaks only from the pros' signed library with no personality prompt of its own. Not for junior accounts without the parent's setting. Mac is a $29.99 a month add-on (Rev 33, Section 7; was inside Season Bag from Rev 26): the charge is the door to the conversation, never to the memory behind it, which is stored for every account.

What it changes elsewhere. A `rounds` table and a Log a Round screen (score, fairways, greens, putts, three taps and a free line). The receipt gains an optional 'last round' line. The Journey shows rounds beside sessions. The dashboard tracks check-in engagement as a retention metric.

## 6.14b The mental game (Tom, Rev 27)

The golfer who logs '86, two fairways' on the drive home is not in a mechanics mood. The gap between the Tuesday range swing and the Saturday score is the mental game, and Dial-It-In can see that gap in a way a mental-game course cannot: it has the swing on both sides of it. Mac is the only surface positioned for this, so it lives here, under 6.14's conditions.

Where the knowledge comes from. Nobody teaches the model sports psychology; it already knows the coach-level canon — pre-shot routine, one swing thought, process versus outcome goals, attentional focus, the post-shot reset. The doc does not let it freelance on swing faults, for consistency, against sycophancy, and because a pro's name is on the words; the same three reasons apply here, harder, because no metric checks the sentence. So the source is the same as everything else: the pros' signed voice library gains a mental-game section of ten to fifteen entries, not a curriculum — first tee, one swing thought, blow-up-hole recovery, routine under pressure, playing scared versus committed, score-watching, after a bad shot, what 'practice like you play' means for a golfer carrying one fix. Claude drafts, the pro edits and signs, exactly as with the feel cues. Nothing quoted from books, no author names, no separate 'sports psychologist' prompt (6.14, condition three). Coach-level advice needs no credential; that is the level it stays at.

The three rules. One: Mac speaks from the library and the file. The one swing thought on the course is the feel cue from the golfer's protocol record — never a second one — and Mac ties the entry to the data: 'You've got one feel on the driver right now. On the tee, that's the only thought. If you were thinking about three things, that's the two fairways.' Two: Mac never diagnoses a mind. No first-tee anxiety, no yips as a condition, no 'you're a choker', nothing that sounds clinical — the never-claim-what-you-can't-measure rule applied to the head. The sycophancy guard matters most here, because the easy failure is Mac becoming a pep talk. Three: two taps, not a questionnaire. Log a Round adds 'Did one hole wreck the score?' (yes/no, hole optional) and 'How many swing thoughts on the tee?' (one / a few / none). Enough for Mac to say something real; a mental-game intake form is the overreach the rest of this document refuses.

What it changes elsewhere. Nothing in v1 and nothing in the engine. v1.5, Season Bag, with Mac. One of the Phase 0a content owner and labelers must be willing to sign mental-game lines. The dashboard's only success metric is rounds logged after a Mac conversation versus before — there is no retest for 'I stayed in my routine', and the document says so rather than inventing a receipt for it.

## 6.8 Getting better over time

Three questions, kept apart (Round 15). Can the system measure a defined metric consistently: test-retest reliability by angle, frame rate, lighting, clothing, device, and golfer, from the 0b set and the bake-off. Does the selected fault agree with qualified teachers: blind multi-rater agreement by fault family with an explicit don't-fix class, from the answer key now and the v1.5 validation set later. Does the intervention improve the golfer's result: the four horizons of 6.7b, ideally with the cue-versus-drill comparison as the control. A system can pass the first and fail the third; the document never lets one stand in for another.

Evidence card per fault. Internal, one page each, kept current in the admin: intended population; valid capture conditions (paths, angles, frame rates); metric reliability; labeler agreement; refusal rate; intervention effect at each horizon; known failure modes. No fault ships to the headline without a card, and no marketing sentence about accuracy is written except from a card. 'Pro-signed' language stays out (Rev 32) until the endorsement-grade process exists with named accountability.

Every review is logged with its inputs and output. A teaching pro reviews a sample (initially all of them, then 20 a week) and marks each verdict right, wrong, or right-but-badly-worded. Corrections feed the prompt as worked examples and adjust reference bands. No model training; this is prompt and data tuning a single pro can do.

# 7. Pricing and Credits

| Item | Price | Notes |
| --- | --- | --- |
| First diagnosis | Free | No sign-in. The first result is the ad |
| Two retests of that fault | Free | Teaches the loop. Sign-in asked after the first retest to save the journey. The paywall lands right after Dial-It-In has shown the golfer a change |
| Range Session | $9 | What they think they bought: one practice session — up to 15 swings found automatically, the pattern, the fix, the retest set, the receipt. Under the hood: credits per swing analyzed, capped per session (Round 8 made the offer literal; Tom to confirm the cap — Section 12). The headline offer — priced like a bucket of balls plus a tip, not like an API call |
| Month of Work | $19 | 20 credits, journey saved, proof-of-change view (score internal, Rev 37) |
| Season Bag | $49 | 80 credits — never think about it until October. Marketed explicitly to parents of juniors and to coaches; a coach buys bags and assigns reviews to students. No coach subscription |
| 10 reviews for $5 | A/B only | Kept as the first-purchase control against Range Session. The test is offer shape (session vs raw credits), not price on the same mental model |
| Coach Mac | $29.99 / month (Rev 33) | Add-on on top of any bag: the Post-Round Check-in, Log a Round, the mental-game entries, the full Journey with rounds beside sessions. Cancel any time. The only recurring charge in the product; Tom reopened the subscription lock for Mac alone |
| Human Look | $19–29 (when triggered) | AI diagnosis already done; a PGA/LPGA coach records a 90-second video on the same three frames. Pro keeps ~$15. Turns on when the scale criterion in Section 13 is met, not on a calendar |
| Re-analysis of a failed capture | Free | No credit burned unless analysis completes with a valid angle |

Why sessions and bags, not per-review billing: a single small Stripe charge is eaten by the 30¢ + 2.9% fee. Packs make one charge cover many reviews and get golfers prepaying, which is normal to them (range balls, tokens) and good for cash flow.

Why not a subscription: golf is seasonal. A subscription feels like paying for nothing in January; a credit balance does not expire and does not nag. Every competitor is a subscription, which is exactly why this stands out.

Mac as an add-on (Rev 33). Tom priced Mac at $29.99 a month on top of any bag. It is the one recurring charge in the product and it reopens the no-subscription lock for Mac alone; the bags stay one-time. The Round 9 January objection is answered by the cancel-any-time rule and by Mac himself: a golfer who has not played in eight weeks gets a check-in that says so, not a nag. The referee's Rev 26 position follows for the record.

Why Mac was not a subscription tier (Rev 26, superseded): Mac and the Golfer Record are the one part of Dial-It-In whose value is persistence between uses, not the moment of use — the strongest case for time-based billing anyone has made. It still loses to the lock, for the Round 9 reason: a monthly Mac charges a golfer in January for a coach with nothing to remember. So Mac lives in Season Bag. The bag already spans a season and goes quiet when the golfer does; it gains a reason to exist beyond 'more credits'; and nobody is nagged. Range Session and Month of Work keep the diagnosis, the Fix Receipt and the score chart. Two rules hold whatever the tier does later: memory is stored for every account — What Changed Since?, DNA and the receipt trail are never paywalled, because a product that forgets you on purpose is a one-shot tool — and the paid part is Mac using the file, not the app keeping it. A seasonal pass (auto-renews in March, never in January) or a monthly Mac tier are logged in Section 12 as options that reopen the lock, to be considered only after Season Bag retention data shows golfers return to Mac week over week.

Margin: at 8¢ cost, Range Session runs ~96% gross, Season Bag ~87%, before the Stripe fee on the purchase ($9 charge nets ~$8.44).

Free-tier cost exposure: three free reviews cost the business ~25¢ per new golfer. Acceptable acquisition cost; the cap is what makes it acceptable.

Why the offers changed in Rev 4: Round 2 kept $5/$12/$30 pending data. Round 3 made a different argument — not that the price was low, but that a 50¢ diagnosis trains the market that a diagnosis is worth 50¢, which kills the human-pro upsell and the coach bag later. A private lesson is $75–150; golfers will pay $9–49 for something that credibly replaces one, not $5 because it is cheap. Tom accepted. Credits remain the inventory unit; they are no longer the story. The word 'credits' does not appear on a consumer screen.

On the revenue ceiling: 10,000 golfers buying one $12 pack a year is a $120k business. The Rev 3 answer — usage — was an assumption, not a measurement; Round 3 was right that most golfers upload once, try a drill badly, and leave unless the session is designed around the loop. So the answer is now three things that are measured, not hoped: the retest rate (Section 13 kill criterion), Range Session as the default purchase, and revenue concentration in coaches, parents of juniors, and the Human Look. All of them run on credits.

Business positioning, one sentence: Golfers do not pay for analysis. They pay to stop wasting range sessions. Dial-It-In is a supervised range hour; credits are the plumbing.

# 8. Data, Privacy, and Retention

- Pose runs on-device. Three downsampled, cropped keyframes leave the phone for the coaching call; the video itself is uploaded only when the golfer saves a review to history or makes a share card.

- Saved clips retained while the account is active; self-service delete from day one.

- Juniors: parents of juniors are an explicit Season Bag buyer (Section 7). Under-13 golfers use a parent-owned account; the account holder is the parent, the swing is the junior's. Parent-owned is the start, not the policy (Round 9): no public share of a child's receipt, ever; every share of a junior's swing is the parent choosing, that time, with the recipient named — no standing 'share on' setting for a child. A full parent/athlete model (as in Impact MAAT) is deferred until there is demand.

- Coaching logs used for tuning are stripped of account identity before a reviewing pro sees them.

Data lifecycle (Round 16). Raw video: kept only when the golfer saves a review or makes a receipt; otherwise never uploaded. Keypoints, crops, and strike features: retained with the account; deletable per clip; deleting a clip removes its media and keypoints and keeps only the anonymized aggregate rows already in bands and intervention statistics. Raw audio is never retained; the strike timestamp and the 20 ms feature vector are. Deletion propagates to storage, the video host, caches, and exports, and is honored in backups at the next rotation, with a stated maximum. No submitted clip is used to train any model; if that ever changes it is opt-in with its own consent language and never retroactive. Separate schedules for adults, junior accounts (parent-controlled), coach-linked students (the coach's view ends when the link ends), and shared receipts (the golfer can revoke a shared receipt and the link dies). The promise on the page: your video is analyzed privately; we keep only what you choose to save.

## 8b. Trust and Safety (Round 15)

- Instructional, not medical. Dial-It-In diagnoses movement patterns, never injury or physical limitation. When a golfer mentions pain or injury anywhere in free text, the coach stops prescribing, says so plainly, and recommends a professional; Mac does the same. No physical screen at intake (friction), but the in-flow response is mandatory.

- Biometric data. Keypoints are derived from the golfer's body and are treated as personal data: stored under the account, deletable with it, never sold, never used to identify a person across accounts. Pose runs on-device; what leaves the phone is listed in Section 8 and nothing else.

- Vendor retention. Model calls go to the provider under a no-training, minimum-retention configuration; the provider and setting are named in the admin and change only by content version. The three keyframes sent with a coaching call are the only images that leave the account's storage.

- Clip provenance and permitted use. Every reference and test clip carries source, license note, and a permitted_use field: internal_analysis (public footage: bands, labels, scorer only), promotional (only clips with explicit consent), or golfer_owned. Public footage is never shown in marketing, never redistributed, and is deleted when the band it seeded is superseded by consented footage. 'Available on YouTube' is not a license and the document does not treat it as one.

- Free text and prompt injection. Golfer free text (symptoms, round notes, Mac conversations) is data, never instruction: it is passed to the model inside a data block, the model is told so, and the output validator holds regardless of what the text says. Abuse is filtered before storage; nothing a golfer types can change another golfer's result.

- Auditability. Every coaching sentence a golfer sees is traceable to a content version, a fault, an intervention id, and the model call that produced it (coach_calls). Content versions are immutable once published.

- Analysis manifest (Round 16). Every result stores an immutable manifest: pose model and version, capture path and effective frame rate, angle classification and suitability, metric values with validity and confidence, band, voice, and intervention versions, rules-engine version and the diagnosis trace, prompt and schema version with the returned structured fields, and the source of each displayed sentence. The admin can answer why a result said what it said on a given day, and whether today's engine would say something different, by re-running the current engine against the stored keypoints beside the manifest.

- Contesting a diagnosis. One tap on any result, 'I don't think that's right', sends it to the review queue with the golfer's note; the reviewer's mark feeds 6.8 and the golfer gets the reviewer's answer. No charge for the contested review.

- Juniors: Section 8 stands; parent-owned accounts, no public share of a child's receipt, Mac off for junior accounts without the parent's setting.

# 9. Roadmap

## Launch scorecard (Round 16)

Launch by gate (Round 15) needs numbers. Each gate below has a measure, a minimum, a sample size, and the response if it fails. Minimums are the referee's placeholders until the proof slice produces data; Tom sets them. A pre-launch metric with no decision rule is an observation, not a gate.

| Gate | Measure | Minimum (placeholder) | If it fails |
| --- | --- | --- | --- |
| Capture success | First-time users who get a valid read with no human help | 70% of 50 | Fix the setup guide and refuse messages before anything else |
| Time to value | Median and p90 from permission or upload to a useful sentence | median 60 s, p90 120 s | Cut model size or move the upload path server-side |
| Diagnostic quality | Blind labeler agreement and false-positive rate by hero fault | 70% agreement, under 15% false positive, n 30 per fault | Fault stays out of the headline; tolerance widened; card updated |
| Intervention efficacy | Valid retests showing a delta past the noise threshold | 50% of 40 | Switch protocol per 6.7b; re-check the cue wording |
| Outcome relationship | Movement improvement vs reported improvement | positive and visible in the 6.7b view, n 40 | Stop claiming 'better contact'; keep 'movement changed' |
| Retest behavior | First result to retest conversion | 40% | Kill criterion territory (Section 13); the loop is content, not product |
| Paid behavior | Retest users buying a session | 15% | Reprice or re-shape the offer before scaling |
| Harm and complaint | 'This doesn't sound right' rate, refunds, no-charge repeats | under 10%, under 3%, tracked | Bands and priority rules reviewed before public |

Hero faults for the proof slice (Round 16). Five fault families the product must be excellent at, not merely able to output: early extension and loss of posture; lateral sway and slide; setup alignment and ball position; head lift and stand-up; and a gated over-the-top observation only when camera, symptom, and corroborating signals suffice. These are the golden flows for product, validation, demos, onboarding, and paid acquisition. The launch sentence: 'For full swings filmed from the right angle, Dial-It-In helps recreational golfers find and test one body-movement fix at a time.'

| Phase | Timing | Delivers |
| --- | --- | --- |
| 0 — Proof | Week 1 | PWA shell; upload a clip; MediaPipe in-browser; skeleton overlay on video. Ugly and working end to end. |
| 0c — Editor | Weeks 1–2 (parallel with 0a) | The bands & voice editor (4b.4) as a versioned form over Supabase, with the test-set preview stubbed until Phase 1 produces metrics. The pro writes bands, weights, the symptom map, and the voice into it during the Week 1 filming, not into a spreadsheet to be migrated later. |
| 0a — Bands and voice (Rev 30) | Weeks 2–3 | Reference footage from public sources, filtered by the 5.1 angle gate, run through the pipeline to seed position bands (6.3). Tom and the referee draft the fifteen faults, feel cues, ball-flight costs, drill names, severity weights, and the symptom-to-cause map into the admin, every cue external, every drill a physical constraint (6.4), no body-position awareness drills. One competent instructor, paid and unnamed, labels the answer-key clips (0b) remotely in about an hour; Tom and the referee finalize the voice; the bands are published on scorer results. A named pro's signature is optional (Rev 32): welcome if one wants in after seeing it work, never a gate. He reviews soft-launch output on the pro review queue (2d) and gets the first coach URL. Three pros remain the target for Phase 3; one is the gate. |
| 0b — Test set (Rev 30) | Weeks 1–3, in pieces | Answer key: fifty amateur swings from public 'check my swing' footage that passes the angle gate, plus Tom's own, plus gym members who golf, each labeled by the pro with the one fault he would fix. Calibration, filmed by Tom alone in one range afternoon: tripod, tape marks at 0/±5/±10/±15° off the hand line and off face-on, five drivers and five 7-irons from each mark, tilt logged (5.1), one clap on camera for the audio–video offset per capture path (5.2), each set at 30, 60, 120, and 240 fps (5.3). Noise thresholds: five consecutive same-club swings from at least six golfers, collected as favors over a few visits. Also, so the software is punished when it skips interpretation: intentional fades, knockdowns, compact backswings, and functional unconventional setups labeled 'don't fix' (Round 12), most of which public footage supplies. This is the regression suite every engine change runs against, and Tom's calibration clips are the first true-speed test of phases and tempo. |
| 1 — Engine | Weeks 2–4.5 | Phase detection with fused impact; the metrics in 6.1; reference bands as data; frame timestamping; horizon correction. Passes when every swing in the test set gets correct phases and no metric is off by more than the band tolerance. Self-occlusion at the top (trail arm behind torso, hands crossing chest) is the known time sink. Prompt 1-6 is the model bake-off (5.5, Level 1, as amended by Round 13: MediaPipe tiers, RTMPose on ONNX Runtime Web with WebGPU, temporal smoother), run the week after 0b. |
| 2 — Coach | Weeks 4–6 | Rules engine (confidence gating, Diagnose/Retest modes, fault priority); What Changed Since? baseline save and cross-session diff with guards (6.13); coaching prompt; drill library (first 15 drills); Fix screen with freeze-frame evidence; Did-it-work capture; Dial-It-In Score; Swing Journey in Supabase. Launch-monitor and simulator attachment (Round 15, 6.12): a provider-neutral shot schema with CSV and share-sheet import, so a golfer with Garmin, Rapsodo, SkyTrak, TrackMan, or simulator data can attach the shot to the analyzed swing; one device integration in v1.5. Phone ball detection (2e) corroborates; the attached number is the outcome. |
| 2c — Session | Weeks 8–10 | Practice Session Mode as an adaptive protocol, not a batch analyzer (Round 15): a practice state machine decides after each rep whether to repeat the drill, simplify the cue, change the constraint, move from no-ball to ball, ask for an exaggerated rep, or stop because the golfer is compensating; what counts as learning versus temporary compliance is written into the state model, and the governor (max 8 unsupervised balls) sits inside it. Audio cues and large visual prompts; no generative voice. Underneath: continuous capture with screen wake lock, repeated strike-anchored swing detection, progressive analysis while the golfer hits, session summary, What Changed? differential, before/after-practice counts. Ball-data schema and personal-band schema (6.11, 6.12) land here even though their displays come later. |
| 2b — Reveal | Weeks 6–8 | Canvas rendering over stored keypoints: 'Swing found' trim and skeleton flash; annotated slow-motion playback with phase-timed graphics; hand-path and pelvis traces; Show Me / Why; before ¦ after synced at impact; three-way side-by-side with shared scrubber; Best Swing Today with the '11:04' pairing; first-guilty-frame tick; the Target Position still (Rev 28); processing theater; the Fix Receipt. No new AI — this phase is drawing. It is also the phase that makes the demo (Section 4). |
| 2e — Diagnostics (Rev 33) | Weeks 6–8, alongside 2b | Ball detection (5.6 item 1): detector plus blob fallback, ball_position_seen, start_line, wired into 6.10 and 6.12 and the setup fault. Strike-sound analysis (5.6 item 2): features captured on every swing, spectrogram in the preview, labeler marks strikes, classifier switched on when it clears the scorer. Neither headlines a fault on its own; both corroborate. |
| 2d — Queue + dashboard | Weeks 9–12 | Pro review queue with marks feeding 6.8 (the same queue the coach workspace reuses, 4b.3); metrics dashboard with the kill and scale criteria live and the behavior metrics Round 15 asked for: time to first useful sentence, retest completion, drill completion, immediate improvement, end-of-session retention, next-session recurrence, refusal recovery, paid continuation; the 6.7b intervention view; ops screens borrowed from Strike Fit's admin. All three exist before the soft launch that depends on them. |
| 3 — Money + Coach | Weeks 10–12 | Late sign-in; credits; Range Session / Month / Bag offers via Stripe; 1+2 free logic; results-led paywall; failed-capture no-charge rule; static share card with URL. Smallest coach loop: dialitin.ai/coach/name, students upload, coach sees fault + delta + did-it-work, coach's credits or student's, weekly digest email ('12 swings, 4 students still sliding'). Sold to the Phase 0a content owner and labelers; more before public launch is a target, not a gate — a solo founder building the product in these same weeks will not close 20 pros. |
| 4 — Reference | Weeks 7–8 | Reference swings (public footage seeded in 0a, plus true-speed clips from the first golfers) processed into bands at three levels; content owner publishes them; overlay/compare; angle-detection guardrails tuned on the test set. Handicap-equivalent stays off until this signature exists. |
| 5 — Launch by gate (Round 15) | Week 14 is a target, not a promise | Four gates replace a date. Proof slice: two or three high-confidence fault families, one angle, one drill each, ten real golfers, every result reviewed by hand; passes when golfers understand the fault and complete a retest. Evidence beta: stable capture, reveal, confidence and refusal, retest, outcome capture; passes when the receipt and before-after create belief (share and retest rates). Outcome beta: practice state machine, session history, shot attachment, the 6.7b dashboard; passes when the intervention changes a measured or reported result at the immediate and end-of-session horizons. Paid soft launch: billing, support, coach concierge, refusal recovery, conversion instrumentation; passes when people pay to continue the loop. Public through one channel (Section 13) after the fourth gate. Expansion (club detection, OpenCap, coach 3D, short game, integrations) only after. |
| v1.5 | When scale criterion met | Post-Round Check-in (6.14) with the rounds table and Log a Round; My Swing DNA display and switch-on (6.11); endorsement-grade validation set (Section 15, Round 8 item 4): a labeled set of several hundred natural swings, each fault-labeled independently by at least two teaching pros, inter-rater agreement reported, Dial-It-In's agreement with the pros reported per fault with confidence — separate from the 50-swing regression set, run blind, required before any endorsement or accuracy claim; short-game engine — pitch, chip, greenside and long bunker (Section 6.9): its own phase detector, bands from the Week 1 filming. The 3-second proof clip (the TikTok unit) once retest rate clears the kill line; coach text-back — a student's receipt lands in the pro's phone with fault and delta printed, the pro replies with one voice memo (Human Look without the marketplace ceremony); the parent card ('Emma's early extension, week 3 vs week 1' — what sells a Season Bag when a dad can send it to mom); P1–P8 swipeable positions (body-derived; P2 and P6 are approximations without a club and are labeled so); Swing Fingerprint — five or six star-rated characteristics (rotation, posture, stability, tempo, delivery, weight shift) aggregated from metrics already computed, shown behind a tap so it never becomes the metric dump the Fix screen refuses to be; Human Look ($19–29) with the Phase 0a content owner and labelers as the first reviewers; shot-log fields for sim golfers; five-level bands and the handicap line; facility credit-pool deal if a range or sim chain asks — structured as prepaid credits, never a subscription. From Rev 29 (5.5): club detection as a separate shaft-and-head detector (moved up from v2; unlocks shaft plane, position at top, shallowing, release; Round 13: CADDIE-shaped five-keypoint labels, research track from the day after 0b, 'we see the stick on slo-mo uploads' as the v1.5 claim) and two-phone 3D for the coach workspace (DTL + face-on synced by the strike, triangulated). |
| v2 | Post-launch | A golf-specific pose model fine-tuned on filming-day and validation footage (5.5, Level 4), gated on scorer numbers after the bake-off; launch-monitor import (club speed, path, face, carry) correlating body movement with ball result, beyond the typed shot-log fields already in v1; Challenge-a-friend referral with a free analysis for the friend; rendered video share card; Android 60fps handling. Live range mode is listed here and not promised or marketed: GOATCode lives there and post-session excellence ships first. |

Estimate: 4–5 weeks to a usable prototype, 14 weeks to public. Round 8 added Practice Session Mode (Phase 2c) and the referee moved public launch from Week 12 to Week 14 for the same reason as before — it does not fit, and pretending costs more than saying so. Round 12's standing instruction: the filming day in 0b is the actual science; it is not skipped to hit Week 14. Round 5 added Phase 2b — two weeks of canvas work that turns measurements into the demo — and the referee moved public launch from Week 10 to Week 12 rather than pretend it fits; Round 4.5 had already named Weeks 6–8 as overloaded. Round 3 pulled the coach loop and the pro signings into the build without moving the public date; the coach loop is small (a URL, a list, a digest) and the pros are a Week 1 phone call, not engineering. Referee's own caveat: Phases 2, 3, and 4 all overlap in Weeks 6–7 for one builder; that is the most likely place the schedule slips, and a one-week slip to Week 11 should be expected rather than explained. Review Round 1 added 1.5 weeks to the engine phase; the reviewer's reasoning (2D pose under occlusion, lighting, and clothing takes longer to tune than the math suggests) was accepted. Built through Cursor on the existing stack.

# 10. Risks

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Camera angle variance | A down-the-line shot 15° off target line makes rotation numbers wrong, and the coaching then confidently fixes the wrong thing | Angle detection from foot line, hand line, and target line; the guide shows the hand line explicitly; heel-line clips refused (no charge) rather than corrected — no rotation fixes parallax |
| 2D pose can't see depth | Some faults (across-the-line, over-the-top) are subtle in 2D | Use both angles when available; state confidence in output; add a 3D-lifting model later if needed |
| Coaching inconsistency | The #1 complaint about every competitor | Structured JSON, fixed drill library, deterministic fault ranking, pro review loop |
| 18Birdies bundles a good-enough version | They own distribution | Compete on free-to-try, instant, and coaching voice; do not compete on features |
| iOS PWA camera limits | Some iPhones deliver 30fps in the browser | Accept for v1 (post-swing analysis tolerates 30fps); the native Slo-mo upload path (5.3) is the accuracy path at 120/240fps; the setup screen tells the golfer to use it, and the engine reports confidence per frame rate rather than pretending 30 and 240 are equal |
| Reference-range errors | Wrong bands = wrong coaching at scale | Bands live in data, reviewed by a pro before launch; per-club and per-level tolerances |
| Pose self-occlusion | Trail arm vanishes behind the torso at the top; hands cross the chest. Keypoints jitter or jump exactly where top-of-backswing metrics are read | Smooth keypoints across frames; read top-of-backswing metrics from the least-occluded angle; 50-swing regression set catches regressions |
| Score inconsistency | GolfFix's #1 complaint; a score that moves randomly destroys trust in the retest | Deterministic score, rolling best-of-three display, per-club, LLM never touches it (Sec 6.5) |
| False 'you improved' | Swing-to-swing noise reported as progress; golfer feels it wasn't real | Per-metric noise thresholds from the test set; graded language; 'about the same' is an allowed answer (Sec 6.6) |
| Range noise defeats audio impact detection | Other golfers hitting within earshot | Audio is one of three fused signals, gated to a window around the visual hand-low point; never used alone |
| Mobile Safari memory | A 30s 4K upload decoded whole crashes the tab before pose finishes | Streamed ingest (Sec 5); audio read from the playing element, never decodeAudioData on the file; graceful fallback to visual-only impact |
| Direct sun and cluttered range backgrounds | Washed-out limbs, neighboring golfers in frame | Golfer-isolation crop before pose; test set includes direct sun and busy bays; refuse-with-instructions rather than guess |

# 11. Locked Decisions

These are not reopened by reviewer comments.

- PWA at a URL; no app store apps in v1.

- Every golfer is the target; no handicap segmentation of the product itself (segmentation happens inside the coaching tolerances).

- Credits, not subscription — for every buyer, including coaches. Reaffirmed by Tom after Round 2 proposed Pro and Coach subscription tiers.

- Free tier: 1 free diagnosis + 2 free retests of that fault. Changed from 5 lifetime after Round 2.

- No grade, score, or handicap-equivalent shown to the golfer. The golfer sees the fault, the picture, the drill, and before → after. (Tom, after Round 9.)

- Setup priority, as three bullets (Rev 20, from Round 12; supersedes Round 9's wording, keeps its substance): a linked setup fault that produces the dynamic pattern is the headline as the cause of the symptom; a setup adaptation to a bigger motion is named alongside the motion; an unconventional but functional setup is left alone. Round 9 asked for setup to lead; Round 11 asked for causal priority; this is both. Tom to confirm the wording; the Round 9 signer should see it.

- The product is measurable improvement; the Fix loop is the product, not a feature.

- Pose estimation plus LLM coaching; no custom neural network training.

- Recorded clips only in v1. Live mode is on the v2 list and is not promised, marketed, or raced.

- Consumer offers are sold as sessions and bags (Range Session, Month of Work, Season Bag); credits are the inventory unit underneath and never the consumer-facing word. Tom, after Round 3.

- Existing stack: Next.js/Vercel, Supabase, Stripe, Mux, Claude API.

- Credits lock, Mac exception (Tom, Rev 33): Coach Mac is sold as a $29.99 monthly add-on, cancel any time. Every other offer stays one-time. No other subscription is opened by this.

- No named-pro gate (Tom, Rev 32): the engine ships on harvested bands, a paid unnamed labeler, and a validator-held voice. A named teacher may sign later; the product never waits on one.

# 12. Open Decisions and Deferred Items

For Tom. Reviewers may comment on these but do not decide them.

- Domain (name is Dial-It-In; dialitin.ai and App Store/trademark collisions not yet checked).

- Which three pros (Phase 0a) — they film the reference swings, review soft-launch output, and get the first coach URLs. Whether the review loop is a paid role.

- Shot catalog (6.9) staging: full swing + intents in v1, short game v1.5, putting v2 is the referee's recommendation on schedule grounds; Tom may pull short game into v1 at roughly +4 weeks.

- Human Look is now v1.5 with a measured trigger (Section 13). Open: whether the Phase 0a content owner and labelers review at a fixed $15 payout or set their own price.

- Coach loop is now Phase 3. Open: which three pros, and whether one of them is the pro who films the reference swings (recommended — one relationship, three jobs).

- Facility credit-pool deal (v1.5): only if a range or sim chain asks. Must be prepaid credits invoiced as purchases, not a monthly subscription, to stay inside the lock.

- Leaderboards (from Round 2): deferred. A public movement score invites the 'my score is 82 and I shoot 95' problem. Revisit only with opt-in and friends-only scope.

- Session and bag prices are placeholders pending the first month of real conversion data.

- Sourcing tour-quality reference motion (Round 9, 12): a high-level player filmed at the app's angles. Broadcast swings do not qualify — camera height, yaw, and clothing will not match the pipeline. If it is not filmed to spec it is not called reference.

- Range Session swing cap (Round 8 made the offer a literal practice session): 15 swings analyzed per session is the referee's placeholder. It changes the per-swing cost of the offer from 4 credits to up to 15 — the margin still holds at 8¢ a swing, but Tom sets the number.

- Mac beyond Season Bag (Rev 26): two options that reopen the credits lock, parked until Season Bag retention data exists — a seasonal Mac pass that auto-renews at the start of the season (a subscription in accounting terms, not in the January sense), or a monthly Mac tier on top of credits. Either is Tom's lock to reopen, not a reviewer's. Memory itself stays free under both.

- Coach Mac as a retention experiment (Round 15): Tom priced Mac at $29.99 a month (Rev 33). The reviewer asks that it be treated as an experiment until repeated weekly use, not feature enthusiasm, supports it. Referee's recommendation: keep the price, add the criterion (a Mac subscriber who does not open a conversation in three weeks is prompted to pause, and Mac is not marketed hard until median weekly use clears one conversation). Tom decides.

- Club detection timing (Rev 29, 5.5 Level 2): v1.5 is the referee's recommendation at zero launch cost; pulling it into v1 costs about three weeks of public launch (Week 14 → ~17) and needs the labeling started the day after filming. Tom decides.

# 13. Go-to-Market

A PWA pays a tax: no App Store browse traffic for "golf swing analyzer." Every session is earned or bought. Priority order, matched to the 10-week build:

- Search and YouTube on the exact queries the launch audience types: "why do I slice my driver," "early extension drill," "over the top fix." Each drill page ends in the upload button: "Upload a swing — we'll tell you if this is actually your problem." The landing page is the upload button, not a blog.

- QR at ranges and indoor sims: a card on the counter, "Free swing check — scan." Indoor golf is large and growing faster than on-course (reviewer-reported: ~38M off-course participants; not independently verified) and those bays already have a phone on a tripod. Start with one range Tom can stand at on a Saturday.

- Three local pros as a factory, not a mascot (Phase 0a): they film reference swings, review every soft-launch output, and get a coach URL. Their students are the first paying sessions. One pro with 30 juniors on Season Bags is worth more than 200 frustrated forum golfers.

- The Fix Receipt is the ad unit: Dial-It-In URL and the before → after number on every card. Static is fine.

- The Saturday demo is scripted so the phone does the selling, and the person holding it does not narrate metrics. 'Hit a normal one.' Silence while Swing found and the skeleton flash do the first wow. When the line hits the hip: 'That's the one' — point at the screen, not at them. 'Three slow ones, one rehearsal, then hit one. Don't try to kill it.' Start the timer, walk away. Second clip; before | after; silence again. Only then: 'That's nine bucks to keep going. Or don't.' Narrating the metrics makes it every other app; the wow is silence while their body testifies.

- Positioning rule (Round 9): v1 reads the full swing. Marketing says so — 'your full swing' — and never 'your golf swing' or 'the whole game' until the short-game engine ships. A parent buying a Season Bag must not believe it teaches pitching and putting when it does not.

- Film that demo once, well: a real range, messy background, baggy polo, no voiceover on the numbers. That video is the homepage.

- No paid acquisition until cost per paid session is known from organic and QR. Golf keywords are expensive and 18Birdies owns brand search.

## Kill and scale criteria

Kill criterion: if fewer than roughly 25% of golfers who see a first diagnosis tap retest, the product is content, not a loop. Do not buy ads. Fix the Fix screen.

Scale criterion: when the retest rate is high and "did it work = yes" correlates with the measured metric delta, turn on the Human Look. That is the moment per-golfer revenue stops being $9–19.

# 14. Brief for Reviewers

The most useful things you can tell us, in order:

- Where the coaching model in Section 6 is wrong — fault priority, metric definitions, reference ranges, drills. This is where a teaching pro's feedback is worth the most.

- Any competitor or price in Section 3 that is out of date or missing.

- Where a real golfer would abandon the flow in Section 4.

- Anything in the roadmap that is under-estimated.

Less useful: feature ideas for v2, naming suggestions, and comments on decisions in Section 11. Those are logged, not actioned.

# 15. Review Log

## Round 1 — refereed Sep 3, 2026

The reviewer attached verdicts to their own comments. Those are noted but not used; verdicts below are the referee's. Market claims were independently verified before acceptance.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Club context missing from reference bands | ACCEPT | Real false-positive source. Mandatory 1-tap club selection added (Sec 4); bands now per club (Sec 6.2); ball-position metric added (Sec 6.1). Reviewer self-labeled CORRECT; there was nothing to correct — the fix as proposed was right. |
| Wrist-velocity impact detection fails from motion blur | CORRECT | The problem is real but overstated: hands at impact travel roughly a foot per frame at 30fps, not several feet, and pose models track wrists far better than the club. Pelvic 'reversal' as the primary signal is rejected — the pelvis does not reverse at impact. Audio strike detection is accepted and is the best idea in the round; it works on uploads too since clips carry audio. Adopted: three-signal fusion (audio impulse, hand-low point, lead-arm deceleration), Sec 5. |
| Add pelvic depth / tush line for early extension | ACCEPT | Standard teaching metric, easier and more robust in 2D DTL than spine-angle delta. Added as the primary early-extension signal; spine tilt change kept as secondary (Sec 6.1). |
| Add BirdieSwing to market scan | ACCEPT (verified) | Confirmed: iOS, $9.99/mo or $59.99/yr, Claude vision on 8 key frames, one drill per review, 3 App Store ratings. Added to Sec 3 with the contrast that matters: it guesses from frames, Dial-It-In measures first. |
| Sportsbox $169/yr GPOD bundle; 18Birdies pricing | ACCEPT (verified) | Bundle confirmed at $169.99/yr (GPOD tripod + Player annual + one specialist analysis). 18Birdies pricing already matched. Subscription-locked drills emphasized in Sec 3. |
| Tripod friction: self-timer and auto-level | CORRECT | Self-timer with audio cues accepted as written. Auto-level accepted for roll (±5° rotation is a canvas transform). Rejected as a fix for the harder problem: a phone that is off the target line cannot be corrected by rotating the image, so the framing guide must handle position. Also, the drop-off framing is softened by an existing rule — a refused capture never burns a credit. |
| Retest-this-fault loop | ACCEPT | Best product comment in the round. Added to the core flow (Sec 4) with ghost overlay of the prior fault. This is the mechanism that converts the free five into a pack purchase during one range session. |
| Phase 1 engine underestimated | ACCEPT | Reviewer's estimate (3–4 weeks for heuristic tuning under occlusion, lighting, clothing) is more credible than the original 2. Phase 1 extended to 2.5 weeks; soft launch moved to Weeks 9–10; self-occlusion added to risks. Reviewer self-labeled CORRECT; nothing to correct. |
| 50-swing regression set in Week 1 | ACCEPT | Folded into the Week 1 reference-swing filming so it costs one afternoon, not two (Phase 0b). |
| Safari VFR breaks tempo math | ACCEPT | Real. Frame timestamps from the camera stream stored with keypoints; tempo and all time-based metrics computed from timestamps (Sec 5, 6.1). |

Net effect of Round 1: four product additions (club, self-timer, retest, auto-level), two engine changes (fused impact, timestamps), one new primary metric (tush line), one competitor, and a 2-week slip. No locked decision was challenged. Nothing deferred.

## Round 2 — refereed Sep 3, 2026

A strategic round rather than a technical one. Three items challenged locked decisions; per the process those went to Tom as explicit choices and his answers are recorded, not the referee's.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| 1. Reopen 'credits, not subscription'; add Pro annual and Coach monthly tiers | TOM: REJECT | Locked decision. Tom kept the lock for all buyers including coaches. The reviewer's revenue-ceiling math is accepted as a real concern and answered in Sec 7 through usage (retest loop), coach credit packs, pro reviews, and referrals — all on credits. |
| 2. Make the Fix loop the product; simplify the proposition to 'What's wrong with my swing?' | ACCEPT | The best comment across both rounds. Sec 1 philosophy rewritten; Sec 4 rebuilt around the loop; Fix screen adopts the three-block format verbatim. |
| 3. Dial-It-In Score | CORRECT | Accepted, with constraints the reviewer did not state and that matter: deterministic (LLM never touches it), rolling best-of-three display, per club, labeled as a movement score. Without those it recreates GolfFix's #1 complaint. Sec 6.5. |
| 4. 'Did it work?' outcome capture | ACCEPT | Two taps, skippable, proprietary in aggregate. Sec 4 and 6.7. Caveat added: individually noisy, used only in aggregate to rank drills. |
| 5. Swing Journey | ACCEPT | History was already stored; this is the right presentation of it. Sec 4. |
| 6. Share card / video | CORRECT | Static image card in v1 (Week 6). Rendered video card moved to v2: in-browser video encoding in an iOS PWA is real engineering, not a design choice. |
| 7. Challenge a friend; weekly leaderboard | CORRECT / DEFER | Referral with a free analysis for the friend: v2. Leaderboard: deferred (Sec 12) — a public movement score invites comparison with actual scoring ability and the reviewer's own 'keep it optional' caveat applies. |
| 8. Too many questions before the first result | CORRECT | Right diagnosis. But club is required (Round 1) and cannot be dropped — so it is asked during processing, not before, with three icons. Camera angle is removed as a question entirely: it is detected from the pose. Sign-in moves to after the first retest. Sec 4. |
| 9. Replace 5 free with 1 diagnosis + 2 retests | TOM: ACCEPT | Locked decision; Tom accepted the change. Paywall now lands right after the golfer has seen a change. Sec 7 and 11. |
| 10. Paywall sells the result, not credits | ACCEPT | Copy and screen adopted (Sec 4, step 9). Price changes within it handled under item 1/15. |
| 11. Coach tier is a bigger business; move it up | CORRECT | Moved from open decision to v2 roadmap with the 'Powered by Dial-It-In' distribution logic. Runs on credit packs, not the proposed $49–199/month, per Tom's lock. The URL-per-coach idea is kept as specified. |
| 12. Marketplace after traffic | ACCEPT | Already in Sec 12; sequenced as v3 on the roadmap with the reviewer's $19 / pro-keeps-most structure as the placeholder. |
| 13. New headline | ACCEPT | 'One Swing. One Fix at a Time. Dialing You In.' adopted with the sub-head and CTA. Sec 1. |
| 14. Launch to the frustrated recreational golfer, not 'every golfer' | ACCEPT (as marketing) | Does not conflict with the lock, which is about the product. Launch audience added to Sec 2 as the marketing segment; product still serves all. |
| 15. Raise pack prices to $9.99 / $19.99 / $39 | TOM: DEFER | Launch at $5/$12/$30; A/B the higher ladder with conversion data. Recorded in Sec 7. |
| Philosophy: 'the product is measurable improvement' | CORRECT | Adopted as the Sec 1 thesis. Corrected in one place: 'your next swing improved it 23%' cannot be promised on single swings — swing-to-swing noise is large. Sec 6.6 defines improvement against per-metric noise thresholds and allows 'about the same' as an answer. Trust in the retest is the product; an inflated improvement claim is the fastest way to lose it. |

Net effect of Round 2: the product thesis changed from coaching to measurable improvement; the flow was rebuilt around the Fix loop; four features added to v1 (score, outcome capture, journey, static share card), three sequenced to v2/v3 (coach dashboard, referral, marketplace), one deferred (leaderboard). Two locks reaffirmed, one lock changed, all by Tom. No schedule change — the additions land inside existing phases.

## Round 3 — refereed Sep 3, 2026

The business round. The reviewer accepted the product and attacked the revenue model. Two items went to Tom; the rest were refereed on the merits. Market figures the reviewer cited (indoor participation, Sportsbox backing and model) are logged as reviewer-reported, not verified.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| The ceiling: $120k is a side project; 'four reviews a session' is an assumption | ACCEPT | Correct on both counts. Rev 3's usage answer was hope, not measurement. Sec 7 rewritten; retest rate is now the kill criterion (Sec 13). |
| Keep: upload-first, Fix loop, deterministic score, PWA, per-use pricing, no subscription | ACCEPT | No change. Noted that the reviewer independently endorsed Tom's Round 2 lock. |
| Sell a session, not a review: Range Session $9 / Month $19 / Season Bag $49 on credits | TOM: ACCEPT | Offer shape, not a price hike on the same mental model — a different argument from Round 2's, and the reason it was reopened. Credits stay as plumbing; the word leaves consumer screens. $5/10 kept as the A/B control. Sec 7, 11. |
| Human Look $19–29, 'the week traffic is real' | CORRECT | Pulled from v3 to v1.5, but on a measured trigger (scale criterion, Sec 13), not a calendar or a feeling. Payout structure open (Sec 12). |
| Coach workspace $0/month on credits | ACCEPT | Exactly inside the lock. Moved from v2 to Phase 3 as the smallest loop: URL, student list with deltas, weekly digest. Sec 9. |
| Parents of juniors as the Season Bag buyer | CORRECT | Accepted as a target. Conflicted with Rev 3's 'no under-13 accounts'; resolved as parent-owned accounts for juniors (Sec 8). |
| Impact freeze-frame with the fault drawn on the body | ACCEPT | Cheap (canvas overlay on keypoints we already have) and the most screenshot-able thing in the product. Sec 4. |
| Dual angle as a paid unlock | CORRECT | Accepted as a prompt after the first result. Corrected the framing: the other angle is a new recording, not a re-analysis of the same clip, so it costs a review. Not required in v1. |
| Timer and required retest | CORRECT | Timer and camera-as-next-screen accepted. 'Required' softened: the golfer can always leave; the design just does not make leaving the obvious path. Sec 4. |
| Shot log: typed carry / start line, face-stamp photo | CORRECT | Typed fields accepted as optional in v1 (sim golfers will use them). Face-stamp photo deferred to v1.5 — it needs its own capture flow. |
| Club + intent (full / punch / flop / stock) | CORRECT | Accepted for iron and wedge only, optional, defaulting to stock, on the Fix screen — not before the result. Round 2's friction rule still holds. |
| Kill the handicap line until bands are signed (content owner; a named pro optional, Rev 32); ship Grade 1–10 | TOM: ACCEPT (gated) | Gated, not killed: built, off at launch, on when a content owner publishes the bands (Phase 4). Share card uses the metric delta instead. Sec 6.5. |
| Failure screens as marketing | ACCEPT | Sec 4, step 12. |
| Distribution: SEO/YouTube, QR at ranges and sims, pros as factory, share card as ad unit, no paid UA | ACCEPT | New Section 13. Participation figure logged as reviewer-reported. |
| Real threats are GOATCode and Sportsbox+SAMI, not BirdieSwing | CORRECT | Ranking accepted and Sec 3 rewritten. 'DeChambeau-backed' and 'Gemini coaching' are reviewer-reported and not verified here; left out of the document body. |
| Coach loop in Phase 3; sell to 20 pros pre-launch | ACCEPT | Sec 9. Three pros signed in Weeks 1–2 (Phase 0a); up to 20 by public launch is the target, not a gate. |
| Facility monthly credit pool, white-label, v1.5 | CORRECT | A 'monthly credit pool' is a subscription wearing a hat. Accepted only as prepaid credit purchases, if a facility asks. Sec 12. |
| Freeze live overlay; don't race GOATCode | ACCEPT | Lock wording tightened: on the v2 list, not promised or marketed. Sec 11. |
| Three bands at launch, not five | ACCEPT | Follows from the handicap gate. Five when the swings exist (v1.5). |
| A/B offer shape, not price | ACCEPT | Sec 7. |
| 90-day plan with kill and scale criteria | ACCEPT | Folded into Sec 9 (pros first, students-only soft launch with four measured rates, one public channel) and Sec 13. |
| 'Supervised range hour; credits are the plumbing' | ACCEPT | Adopted as the business positioning line in Sec 7. Not the homepage headline — Round 2's stays. |

Net effect of Round 3: the revenue model changed from tokens to sessions on the same credit plumbing; the coach loop and pro signings moved into the build; Human Look moved to a measured trigger; five product levers added to v1 (freeze-frame, intent tap, practice timer, second-angle prompt, shot-log fields); the handicap line gated; go-to-market written for the first time with a kill criterion. One lock changed and one tightened, both by Tom. Public date unchanged at Week 10.

## Round 4 — refereed Sep 3, 2026

Technical pass on Rev 4 by the Round 1 reviewer. Reviewer again attached their own verdicts; re-verdicted below. No locked decision touched; nothing for Tom.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Sun, clutter, no club tracking; crop to the golfer anchored on 'mat/audio strike' | CORRECT | Crop before pose accepted — it is the right fix for neighboring bays. Corrected the anchor: a sound has no position, so the crop box is anchored on the largest central person at address and tracked, not on the strike. Club tracking was already out of v1 (Sec 4). Sec 5. |
| Ball position: 2D can't see the ball; infer from stance or one-tap confirm | ACCEPT | Right. Metric redefined as inferred-plus-confirm and never claimed as 'seen'. Sec 6.1. |
| iOS Safari memory on uploaded clips; auto-trim to 5–8s before decoding | CORRECT | Diagnosis right: decodeAudioData on a whole 200MB file kills the tab. The proposed fix is wrong in one way — trimming a clip client-side means re-encoding it, which is the expensive step. Adopted instead: stream the clip through a video element, read frames and audio as it plays, never decode the file whole; scrub marks start/end times only. Graceful visual-only fallback accepted as written. Sec 5, 10. |
| Downsample and crop keyframes for the coaching call | ACCEPT | Was implied, never written. Now explicit: ~768px longest side, JPEG, under 400KB total. 512×512 was too tight to keep the full body and club in frame. Sec 5. |
| Over-the-top: compare downswing hand path to backswing hand path, not shoulder plane | ACCEPT | Standard modern definition; the shoulder-plane version false-flags steep-back/shallow-down players. Metric redefined. Sec 6.1. |
| Tush line: track lead hip depth at impact | CORRECT | Accepted as an additional metric (hip clearance), not a replacement. Whole-pelvis-toward-ball is still early extension and is still the primary signal. Added the constraint the reviewer omitted: in DTL the lead hip is the far hip and is often occluded, so it is read only when the visibility score is high. Sec 6.1. |
| Tempo band for wedges and non-stock intent | ACCEPT | Band widens to ~2.1–2.7:1 on Wedge or punch/flop. Sec 6.1. |
| Rehearsal swings confuse phase detection; search backward from the strike | ACCEPT | Clean solution and it falls out of the fused impact detection already in Sec 5. Impact is now the temporal anchor. |
| Ghost overlay illegible in sunlight; use vector alignment guides | ACCEPT | Per-fault high-contrast lines replace the skeleton ghost. Sec 4. |
| Add HackMotion; position lead-wrist proxy as the zero-hardware alternative | CORRECT | HackMotion added to Sec 3 (scan price $275–915; reviewer's $995 logged as reported). The positioning is rejected: 2D pose cannot measure lead-wrist flexion/extension honestly, and 'get your wrist extension checked from your phone' is exactly the kind of claim that loses a 6-handicap. Dial-It-In competes on the faults upstream of the wrist, and says so. |

Net effect of Round 4: no product or business change. Ingest, isolation, and payload rewritten for phones on a range; two metrics redefined to standard and one added; ball position made honest; the retest guide made legible. This is the round that makes Rev 3 and 4 buildable. Public date unchanged.

## Round 4.5 — the referee's own pass, Sep 3, 2026

Tom asked whether the referee can referee itself. Partly. What follows is what a mechanical adversarial read of Rev 5 caught: statements that drifted stale across five rewrites, one contradiction, and the referee's own claims that no reviewer verified because the referee made them. What it cannot supply is what a teaching pro or a shipped MediaPipe PWA would know; those gaps are named, not closed.

| Finding | Verdict | What changed |
| --- | --- | --- |
| Sec 1 still said 'five reviews free… fifty cents each' | STALE | Rev 3 changed the free tier and Rev 4 changed the offers; the opening paragraph was never updated. Fixed. A reader who stopped at page 3 would have had the wrong business. |
| Sec 2 and Sec 3 still priced against '50¢'; Sec 5 and Sec 7 margins computed on 50¢ and a '100-pack' | STALE | Recomputed on Range Session / Season Bag ($2.25 and $0.61 per review). 18Birdies '30× our price' removed — Human Look is priced the same as theirs. |
| Sec 2 'the only one that coaches instead of measures' | OVERCLAIM | BirdieSwing coaches (Sec 3 says so). The defensible claim is 'the only one that closes the loop.' Changed. |
| Sec 2 'self-reports handicap at signup' vs Sec 4 'no questions before the first result' vs Sec 12 'open' | CONTRADICTION | Resolved: intermediate bands for the first diagnosis, handicap asked once at sign-in after the first retest. Sec 2, 6.2 updated; Sec 12 item closed. |
| Sec 4 'Not in v1' listed the coach dashboard as v2 and Human Look as 'future option' — Sec 9 has them in Phase 3 and v1.5 | STALE | Fixed. |
| Sec 5 Capture row still said 'angle selection' | STALE | Angle is auto-detected since Rev 3. Fixed. |
| Sec 12 still listed 'app name' and 'who films the reference swings' as open | STALE | Name is Dial-It-In; the Phase 0a content owner and labelers film. Replaced with the real open items: domain/trademark check, which pros, and fairway/hybrid bands (dropped silently in Rev 3's three-icon picker). |
| Referee claim: streamed ingest solves memory — and 'results in seconds' | UNVERIFIED, PARTLY WRONG | Streaming means processing runs at playback speed: a 30s clip is 30s of processing. Rev 5 fixed the memory problem and created a latency one without saying so. Mitigation added (scan audio fast, pose only a window around the strike); expected 8–15s; sub-head to be confirmed or softened on the test set. Sec 5. |
| Referee claim: angle detected from shoulder-width ratio | UNVERIFIED | Plausible, untested. Labeled as a heuristic with a one-tap fallback if confidence is low. Sec 4. |
| Referee claim: noise thresholds 'learned from the 50-swing test set' | WRONG | Fifty swings from fifty golfers measure population spread, not one golfer's swing-to-swing noise — which is the thing 6.6 needs. Test set now requires five consecutive same-club swings from each of several golfers. Sec 6.6, Phase 0b. |
| Sec 10: native camera uploads 'always' 60fps+ | OVERCLAIM | iPhone defaults to 30fps. Changed to 'only if set to 60fps or slo-mo,' with the setup screen saying so. |
| Sec 6.1: ball-position confirm tap happens on the freeze-frame, after coaching already used the inferred position | GAP | First result uses the inference; a correction re-coaches from stored keypoints at no charge. Sec 6.1. |
| Sec 8: 'raw video never leaves the phone until saved' | OVERCLAIM | Three keyframes leave for the coaching call. Stated honestly. |
| Sec 9: 'up to 20 more pros before public launch' | OVERCLAIM | Softened to a target with the reason it is unlikely for a solo builder in the same weeks. |
| Sec 9: Phases 2, 3, 4 overlap in Weeks 6–7 for one builder | RISK NOT STATED | Named as the likeliest slip point; a slip to Week 11 should be expected. |

What this pass could not do: verify any reference band in 6.2, any fault-priority rule in 6.4, any drill, or the biomechanical definitions accepted in Rounds 1 and 4 — all of that was accepted by reasoning, and none of it has been read by someone who teaches golf. It also could not test a single line of Section 5 on a phone. Those are the two reviewers Rev 6 needs: a teaching pro for Section 6, and a Week 1 prototype for Section 5. The next revision should be driven by one of them, not by another document review.

Net effect of Round 4.5: no product, pricing, or roadmap decision changed. Eleven stale or overclaimed statements corrected; one contradiction resolved; one referee claim reversed (noise thresholds); one latency problem the referee introduced in Rev 5 surfaced and mitigated; the schedule's weak point named.

## Round 5 — refereed Sep 3, 2026

Visualization and engine round, reviewing Rev 5. The thesis — stop adding AI, put the measurements on the golfer's own body — is accepted whole. No lock touched. One roadmap consequence the referee imposed: public launch moves to Week 12.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Annotated slow-motion playback, graphics timed to phases, stop on the fault | ACCEPT (v1) | Keypoints and phases exist; this is canvas work. It is now the reveal in Sec 4 and the core of the demo. Phase 2b. |
| Expose auto-trim: 'Swing found' | ACCEPT (v1) | Engine already does it (Rev 5, strike-anchored); it was invisible. Now the first thing the golfer sees. |
| P1–P8 positions | CORRECT (v1.5) | P2 (shaft parallel) and P6 (delivery, shaft parallel) are defined by the club, which is not tracked; from body alone they are approximations. Ship body-derived positions behind a tap in v1.5, label P2/P6 as approximate, and do not let it delay the demo. |
| Hand-path trails, backswing vs downswing | ACCEPT (v1) | The over-the-top metric already computes both paths; drawing them is the persuasive form of the number. Signature visualization. |
| Pelvis trace; report in % of stance width, not inches | ACCEPT (v1) | Right on both counts — 2D has no scale reference, and the reviewer said so themselves. Retest deltas now in normalized units. Sec 4. |
| Swing Fingerprint (star-rated characteristics) | ACCEPT (v1.5) | Aggregation over existing metrics. Placed behind a tap so it never contradicts the one-fault Fix screen. Needs a few sessions of data to mean anything, which is why v1.5. |
| Diagnose vs Retest modes; measure the prior fault first | ACCEPT (v1) | Formalizes what 6.6 implied. Sec 6.4. |
| Confidence gating on every metric (value / confidence / valid / reason) | ACCEPT (v1) | The most important engineering comment across five rounds. Rev 5 had it for one metric; now every metric, and the engine refuses (no charge) when nothing clears the bar. Sec 6.4. |
| Rules diagnose, Claude coaches — the model never chooses the fault | ACCEPT (v1) | Rev 6 still had the model 'reasoning in teaching order' to pick the headline. That was the last non-deterministic step in the diagnosis and it is gone. 6.4 rewritten. This is what makes 'same swing in, same diagnosis out' literally true rather than aspirational. |
| 'Why Dial-It-In thinks this' | ACCEPT (v1) | Two stored frames and one sentence; near-zero cost; builds the trust the whole product depends on. |
| Three-way comparison, side by side with a shared scrubber, not overlaid skeletons | ACCEPT (v1) | Side-by-side is readable; overlays are not. Pro Reference depends on Phase 4 bands. |
| Best Swing Today | ACCEPT (v1) | Cheap and it makes the personal reference set visible. Sec 4. |
| Do not pursue clubface / wrist-flexion claims | ACCEPT | Already the position (Rev 5, HackMotion). Made explicit in 'Not in v1': Dial-It-In says 'couldn't measure this reliably' rather than fabricate precision. |
| Club tracking as a separate detector, v2 | ACCEPT | Sec 9 v2, with the constraint stated: never inferred from wrists. |
| Launch-monitor integration, v2/v3 | CORRECT | Typed carry/start-line fields already exist in v1 (Round 3 shot log). API import is v2. Sec 9. |
| The seven-step demo | ACCEPT | Adopted as the v1 acceptance test in Sec 4: if the seven steps work reliably v1 is done; if one fails it is not, regardless of anything else. |
| Priority table puts nearly everything in v1 | CORRECT | Accepted with two exceptions (P1–P8, Fingerprint → v1.5) and one consequence the reviewer did not state: two more weeks. Public launch is Week 12, not 10. Sec 9. |

Net effect of Round 5: no pricing or product-thesis change. The diagnosis became fully deterministic (rules choose, the model explains); every metric carries confidence; the measurements are drawn on the golfer's body in slow motion; the demo is the acceptance test. Two features to v1.5, two to v2. Public launch Week 10 → Week 12.

## Round 6 — refereed Sep 3, 2026

The wow round, prompted by Tom asking for the output people share. The reviewer's answer is that the wow was already written — the seven-step demo — and that the missing piece is the evidence card, not another feature. Reviewer attached expected verdicts; re-verdicted below. Nothing for Tom; no lock touched; no schedule change (everything lands inside Phase 2b, which was already the drawing phase).

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Protect the seven steps; nothing competes with Phase 2b for engineering time | ACCEPT | Written into Sec 1 as the sensation thesis and the tie-break rule. |
| Fix Receipt — static evidence card after Show Me, before ¦ after on retest | ACCEPT (v1) | This is the answer to Tom's question. It replaces Rev 7's vaguer share card and is generated from the same canvas as the freeze-frame. Delta on the card, Grade below the fold. Sec 4. |
| Freeze on the first guilty frame with a timeline tick | ACCEPT (v1) | Timestamps and traces exist; onset detection reads against the 6.6 noise threshold so the tick does not land on jitter. Sec 4. |
| Pro-edited feel_cue per fault; Claude personalizes, never improvises the voice | ACCEPT (v1) | Fifteen faults × cue × cost × drill name, signed by the Phase 0a content owner and labeler. The pro's scope now includes copy. Sec 6.4, Sec 9. |
| 'That's your 11:04 swing' pairing | ACCEPT (v1) | Best Swing Today already implied it; now it is a line on the receipt. Sec 4. |
| Saturday demo script; that recording is the homepage | ACCEPT | Sec 13. 'Silence while their body testifies' is the best sentence in six rounds. |
| Soften 'results in seconds' until measured | ACCEPT | Round 4.5 flagged it; Round 6 made it a rule. Sub-head now 'under a minute'. Sec 1. |
| 3-second proof clip, coach text-back, parent card | DEFER (v1.5) | All three accepted as v1.5, gated on the kill criterion. Coach text-back is correctly identified as Human Look without the marketplace — it may be the form Human Look actually ships in. Sec 9. |
| No leaderboard for virality | ACCEPT | Already deferred in Sec 12; reasoning matches. |
| Generic Claude kills the wow — budget the pro for copy | ACCEPT | Phase 0a amended. Sec 9. |
| Wrong first fault — teaching order is right until it isn't; refuse more | CORRECT | The reviewer named the failure but not the rule. Added: causal order applies among faults of comparable severity; a severe, high-confidence downstream fault outranks a mild upstream one; the content owner publishes the severity weights. Refusal is the default under doubt. Sec 6.4. This is a real change to the rules engine and the one item in this round a pro must check. |
| No club in the picture — never draw a fake plane; own it in the copy | ACCEPT | Sec 4. 'We measure you, not the stick.' |
| Dead screen during processing | ACCEPT (v1) | Muted dimmed playback with a progress bar over the strike window, 'Finding the hit…'. Sec 4. |
| Grade on the share card is gym-bro | ACCEPT | Delta on the card; Grade below the fold. Sec 4. |
| Sensation thesis line for Section 1 | ACCEPT | Added verbatim in substance. |
| Fake shaft plane / spin-the-doll 3D | REJECT (as proposed by no one) | Recorded so nobody proposes it later. Rev 5 and 7 already refuse to invent club data. |

Net effect of Round 6: no product, pricing, roadmap, or lock change. The share unit is now specified (Fix Receipt), the voice is now owned by a person (the Phase 0a content owner and labeler), the rules engine gained severity weighting, and the marketing is the demo itself. The document now says what the wow is in one sentence, which it did not before.

## Rev 9 — Tom's addition, Sep 3, 2026

Not a review round. Tom asked for an assessment questionnaire that gives the system more information. Refereed against the Round 2 friction rule (nothing before the first result) and the Section 8 privacy line (no health data in the consumer flow): five questions, at sign-in after the first retest, each tied to a specific change in output. Physical/injury screening excluded. Sec 4 step 11; Sec 6.4 gains 'the golfer reports' as an input class with a consistency rule.

## Round 7 — refereed Sep 3, 2026

Framed as a teaching pro's review. It reads like one — every item is about what happens on the lesson tee rather than in the codebase — and it is the first round to touch pedagogy at all. It is still a document review, not a signature: the bands, weights, and cues in Section 6 still need a named pro's name on them. Research claims are logged as reviewer-cited; they are consistent with what the referee knows, which is not the same as verified.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Internal-focus cues degrade performance; mandate external constraint cues and drills | ACCEPT | The single most important coaching-quality change in ten revisions. Rev 8's own sample cue ('belt buckle got to the ball') is an explanation, which may name the body; the cue and the drill may not. Rule written into 6.4 and the Phase 0a scope. Sec 6.4, 9. |
| Ten swings in 60 seconds is block practice; use a structured rep loop | ACCEPT | Five reps: three slow no-ball, one rehearsal, one real and recorded. Changed in Sec 4, the demo, and the Saturday script. Added the distinction the reviewer implied: the retest measures performance now, the Journey measures retention; the copy must never sell one as the other. |
| 'Chicken wing' is post-impact, not at the top; rename and add the real metric | ACCEPT | Renamed Width at Top with tolerance for compact backswings; lead-elbow separation in early follow-through added, visibility-gated because 30fps may not hold it. Sec 6.1. |
| A shallowed path with an open face still slices; tie delivery-slot verdicts to usual_miss | CORRECT | Gating accepted. The proposed copy is rejected: 'your clubface is left wide open' asserts a face measurement 2D pose does not have, which is exactly the fabricated precision Rev 5 and 7 forbid. Replacement sentence says what the ball implies and what Dial-It-In cannot see. Sec 6.1, 6.4. |
| Hip turn needs an upper bound; over-rotation is worse than restriction | ACCEPT | Band gains a ceiling and over-rotation becomes its own fault. Sec 6.1. |
| Camera on the heel line, not the hand line, is the parallax killer | ACCEPT | The most useful setup note in seven rounds and one the referee had not written. Guide shows the hand line; engine checks feet-vs-hands alignment and refuses heel-line clips. Sec 4, 10. |
| Fat and thin are low-point twins | ACCEPT | Mapping added to the reported-miss rules; either answer prioritizes tush line and head vertical. Sec 6.4. |
| Verdict on the thesis: mirrors how an elite pro teaches | NOTED | No change; recorded because it is the first time the coaching philosophy has been endorsed from the coaching side rather than the product side. |

Net effect of Round 7: no product, pricing, roadmap, or lock change. The voice library's rules changed (external cues, constraint drills), the practice loop changed shape, two metrics were corrected, one gained a ceiling, one gained a gate, and camera setup gained the instruction that matters most. Section 6 is closer to what a pro would sign; it is still unsigned.

## Rev 11 — Tom's addition, Sep 3, 2026

Tom listed the shots the app must cover: putting, chipping, pitching, flop, driving, short irons, long irons, hybrids, custom shots, draws, fades, knockdowns, short and long sand. Refereed into a catalog (6.9) with three findings. First, they are not one list: club families are bands on one engine; intents are setup modifiers on the same engine; pitch/chip/sand and putting are different motions needing their own phase detectors. Second, shape intents (draw, fade) are the first place the product is tempted to claim what it cannot see — face angle and curvature — so each row states the limit and the copy rule is written. Third, staging: everything in v1 costs roughly eight weeks and delays a demo that is a full-swing demo; recommended v1 full swing + intents, v1.5 short game, v2 putting, with all reference filming done in Week 1 regardless.

## Rev 12 — Tom's addition, Sep 3, 2026

Tom asked whether problem assessment was in the design — a golfer who says they are shanking, hitting it fat or thin, slicing, hooking, or wants more distance. It was, partially: usual_miss and working_on in the assessment, answered only at sign-in after the first retest, so the first diagnosis was blind to the reason the golfer came. Rev 12 adds the optional symptom tap during the first processing wait, a Problem sub-mode in the rules engine that searches the stated symptom's causes first, a symptom-to-cause map for the pro to sign (Section 6.10), goals handled separately from misses, and the honesty rule for symptoms whose real cause is the face — which the product cannot see and says so. Friction rule intact: the tap is optional, during a wait that already exists, with 'Not sure' as the default.

## Round 8 — refereed Sep 3, 2026

A golfer's read of Rev 12 — framed as what a world-class player would need before attaching a name to it. The reviewer asked for three things and explicitly resisted adding measurements; the referee agrees with the restraint and with two of the three placements. One schedule consequence imposed.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| My Swing DNA — the golfer's own good swings become the standard | CORRECT | Accepted as the bigger idea the referee had under-weighted (6.3 had it as a footnote). Corrected on two points the reviewer did not state: 'good swing' must be defined by score plus outcome, never the model's opinion; and personal bands need a population floor, or a golfer whose good swing early-extends gets told it is fine. Needs ten good swings per club to switch on, so schema v1, display v1.5. Sec 6.11. |
| What Changed? — compare swings within a session, not only diagnose each | ACCEPT (v1) | A differential over metrics already computed. Depends on multi-swing sessions, which item 7 supplies. Becomes the headline of Best Swing Today. Sec 4. |
| Body → ball: move the architecture forward even if integrations are v2 | ACCEPT (v1 schema) | Shot record with nullable ball fields by source ships in v1; typed radar numbers are the first source; CSV import next; APIs v2 where vendors allow. Sec 6.12, Sec 5. Also settles Tom's swing-speed question in the document: relative hand speed only, never mph. |
| Elite Validation Mode — 20–30 pros producing known faults, run blind | CORRECT | The principle is accepted and overdue: 50 regression swings validate engineering, not coaching quality, and nothing endorsement-grade should be claimed on them. Two corrections: deliberately-produced faults are exaggerated and unrepresentative, so the set must be natural swings labeled after the fact; and pros disagree with each other, so each swing needs two independent labels and the inter-rater agreement is reported alongside Dial-It-In's. v1.5, before any endorsement or accuracy claim. Sec 9. |
| Don't make a famous golfer's swing the perfect swing | ACCEPT | Fits 6.3 and 6.11 exactly. The reviewer's sentence — there isn't one perfect golf swing; there is a better version of yours — is now in Sec 1. |
| De-emphasize the Grade | ACCEPT | Already below the fold and off the receipt; now also never in a headline or a share. Sec 6.5. |
| Practice Session Mode — put the phone down, hit ten, get the pattern | ACCEPT (v1) | The most important product addition since the Fix loop itself: it turns a verdict on one swing into a pattern across ten, makes the Range Session offer literal, and is what 'owning the range session' means in practice. Engineering is real — continuous capture with wake lock, repeated strike-anchored detection, progressive analysis — so Phase 2c is added and public launch moves Week 12 → 14. Sec 4, 9. |
| Resist adding twenty more measurements | ACCEPT | No new metrics in this round. |

Net effect of Round 8: the product now remembers the golfer (DNA), understands the session (Practice Mode, What Changed?), and has a schema for proving the change reached the ball. Validation is specified at endorsement grade. Grade demoted again. One phase added; public launch Week 14. No lock touched; one open item for Tom (session swing cap).

## Round 9 — refereed Sep 3, 2026

A teacher's conditions for putting a name on the product. Written as requirements, not suggestions; refereed as such. One item overrode a decision Tom made in Rev 3 and went to him. The reviewer's closing condition — a trusted teacher signs the bands, the order, the symptom map, and the cues, and the seven-step demo works in the sun on an ordinary phone on a stranger — is already the document's own definition of done, and is recorded here as the endorsement bar.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| 1. Setup first, always — not 'when severity is high enough' | CORRECT | Accepted as the rule: a confident setup fault is the headline regardless of the downswing. Corrected only in the mechanics: 'setup is clean' must be a confidence-gated determination, not an assumption, and Round 6's severity rule still governs ordering once setup is clean. Sec 6.4; now a lock. |
| 2. Take the Grade and the handicap line off the stage | TOM: ACCEPT | Reverses Tom's Rev 3 request. Score becomes internal (DNA, Best Swing, tracking); handicap line removed, not gated. Sec 4, 6.5, 11. |
| 3. Grip and face get a standing paragraph on the first result | ACCEPT | Verbatim in spirit on every Fix screen, not under 'also noticed'. Sec 4. |
| 4. One fault is a teaching device; allow the family exception | ACCEPT | Families written by the content owner (or an optional named pro) (slide + early extension; reverse pivot + hanging back). Never two unrelated faults. Sec 6.4. |
| 5. Voice signed by named teachers with veto; kill every internal cue | ACCEPT | Round 7 mandated external cues; Round 9 adds who signs and who can strike a sentence. Sec 6.4. |
| 6. Short game is not a sequel; do not market 'your golf swing' as the whole game | ACCEPT (as positioning) | Engineering staging unchanged (6.9); the marketing rule is now explicit — 'your full swing' until the short-game engine ships. Sec 13. |
| 7. Practice Session needs a governor | ACCEPT | Capped at eight unsupervised balls before the pattern; the next five are the drill. Sec 4. |
| 8. Reference set cannot be 'a local pro, one afternoon' for an endorsement | CORRECT | Filming scope expanded to tour-quality and ordinary-good motion, all families, all intents, short shots. Two-teacher independent labeling and published agreement were already Rev 13's validation spec; it remains v1.5 and remains the stated price of any endorsement. Corrected on sourcing: tour-quality motion needs a tour-level player or footage re-shot to spec — an open item, not a line in a table. Sec 9, 12. |
| 9. Never claim distance; ball numbers are the device's, labeled, never Dial-It-In's | ACCEPT | 6.12's example sentence was exactly the '+7 yards' the reviewer warned about. Rewritten. Ball numbers never on a share card. |
| 10. Juniors — parent-owned is the start, not the policy | ACCEPT | Every share of a child's swing is the parent choosing, that time, recipient named; no standing share setting for a child. Sec 8. |
| What not to change: PWA, credits, free first look, rules/LLM split, refusal, no fake club, no live race | NOTED | The document's locks, endorsed from the teaching side. |

Net effect of Round 9: two new locks (setup first; no golfer-facing score), one reversal of Tom's own earlier request, the grip-and-face honesty paragraph on every result, a family exception to one-fault, a governor on practice mode, and a marketing rule for the short game. No schedule change. The endorsement bar is now written into the document as the definition of done.

## Round 10 — refereed Sep 3, 2026

Vision engineering and commercial, on Rev 14. Two of five items try to reopen locks; the referee holds them. One item is right in goal and wrong in method, and more information was requested from the reviewer on that one only.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Replace shoulder-ratio angle detection with a 4-point homography from the stance line and the phone's gravity vector | CORRECT (method open) | The goal is accepted and overdue — the shoulder ratio was a referee heuristic flagged as untested in Rev 6. The method as written does not close: a homography needs four coplanar points; a stance line is two and gravity is an orientation. Adopted: estimate camera angle from feet, hip, and shoulder lines jointly, plus accelerometer tilt when recorded in-app; uploads have no tilt data. Reviewer asked for the geometry. Sec 4, 12. |
| Audio-anchored cubic spline for sub-frame impact at 30fps | ACCEPT | Right, and it upgrades Rev 5's fusion: virtual impact frame from the wrist/elbow spline with the audio transient placed on the curve; impact metrics read from the interpolated pose. Sec 5. |
| Two-tier setup logic — headline the dynamic fault, frame setup as 'enabler', or slicers bounce | CORRECT (lock upheld) | Round 9's setup-first rule is a lock and the content owner (or an optional named pro)'s condition. The engagement concern is real and the answer is framing, not ordering: the setup fault is the headline stated as the cause of the symptom — the reviewer's own sentence, 'you're coming over the top because your shoulders are aimed 20° left,' with the setup as the headline. Problem-first diagnosis (6.10) already supplies the symptom. Sec 6.4. |
| Range Pass — $19/month unlimited sessions, 'never call it software, call it a Range Membership' | REJECT | A subscription with a new name. Credits-not-subscription is a lock Tom has reaffirmed twice (Rounds 2 and 3) and Round 9 endorsed from the teaching side ('a subscription that nags a man in January'). Not reopened by a reviewer. Logged; Tom can reopen it and has chosen not to. |
| Fix Receipt with QR / deep link into 'Compare your swing to [Name]'s fix' with the friend's posture line as a ghost guide | CORRECT | The link and QR into the free first fix are accepted — it is Round 2's referral built into the card and it costs nothing. Corrected: no comparison score between people (the leaderboard problem, deferred twice), the ghost line is a framing guide not a benchmark, adults only and opt-in, and never on a junior's receipt (Section 8). 'Zero-CAC' is the reviewer's claim, not the document's. Sec 4. |

Net effect of Round 10: two engine upgrades (angle normalization in principle, sub-frame impact), one framing rule that keeps a lock while answering a real objection, one rejection under a lock, one referral mechanism built into the receipt. No schedule change. One question outstanding to the reviewer.

## Round 10 follow-up — refereed Sep 3, 2026

The reviewer answered the geometry question in full: a pinhole model, a golfer reference frame, a sensor path and a no-sensor path, normalization formulas, and a pipeline. It is the most rigorous submission in the process and it is adopted as Section 5.1. It also contains two errors that would have produced confident wrong diagnoses, which is the failure the whole document is built to avoid.

| Component | Verdict | Referee note |
| --- | --- | --- |
| Rotation-only homography from device roll/pitch (Case A) | ACCEPT | Pure rotation needs no translation or plane; K·R·K⁻¹ is the right object. This is what the original 'four-point homography' should have said. |
| Yaw from the ankle/hip vanishing point (Case A) | CORRECT | Valid geometry, ill-conditioned inputs: two short near-parallel segments from noisy keypoints. Engine uses three lines least-squares with a residual-based confidence and falls back when it is poor. |
| Plumb from mid-hip to mid-ankle (Case B roll) | REJECT | Not vertical from down the line — hips sit behind ankles at address. Background verticals with confidence retained. |
| Yaw from torso aspect ratio Λ (Case B) | CORRECT | The reviewer's own numbers defeat the precision claim: the across-golfer spread of Λ at true DTL (0.15–0.30) exceeds the 0°→12° signal (~0.16). Adopted as a three-way classifier (face-on / DTL / refuse); never as a correction input. |
| Parallax normalization of hand path and pelvic depth | CORRECT | Forms adopted for Case A only; constants fit on the test set, not assumed. Case B refuses instead of correcting. |
| Refusal gate: ±12° DTL, 75–105° face-on | ACCEPT | Matches the document's refuse-on-doubt rule and Round 7's hand-line instruction. |
| 'Deterministically verifiable, under 15 ms' | NOTED | Verifiable only once the filming day records ground-truth yaw; that calibration is now in Phase 0b. Runtime is checked, not assumed. |

Net effect: the angle layer goes from a heuristic to a specified, calibratable subsystem with one honest limit — uploads get classified and gated, not corrected. Open item closed. No schedule change; one more set of marks on the filming day.

## Round 10, second follow-up — refereed Sep 3, 2026

The reviewer answered the occlusion question: kinematic reconstruction of the hidden lead wrist from the visible elbow ray and the visible trail wrist, a monotone spline, and the audio anchor. Adopted as Section 5.2. One error would have biased every impact metric; one claim was circular.

| Component | Verdict | Referee note |
| --- | --- | --- |
| Visibility + snap occlusion gate | ACCEPT | Prevents interpolating through hallucinated points. Sec 5.2. |
| Rigid arm lengths measured pre-occlusion in pixels, held fixed | CORRECT | Pixel lengths foreshorten as the arm comes toward the camera. Rescaled per frame by the visible shoulder–elbow segment, which foreshortens identically on a straight arm. Without it, Vector A is wrong on every swing in the same direction. |
| Vector A (elbow-ray forward kinematics) and Vector B (trail-wrist grip offset), inverse-variance fused | ACCEPT | Sound and cheap. Grip-vector direction carried from the last clean frames; magnitude scaled by shoulder width. |
| Method yields 'lead-arm structure at impact' | REJECT | Circular: Vector A assumes a straight arm, so it cannot measure whether the arm was straight. That metric reads from Vector B alone or is marked invalid. |
| PCHIP over t−4…t+2 excluding the impact frame | ACCEPT | Monotone interpolation is the right choice for an accelerating hand; standard cubic overshoot would invent a reversal at the strike. |
| Audio transient to sub-frame spline parameter via rVFC timestamps | CORRECT | Adopted, with the clock offset the formulation omits: audio and video timestamps can differ by tens of milliseconds on iOS and on decoded uploads. Measured per capture path on the filming day and applied. |
| 'Low-point depth' at impact | CORRECT | Hands' low point only; the club's is not measured. Wording fixed. |

Net effect: the impact frame — the moment the whole product turns on — is now reconstructed from constraints rather than read from a blurry frame, with one honest exclusion (lead-arm structure at impact stays a gated metric). Two more measurements on the filming day. No schedule change.

## Rev 18 — Tom's decision, Sep 3, 2026

Tom asked whether phones film above 30fps and whether it helps. They do (60 in the camera app; 120/240 in Slo-mo) and it does — four to eight times the evidence for everything in 5.1 and 5.2. The catch is that the PWA's own camera cannot get it, so it is a capture-path decision, not a setting. Tom's call: make the high-frame-rate path first-class. Section 5.3 defines the two paths and what each may claim; confidence is now computed per frame rate; the test set is filmed at all four rates so the improvement is measured, not assumed.

## Round 11 — refereed Sep 3, 2026

An instruction-model review of Rev 18, scored 8.5/10 by its author. It endorses the architecture (rules diagnose, Claude coaches; external cues; no golfer-facing score) and asks for three engine changes before the golf model is frozen. One of the three collides with a Round 9 lock. That collision is between two teaching-side reviewers, not between a reviewer and the referee, and it is recorded for Tom rather than settled here.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| 1. Replace absolute setup-first with ball-flight relevance × confidence × severity × causal leverage × changeability; setup gets a bonus, not a veto | CORRECT (lock held) | Round 9's content owner (or an optional named pro) made setup-first a condition of endorsement; Round 11 calls it too absolute. Most of the objection is answered by mechanics that were implicit and are now explicit: a setup deviation is a fault only when confident, outside tolerance, and causally linked — so 'slightly imperfect ball position' beside catastrophic early extension is not a setup fault, and an unconventional functional setup is left alone. The reviewer's five weights are adopted within a tier. What remains is a real disagreement between two teachers about whether a genuine, material, linked setup fault always leads. The lock stands until Tom reopens it; if he does, the two reviewers should settle it, not the referee. Sec 6.4, 11. |
| 2. No skill-level ideal swings; functional ranges + individual ranges + per-player tolerance | ACCEPT | 6.2 rewritten. The document had drifted toward 'acceptable for a 20-handicap'; it no longer says that. Tolerance and vocabulary scale with the player; the functional range does not. |
| 3. The primary object should be SHOT → movement explanation, not MOVEMENT → presumed shot | ACCEPT (direction) | 6.10 already reorders the search by symptom; Rev 19 states the direction and notes it arrives in full with ball data (6.12). No engine change beyond what 6.10 and 6.12 already specify. |
| 4. Separate observation → interpretation → diagnosis; be careful with over-the-top | ACCEPT | Three stages now named in 6.4 and required in the data model. An out-to-in path on a declared fade is an observation, not a fault. |
| 5. Soften 'low-point twins' | ACCEPT | 'Often share measurable low-point-control patterns.' The unseen causes (radius, pressure, handle, turf) are named. |
| 6. Add DON'T FIX IT as a legitimate diagnosis | ACCEPT | The fourth outcome, with the reviewer's copy nearly verbatim. It costs a review; it is an answer. Sec 6.4. |
| 7. Fault → intervention protocol, not fault → drill | ACCEPT | Record widened (feel, constraint, reps, speed, ball/no-ball, progression, success criterion). Data model v1; protocols written by the pro in v1.5. Sec 6.4. |
| 8. 'Did it work?' as the most valuable data | NOTED | Already 6.7; no change. |
| 9. Elevate What Changed? — 'Why was that one better?' | ACCEPT | Headline copy adopted; purpose stated. Sec 4. |
| 10. Removing the golfer-facing score was correct | NOTED | Endorses Tom's Round 9 decision. |
| 11. Split My Swing DNA into Mechanical and Performance DNA | ACCEPT | Two band sets; Performance DNA is the coaching target once outcomes exist. Sec 6.11. |
| 12. 'Learn what produces the golfer's best shots' above everything | ACCEPT | Added to Sec 1 as the closing line of the thesis. |

Net effect of Round 11: no product, pricing, or schedule change. The engine's data model gained the observation/interpretation/diagnosis separation, a fourth outcome, and the intervention-protocol record; the reference model lost its skill-level ideals; DNA split in two. One lock held with its mechanics made explicit and a recorded disagreement between two teachers for Tom to resolve or leave.

## Round 12 — refereed Sep 3, 2026

A teacher-engineer's review of Rev 19 who read the log — the first reviewer to do so — and resolved the Round 9 / Round 11 disagreement instead of taking a side. Stated conditions for a signature. Every item refereed on the merits; the lock rewording goes to Tom as a confirmation, not a decision, because it keeps both prior positions' substance.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Face-on shoulder/hip turn published as degrees | CORRECT | The document had printed textbook 3D numbers next to a 2D projected measurement. Now stored as normalized projected rotation, banded from the reference film, never shown as '°'. Sec 6.1; the 70° example in Sec 2 removed. |
| Trail-knee flexion change as a gate on hip rotation / sway | ACCEPT | v1 stored metric, rarely a headline. Sec 6.1. |
| Early-extension family: thrust / stand-up / both, different constraints | ACCEPT | Sec 6.1, and the protocol record now requires two EE protocols. |
| Low-confidence hip clearance must not veto a clean tush-line read | ACCEPT | Rule written into the metric. Sec 6.1. |
| Delivery slot: steep-then-drop is not a fault; never diagnose OTT from one DTL clip without face-on context | ACCEPT | Third hard gate added. Sec 6.1. |
| Ball position: don't trust the inference when alignment is a candidate | ACCEPT | Sec 6.1. |
| Tempo is a rhythm band, not a law; variance is the consistency metric | ACCEPT | Sec 6.1. |
| Weight-transfer proxy must say it cannot see pressure whenever it headlines | ACCEPT | Sec 6.1. |
| Add head sway vs lift as separate, and a hip-vs-shoulder sequence proxy (stored, not headline) | ACCEPT | Sec 6.1; sequence proxy feeds 6.10 distance, What Changed?, Performance DNA. |
| Setup lock rewritten as three bullets: linked setup as cause → headline; adaptation → family sentence; functional unconventional → leave alone | CORRECT (lock held in substance, rewritten) | This is the resolution. Round 9 wanted setup to lead; Round 11 wanted causal priority; the three bullets are both. Adopted in 6.4 and 11 with the note that Tom confirms the wording and the Round 9 signer sees it. |
| Observation → interpretation → diagnosis is sacred; test set must include intentional fades, knockdowns, compact swings | ACCEPT | Phase 0b amended; a 'don't fix' subset of functional unconventional setups added. |
| Symptom map as a split table with an explicit 'do not imply' column; shank must use hand hang | ACCEPT | 6.10 already carries the unseen column and standing-too-close via hand hang; the reviewer's wording on fat vs thin (stand-up with or without thrust) is adopted. |
| Voice vetoes: no 'ten swings thinking about X'; two EE protocols; contact in the success criterion; no 'turn more' past the ceiling; no joint-naming | ACCEPT | Recorded in 6.4 as standing vetoes. |
| Don't Fix It: add the one teacher line and then stop | ACCEPT | Verbatim. Sec 6.4. |
| What may be claimed on a phone in sun — allowed / not-allowed table | ACCEPT | New 5.4. Marketing bound by it. |
| Do not skip the filming day to hit Week 14 | ACCEPT | Standing instruction in Sec 9. |
| Broadcast swings are not reference | ACCEPT | Sec 12 item reworded. |
| Do-not-reopen list (PWA, credits, 1+2, no fake club, no score, refusal free, full-swing marketing, junior share, Human Look after retest rate) | NOTED | All are locks or roadmap; endorsed. |
| Signature conditions | RECORDED | Added to the endorsement bar: lock as three bullets; no 3D degrees; grip-and-face paragraph on every first result; Don't Fix It shipped and exercised on the validation set; the demo includes a Don't Fix It swing and an intentional fade; two-teacher labels with agreement reported; veto on internal cues. And the claim the reviewer would sign — finds the pattern, shows it on your body, gives one constraint, asks whether the ball changed — versus the one they would not: 'replaces a lesson.' |

Net effect of Round 12: no product, pricing, or schedule change. The golf model inside the rules got the corrections that were still owed — projected rotation instead of fake degrees, an early-extension family, three new stored metrics, three tightened gates, honesty rules on tempo and pressure — and the one open disagreement between teachers is resolved in wording that both can sign. Section 5.4 now says in one table what the product may claim. The reviewer's closing line is the right bar: a second pair of eyes on a lesson tee, not a replacement for one.

## Rev 21 — Tom's addition, Sep 3, 2026

Tom asked for the feature every golfer asks a coach on a bad day: I was hitting it great, it was stored; now I'm terrible — what changed? The data was already stored; the door was not. Added as What Changed Since? (Sec 4, 6.13): a saved good-swing baseline per club that becomes the Performance DNA window once DNA exists, a cross-session diff in diagnosis order against noise thresholds, and three guards — same camera angle (5.1), same club and intent, and capture-path-aware confidence — so the answer is the golfer's, not the phone position's. No schedule change; it lands in Phase 2 on stored data.

## Rev 22 — Tom's addition, Sep 3, 2026

Tom asked whether the product is a landing page, an admin page, and a member app. It is four surfaces, and the document had designed two and a half of them. New Section 4b names all four and designs the missing one: the admin/ops surface — a versioned bands-and-voice editor with a test-set preview (the tool the Phase 0a content owner and labeler actually uses), a pro review queue that doubles as the validation labeling tool, a metrics dashboard where the kill and scale criteria are measured, and ops. Two phases added (0c editor, 2d queue and dashboard) inside the existing weeks; public launch unchanged at Week 14, with the caveat that Weeks 9–12 are now full.

## Rev 23 — competitor added, Sep 3, 2026

Tom found SwingIQ (swingiq.app). Verified from the site: coach-first, coaches $59.99–99.99/month by student count, students free, AI swing score and 'five zones', coach reviews the AI draft. No method or validation stated. Added to Section 3. It validates the coach gate and the deltas dashboard; it sells a score and a subscription, which are the two things Dial-It-In has locked out. No change to any decision.

## Round 13 — refereed Sep 6, 2026

A measurement-stack review of Rev 33: where the pose, club, 3D, live, coaching, and capture layers sit against the 2026 field. The reviewer's framing is adopted as the document's own: leading on how coaching is decided and proven, behind on what the camera can name, and that gap is the chosen ceiling for a Week 14 web app. Locks untouched.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| MediaPipe lite in the browser is 2023-class; RTMPose / ViTPose on WebGPU is the 2026 default | ACCEPT | Bake-off (5.5 Level 1, 1-6) now includes RTMPose-class models on ONNX Runtime Web with WebGPU and a ship rule: lite does not ship if a heavier model clears the scorer on tush line and delivery slot. |
| Add a clip-level temporal smoother; it beats a skeleton swap on top and impact | ACCEPT | In the bake-off, with and without, per model. 5.5. |
| Club detection earlier as a research track from CADDIE-shaped labels; not a v1 headline | ACCEPT | 5.5 Level 2 cites CADDIE (CVPR 2026 sports workshop). Labeling from the day after 0b; v1.5 claim 'we see the stick on slo-mo uploads'; pulling into v1 still costs ~3 weeks and is not done. Section 12 item stands. |
| Build 5.6 items 1 and 2 exactly as written | ACCEPT | Phase 2e, prompt issued. |
| No monocular mesh in v1; Level 3.5 after the bake-off, upload path, second confidence channel | ACCEPT | Already the 5.6 position; the naming is adopted. |
| WebGPU as a capture-path upgrade, not a rewrite; 'the engine takes keypoints, not a vendor' | ACCEPT | Stated as a principle in 5.5. |
| Stay off live; GOATCode owns it | ACCEPT | Already Section 4, Not in v1, and Section 11. |
| Publish the two-pro agreement table as the only accuracy story | CORRECT | Right story, wrong noun since Rev 32: two independent paid labelers, unnamed, satisfy the table. v1.5 validation set unchanged. |
| Sportsbox ships monocular 2D→3D; OpenCap now has a monocular path | DEFER | Sportsbox is in Section 3. The OpenCap monocular claim is logged unverified; if true it changes Level 3's build-vs-adapt choice, not its timing. |
| CADDIE numbers: 88.5% PCK@5px, 72k frames | DEFER | Paper confirmed to exist (Jung et al., same group as CaddieSet 2025); figures not verified from the PDF. Cited as the reviewer's. |
| Do not fine-tune a pose model before the validation set; no generated 'ideal you'; no unlimited-AI subscription; no attack angle, face, or degrees from one phone | ACCEPT | All four are existing locks or gates (5.4, 5.5 Level 4, Rev 28, Section 11). |

## Round 14 — refereed Sep 6, 2026

A 2026 landscape scan of Rev 34 across pose, monocular 3D, club and ball detection, and LLM coaching. It confirmed the document's positions and found three implementation gaps. Logged as a light round: a review that ends 'fully optimized' has stopped looking, and the referee does not adopt that sentence.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| In-browser pose: ONNX Runtime Web with WebGPU running RTMPose/ViTPose-class models is the 2026 standard; Rev 34 covers it | ACCEPT | No change. 5.5 Level 1. |
| OpenCap Monocular (Stanford/Utah, 2026): 3D kinematics from one phone video, under 5° error | ACCEPT (verified) | Confirmed: open source, 4.8° mean joint-angle error, built on WHAM with physics optimization, cloud compute. Becomes the Level 3 adapt-not-build path with a gate the reviewer missed: validated on a 45° view, must clear the scorer on our angles. Level 3 timing unchanged. |
| Club: general pose fails on the shaft through transition; five-keypoint models or fine-tuned YOLO-nano are the approach | ACCEPT | Already 5.5 Level 2 and 5.6 items 1 and 2 after Round 13. |
| LLM coaching: competitors' chatbots are generic, sycophantic, contradictory across swings; rules-diagnose is the moat | ACCEPT | 6.4 and 6.14 unchanged. |
| WebGPU thermal throttling on iOS after 5 to 6 high-frame-rate clips; need graceful fallback to WASM/SIMD | ACCEPT | 5.3 thermal fallback paragraph; the ONNX path inherits the existing fallback chain, triggered by frame-time rise. |
| Multi-person range confusion: anchor to the address-frame box with an IoU threshold | ACCEPT | Tracking lock exists since the 2b trace fix; the IoU threshold is now written into 5.5 Level 1. |
| Range echoes corrupt the strike window; gate on the initial rise-time transient | ACCEPT | 5.6 item 2 echo gate; a second transient inside 40 ms lowers confidence. |
| Competitors GolfFix, SWEE, 'Chippy AI' | DEFER | Not in the Section 3 scan and unverified; to be checked before they are named. |
| 'The design is fully optimized; execution is the only frontier' | REJECT | Not a finding. The document's own rule is that a review with no open items has stopped looking. |

## Round 15 — refereed Sep 6, 2026

A product-strategy assessment of Rev 35 asking whether the design takes advantage of everything available. Its verdict, adopted: strongest where it behaves like a teacher, weaker where it must behave like a learning company. The first review to argue with the roadmap rather than the engine, and the reason Section 9 now launches by gate.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Make intervention effectiveness a first-class object: conditions, cue and drill version, compliance, four horizons of effect; test alternative cues and drills | ACCEPT | New 6.7b. Both arms from the signed library; alternation across golfers, never within one loop. Dashboard in 2d. |
| Move launch-monitor and simulator data earlier as an integration contract; keep phone ball detection as corroboration | ACCEPT | Provider-neutral schema existed (Rev 13); CSV and share-sheet import now Phase 2, one device integration v1.5. 2e stands as corroboration, which it already was. |
| Practice Session should be an adaptive protocol with a state machine, not a batch analyzer | ACCEPT | 2c rewritten. No generative voice; audio cues and visual prompts. |
| Three validation questions must not collapse into one; evidence card per fault; no signed (content owner; a named pro optional, Rev 32) language until the process exists | ACCEPT | 6.8. 'Pro-signed' was already out (Rev 32). |
| Coach product is a second product: exception queue, approve/edit/reject, lesson brief; concierge test with three coaches before 3D | ACCEPT (part CORRECT) | 4b.3 rebuilt around the loop; the queue already existed in 2d and is reused. Concierge gate written in. |
| Reframe the market claim: evidence-led post-swing Fix loop, the bridge; do not claim competitors merely measure | ACCEPT | Section 3 positioning paragraph; Section 13 copy follows it. |
| Add a Trust and Safety layer: biometric retention, vendor retention, clip provenance and permitted use, injury language, abuse and injection, audit, appeals | ACCEPT | New 8b. Public footage gets a permitted_use field and is never promotional. |
| Roadmap too dense for one builder; replace the Week 14 date with beta gates | ACCEPT | Section 9 row 5 is now four gates; Week 14 a target. Phases stay as build units. |
| Launch with one explicit segment instead of 'every golfer' | CORRECT | Already the case since Rev 3: product for every golfer, launch marketing to the frustrated recreational golfer. Now stated in the proof-slice gate. |
| Treat Mac at $29.99 as a retention experiment | DEFER (Tom) | Section 12 item with the referee's criterion. Tom's Rev 33 price stands unless he changes it. |
| Build ball detection and strike sound only if they improve a defined decision | REJECT | They do: start line splits pull-slice from push-slice (6.10); ball seen at address replaces an inference and a setup fault. A week each. 2e stands. |
| Instrument the product around behavior: time to first useful sentence, retest and drill completion, retention, recurrence, refusal recovery, paid continuation | ACCEPT | 2d dashboard list. |

## Round 16 — refereed Sep 6, 2026

A review of Rev 36 that asked for no more measurements and no more features, and instead tightened the learning system, the trust contract, and the launch economics around the Fix loop. Every substantive item accepted; the four sections it proposed for Rev 37 are the four it got.

| Comment | Verdict | Referee note |
| --- | --- | --- |
| Trust Contract card on every result: what we saw, what that suggests, what we could not see; four read-quality labels | ACCEPT | 4c. Computed from the existing gates; printed on result, receipt, Journey. |
| Causal evidence ladder: movement changed, shot felt better, performance held; never 'fixed' after one retest | ACCEPT | 6.6. Journey leads with the ladder; score stays internal. |
| Intervention experiment framework: stable ids, context-matched comparison, exploration policy, stopped-working trigger | ACCEPT | 6.7b. Diagnosis stays with the rules; only the choice among signed interventions learns. |
| Misdiagnosis recovery: 'This doesn't sound right' with four structured reasons and a structured response | ACCEPT | 4c. Feeds the existing review dispositions as hard negatives. |
| Narrow the v1 promise; five hero faults | ACCEPT | Section 9 proof slice names them and the launch sentence. |
| Quantitative launch scorecard with thresholds, sample sizes, and decision rules | ACCEPT | Section 9, ahead of the roadmap table. Minimums are placeholders for Tom. |
| Define offline, network, and failure behavior; credit reservation; idempotency | ACCEPT | New 5.7. |
| Data retention and deletion policy across systems; no training on clips without opt-in | ACCEPT | Section 8 data lifecycle. |
| Immutable analysis manifest per result | ACCEPT | 8b. |
| Resolve the subscription contradiction | ACCEPT | Product summary and sub-head: no subscription required for swing analysis; Coach Mac optional. |
| Journey should default to proof of change, score secondary | ACCEPT | 6.6 and Section 7 row. |
| Residual named-pro and signing-pro references after Rev 32 | ACCEPT | Swept: content owner publishes; a named pro is optional. |
| Accessibility acceptance criteria | ACCEPT | 4c. |
| Radar budget and cadence | ACCEPT | 4b.4. |

## Rev 24 — Tom's addition, Sep 3, 2026

Tom asked how Dial-It-In becomes the trusted pocket pro — mid-round or on the drive home, 'I shot 86, two fairways, seven pars' — coaching from the golfer's history instead of a blank memory. Added as 6.14: a conversational check-in that reads a Golfer Record assembled from what the engine already stores, bound by the rule that it may only say what the file contains and must send the golfer to the camera for anything else. Rounds become outcome data. v1.5, after there is a file to read. The persona question (named coach or Dial-It-In speaking) is left to Tom.